Process Definition

for the

Change Management

Copyright© itsm IP 2009

Document Information:

| Prepared By: | Anthony Symons |
| --- | --- |
| Title: | ITSM Consultant |
| Document Version: | 0.1 |
| Document Version Date: |  |

Document Distribution List:

| To | Action | E-Mail |
| --- | --- | --- |

Version History:

| Version | Version Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 11-Mar-09 | Anthony Symons | Initial Draft |

Proprietary Notice

This document is the property of itsm Partnership Pty Ltd. All copyright is pursuant to the license by itsm Partnership Pty Ltd accompanying this document.

COPYRIGHT

All information contained in this document which relates to itsm Partnership Pty Ltd shall be kept absolutely confidential.

All {Client Field} employees and their representatives shall not communicate, release or permit the communication of any information or data provided, collected and or developed for the purpose of or in connection with this document except, for the purpose of or in connection with the performance of evaluating the document.

The information contained in this document constitutes trade secrets and/or information that is commercial or financial and confidential or privileged. It is provided to {Client Field} in confidence with the understanding that it cannot, without permission of itsm Partnership Pty Ltd be used or disclosed for any purpose.

©Copyright 2009 itsm Partnership Pty Ltd. All rights reserved.

Table of Contents

1	Introduction	7

1.1	Executive Overview	7

1.2	Document Purpose	7

1.3	Document Scope	7

1.4	Glossary of Terms	7

1.5	Terms	8

2	Process Governance	10

2.1	Process Objective-Mission	10

2.2	Process Scope	10

2.3	Process Policies	10

3	IT Change Types	11

3.1	Pre-approved Change	11

3.2	Normal Change (Minor, Medium, Major)	12

3.3	Emergency Change	13

3.3.1	When should an IT Request for Change (RFC) be raised?	14

4	IT Change Management Procedures	15

4.1	Create and Review RFC	16

4.1.1	(600.1a) Initiate Change Request (end user)	17

4.1.2	(600.1b) Initiate Change Request (business Initiative)	17

4.1.3	(600.1c) Initiate Change Request (Incident Management)	17

4.1.4	(600.2) Create Change Request	18

4.1.5	(600.3) Change Classification	18

4.1.6	(600.4) Update Change Request	19

4.1.7	(600.4a) Filter Change Request	19

4.2	Assess and Evaluate RFC	19

4.2.1	(600.5) Assess and Evaluate RFC	20

4.2.2	(600.6) Coordinate and Validate Assessment	20

4.3	Authorise and Schedule Change	21

4.3.1	(600.7) Coordinate Approval	22

4.3.2	(600.8x) Change Authorisation	22

4.3.3	(600.8a) Minor Change Authorisation	23

4.3.4	(600.8b) Medium Change Authorisation	23

4.3.5	(600.8c) Major Change Authorisation	24

4.3.6	(600.8d) Emergency Change Authorisation	24

4.3.7	(600.9) Investigation Rejection	25

4.4	Coordinate Change Implementation	25

4.4.1	(600.10) Build and Test	25

4.4.2	(600.11) Review Build and Test	26

4.4.3	(600.12) Implement Change	26

4.4.4	(600.13) Coordinate back out plan / Fix	27

4.4.5	(600.14) Update Change record, communicate with stakeholders	27

4.4.6	(600.15) Update CMDB	27

4.5	Review and Close Change Record	28

4.5.1	(600.16) Review Change	28

4.5.2	(600.17) Close Change	29

4.6	Process Owner	29

4.6.1	(600.0) Develop Change Management Procedures	29

4.6.2	(600.18) Review IT Change Process	29

5	Process roles and responsibilities	31

5.1	Change Requestor	31

5.1.1	Responsibilities	31

5.1.2	Activities	31

5.2	Change Owner	31

5.2.1	Responsibilities	32

5.2.2	Activities	32

5.3	Change Coordinator	32

5.3.1	Responsibilities	32

5.3.2	Activities	32

5.4	IT Change Manager	33

5.4.1	Responsibilities	33

5.4.2	Activities	33

5.5	Change Advisory Board (CAB)	33

5.5.1	Responsibilities	34

5.5.2	Activities	34

5.5.3	CAB Meetings	34

5.6	Emergency Change Advisory Board (ECAB)	34

5.7	Steering Committee	35

5.8	Change Management Process Owner	35

5.8.1	Responsibilities	35

6	Metrics and KPIs	36

7	Prioritisation	37

7.1	Impact	37

7.2	Urgency	39

7.3	Prioritisation Matrix and Definitions	39

8	Assess and Evaluate RFC	41

8.1	Impact Assessment	41

8.2	Risk Assessment	41

# Introduction

## Executive Overview

To accommodate the increase in IT user population, new technologies and constantly changing business requirements, controlling “change” to the existing IT infrastructure becomes a necessity.

Given the dynamics of IT infrastructure and its complexities, {Client Field} needs to have a process in place that approves and controls the necessary infrastructure changes in an efficient and effective manner.

The introduction of an IT Change Management process at {Client Field} will provide the ability to:

- Prioritise the business need of individual changes

- Analyse the business impact of IT changes

- Reduce the frequency and impact of change related incidents

- Communicate and manage expectations of the customer during the planning and rollout of changes

## Document Purpose

This document defines the Change Management Process within Australian {Client Field} and the intention is that the details within this document will be used as a design template for formalising the Change Management process within Australian {Client Field}.

The target audience for this document is IT people that execute a Change Management process role and/or interface with the people and technology used within the Change management process.

This document may also be of interest for business people that need to better understand how IT Change management within Australian {Client Field} has been defined.

## Document Scope

The document defines policy, process flow, Critical Success Factors (CSF’s) and Key Performance Indicators. It also identifies reporting requirements and the roles and responsibilities of staff involved in the process.

## Glossary of Terms

The following table represents a glossary of terms for the IT Change management process as it applies to {Client Field}. Many of these terms will appear within subsequent sections of this document, whilst other may appear in related documents.

| Acronym | Definition |
| --- | --- |
| CAB | Change Advisory Board |
| CI | Configuration Item |
| CMDB | Configuration Management Data Base |
| CSF | Critical Success Factors |
| ECAB | Emergency Change Advisory Board |
| IT | Information Technology |
| ITS | “Information Technology Services” is the business unit of the {Client Field} which delivers IT Services to {Client Field} business units and their Users, and supports the business units’ business processes. |
| PIR | Post Implementation Review |
| RFC | Request for Change – a formal proposal for a change to be made. (An RFC is not a Change Record or the actual Change). |
| RFC | Request For Change |

## Terms

| Term | Definition |
| --- | --- |
| Change Category | A Category refers to the logical group of common items. For example; the related IT Service, is it related to hardware or software or perhaps a particular Business Application. |
| Change - Impact | Change Impact is a measure of the effect that a Change has on business operations and function Impact is used to determine the Change Type and Change Priority. Understanding the Impact of a change will also help us to understand the appropriate level of Impact Assessment and Authorisation for a particular change request |
| Change - Priority | Priority represents the relevant importance and significance of a change. Priority is derived from the change impact and urgency Knowing the Change Priority will help us to schedule the Change appropriately in the context of other changes and related business needs. |
| Change - Type | Change Type is a logical grouping of Changes based on there impact to Business Operations The Change type will govern the appropriate level of managed and control for the Change (i.e. Assessment and Authorisation). Examples of Change Types include pre-approved, Minor, Medium, Major and Emergency |
| Change - Urgency | Change urgency is measure of how long it will be until the impact of not implementing a change will significantly effect business operations. |
| Metric | A unit of measure used to determine performance against; objectives, goals and customer requirements |
| Normal Change | A normal Change is a change that needs to be managed and controlled for risk and impact to Business Operations A normal change will follow the formal change management process for risk assessment and approval Minor, Medium, and Major Change Types are all Normal changes |
| Procedure | A document containing steps that specify how to achieve and Activity |
| Process | A series of interrelated activities designed to achieve a defined goal or objective |
| Process Policy | Formally documented management expectations and intentions. Policies are used to direct decisions, and to ensure consistent and appropriate development, implementation and use of Processes. A Process Policy is a rule for governing the use and approach of a Process. It helps to protect process integrity and to ensure that performance against process objectives is optimised. |
| Service | An IT Service which is made up from a combination of people, processes and technology and adds value to business activities. (eg, Application xyz is a technology which delivers to business the ability to record, track and query {Client Field} membership details). |
| Service Desk | A single / central point of contact for all users of IT. The Service Desk logs and manages all incidents. |
| Service Request | A request from a user for information / advice / documentation / password reset or any event which is not considered a failure of the IT infrastructure and is not a Change. |
| Support Group | A group of people with technical skills that supports an IT Service. |
| Work Instruction | A document containing detailed instructions that specify exactly what steps to follow to carry out an Activity. A Work instruction provides more detail than a Procedure |

# Process Governance

## Process Objective-Mission

The primary Objective of Change Management is to ensure that standardized methods and procedures are used for efficient and prompt handling of all changes.

The Mission of Change Management is to minimise the impact of any Change related Incidents upon service.

## Process Scope

As well as production CIs, the scope of Change Management will include all CIs & Services covered by a Service Level Agreement.

- All items listed below are subject to the IT Change Control procedures:

- Hardware

- Network equipment and software

- Systems software

- Application software

- Telephony equipment

- All documentation and procedures relevant to running, supporting and maintenance of live systems

- Environmental equipment (eg, security cameras, network)

The {Client Field} IT Change Management process may also be used to record major business/Customer managed Changes for informational and visibility purposes.

## Process Policies

The absence of a well-defined policy will result in processes that are neither aligned with customer expectations nor with the standards set for delivery of service. Some policies are listed below:

- Every Request For Change (RFC) affecting one or more CIs must follow the Change Management Process.

- All RFCs will be logged at the Service Desk and tracked in the Service Desk software.

- Formal procedures and guidelines within the Change Management process must be documented and consistently followed.

- All RFCs for Major changes will be required to be referred to the Steering Committee.

- The Steering Committee shall have final say on the approval of Major changes.

- The Change Manager will have authority to filter and/or reject IT changes with insufficient information or the absence of necessary business approval.

# IT Change Types

So as to optimise the efficiency of the IT Change Process, it is important that we only engage the people that need to be involved in a particular Request for Change.

As such, IT Changes are grouped together based on their Impact and Risk toward business operations.

This will then govern the level of Assessment and Approval that is required for a particular Change.

The higher the level of impact and risk leads to a higher the level of assessment and approval, and therefore, the greater the number of people that need to be involved.

The 3 IT Change types used in {Client Field} are:

- Pre-approved Change (Service Request)

- Normal Change (Minor, Medium, Major)

- Emergency Change

The following sections provide more explanation and detail of the different IT Change Types.

## Pre-approved Change

A Pre-approved Change is a low risk, low impact change that is routine in nature, and occurs frequently.

The implementation or installation procedures for this type of change are predefined and pre-approved.

Procedures for the management and control of Pre-approved will be separate and different to the formal change management process for Minor, Medium, and Major changes.

Some examples of a Pre-approved Change are;

- New Account Request

- Change to a Existing Report

- Windows Password Reset

- Installation of a New Laptop

- Request for a new Remote Access Token

- Request for new access to an Application

The following diagram (Figure 1 Pre-approved change) shows the high level process flow for a Pre-approved Change.

Figure 1 Pre-approved change

## Normal Change (Minor, Medium, Major)

A Normal Change is a change that needs to be managed and controlled for Impact and risk toward Business Operations

These types of Changes will follow the formal steps of the IT Change Management Process.

A Normal Change can be further defined as Minor, Medium, and Major. These different change types represent the different levels of Impact and Risk in relation to Business Operations

Some examples of Normal Changes within {Client Field} are as follows:

Minor Change

- Install a new Photocopier/Printer Driver in Citrix

Medium Change

- Request for a Minor Software release to Attache

- MS Server Service Pack Upgrade

- MS Office 2007 upgrade to the SOE

Major Change

- New version of an Application (enhanced functionality or new business service provided by the Application)

- New release of the e-commerce module of the {Client Field} corporate website

- Implementation of New IT Services

The following diagram (Figure 2 Process flow for normal changes) illustrates the process activities and flow for Normal Changes

Figure 2 Process flow for normal changes

## Emergency Change

The Change type of Emergency Change is reserved for changes intended to repair a critical error in an IT Service that is negatively impacting business operations to high degree.

Changes intended to introduce immediately required business improvements are handled as a Normal Change, and assessed as having the highest urgency

The procedural steps followed for managing and controlling Emergency Changes is similar to that of Normal Change types, the key difference being that Emergency Changes will often need to be Authorised and Implemented in a more timely and urgent manner. An Emergency Change will always undergo a Post Implementation Review (PIR)

Some examples of an Emergency Change at {Client Field} are:

- A change to resolve a Major Incident

- A change to implement a Security patch

- Provisioning of Equipment for Disaster Relief

- Urgent change to a failed component of a Major Change to the Application

- Urgent change to implement a new router to replace an existing out of life router that has failed

- Replace an existing failed Packet Shaper to a new model

For details of the process Activities for Emergency Changes, please refer to the Change Management Workflow.

### When should an IT Request for Change (RFC) be raised?

An RFC should be raised whenever there is an addition, subtraction or amendment to a CI or IT controlled environment.

This means that changes should be raised when any of the following apply:

- When altering a CI specification as detailed in the CMDB

- When a system outage is required

- When the change may result in the degradation of service

- When there is any business, technical or security risk associated with the work being done

- To capture Changes the customer is making (where necessary)

- To capture Changes vendors are making (where necessary)

- When required by {Client Field}’s IT Change Management policy and procedures

- When an IT Change is required to resolve an Incident

# IT Change Management Procedures

The following diagram (Figure 3 Change Management work flow) represents the IT Change Management workflow for {Client Field}. The following sections will provide more a more detailed explanation of the procedural steps.

Figure 3 Change Management work flow

## Create and Review RFC

The Create and Review RFC activity is the point where the proposed Change is first introduced into the Change Management process.

The RFC is raised by the Change Requestor – the individual or group that requires the change. For example this may be:

- an end user in need of new User Account or the addition of a User Account to a particular Group;

- a business unit that requires the implementation of a new Service or changes to an existing Service;

- an IT staff member requires a change particular to the resolution of an incident or problem.

The level of detail required in each RFC will depend on the impact of the Change.

For Normal Change Types, templates will be used to provide guidance and assurance that all of the necessary information is captured and documented.

The following sections provide further detail of the procedural steps particular to the Create and Review RFC activity of the IT Change management process

The Change owner will be required to complete all information requirements particular to his/her RFC prior to progressing the RFC further in IT Change Management process.

### (600.1a) Initiate Change Request (end user)

The most common scenario here will be where an end user raises a change request for a pre-approved change.

User initiates the RFC either directly by way of the Service Desk tool, or alternatively by phoning through to Service Desk Staff.

### (600.1b) Initiate Change Request (business Initiative)

Some Change requests will be related to a business initiative or Project such as an enhancement to existing IT Service or a new IT Service.

These changes are typically more significant in nature and as such will be managed and controlled as part of the formal Change Management process.

These Changes will typically require business approval prior to implementation. (I.e. they will be in the Business plan and/or will be supported by a business case)

The information requirements for this particular type of change will be more detailed than a pre-approved change. RFC Templates will ensure that all of the necessary information has been captured.

Also the change Coordinator and/or Change Manager will be available to provide assistance to the Change owner as required.

### (600.1c) Initiate Change Request (Incident Management)

In some cases a change request will be initiated by the Incident Management Process either as part of the normal Incident Management Process or perhaps in relation to a Major Incident.

### (600.2) Create Change Request

It is at this point in the process where a unique Change record is created within the Service Management Tool

Basic information that is captured and recorded at this point will include:

- Assignment of a unique reference number

- Initial information such as the details of the Change Requestor

- Summary details of the request

- Assignment of the Change Type; i.e., Minor, Medium, Major, Emergency

### (600.3) Change Classification

The Classification step in the process is where we begin to better define the characteristics of the Change Request. i.e:

- Categorisation

- Prioritisation (refer to section 7 Prioritisation)

- Change Type

Categorisation, Prioritisation, and Change Type are determined by predefined criteria, most of which will be automated within the Service Desk Tool. Supporting Documentation will also be available to provide further assistance and understanding

Effective Categorisation and Prioritisation of the Change Request will ensure that we are able to effectively manage change related Impact and Risks to business operations.

Also as part of this activity we will also determine Change Type.

The Change Type (which is based on the Impact of the Change) will determine who will become involved with further Change request activities such as Assessment and Authorisation

For example a Minor Change may only require Change Manager involvement, whereas a Major Change will require the Change Advisory Board and operational staff to become involved.

The summary steps for this activity will include,

- Change Category is assigned based on change related IT Service or Business Application, and if it is particular to Hardware or Software etc.

- Change Prioritisation is based on the Impact and urgency of the Change. In some cases the Change priority will be inherited from Business Plan/Case, or perhaps the Incident record.

- Change Type is based on the Impact of the Change.

- Minor = few 'build' or additional operational resources required.

- Medium = significant build or operational resources required

- Major = large amount of build or operational resources required, or impact likely upon other parts of the organisation

Where the Change type is Pre-approved, the Change request will be directly assigned to the appropriate work group / Change Owner for further action.

Where the Change type is Minor, Medium or Major, the Change request will be passed to the Change owner for further information, management, and control.

### (600.4) Update Change Request

This step in the IT Change Management procedure is particular to the Change Types of Minor, Medium and Major.

In this step the Change owner will be responsible for ensuring that all change related information is captured and documented.

In the case of Medium and Major Changes this may require additional documentation to be completed and copied to the Change Record as an attachment, for example an RFC Document.

The summary steps for this activity will include satisfactory completion of the RFC as per the RFC Template particular to the Change Type

Sections of the RFC will include:

- Change identification

- Change Details

- Consolidated Impact Assessment

- Summary Approval Information

- Implementation Details

### (600.4a) Filter Change Request

In this step the Change Manager will briefly consider each request for change and filter out any that seem to be:

- Totally impractical

- Repeats of earlier RFCs, accepted, rejected, or still under consideration

- Incomplete submissions, eg, inadequate description or without necessary budgetary approval

- Change requests that do not have formal Business approval will also be captured here pending the appropriate approvals, i.e., to be included within the Business plan or acceptance of a business case

- Any changes that need to be authorised by the business at the Steering Committee level will be recorded in the IT Projects document for reviewed at the next Steering Committee meeting.

Where an exception has occurred, the request will be placed on hold pending resolution of the issue/s.

The Change manager will play a supportive role here, and provide the Change owner with guidance of how to complete the necessary tasks successfully

## Assess and Evaluate RFC

The purpose of this Activity in the process is to effectively manage and control the Change related Impact and Risks.

In many cases this will involve an Impact and resource assessment to be conducted by change affected areas of IT and Business Operations

This is where key stakeholders will complete an Assessment Workorder to provide their assessment of change related impact and risk on their area of responsibility.

### (600.5) Assess and Evaluate RFC

Areas of concern for Impact assessment may include consideration of the following criteria:

- The Customer’s Business Operations

- IT Service Performance (Capacity), Reliability and Availability

- Contingency plans, and Security

- Services that run on the same infrastructure

- Implementation and ongoing Operational Resource and Support requirements

- New infrastructure requirements and other Change related Costs

- The Current Forward Schedule of Changes

- The impact of not implementing the Change

An Assessment Work Order template will assist the Change Owner in capturing the necessary details required by the various stakeholders for the different Change types.

Summary details of the assessments will be compiled into a consolidated Assessment document that may then be used as a tool for efficient authorisation of the Change.

The Change Coordinator/Manager will play a supportive role, so as to assist with the efficiency and compliance with the process.

### (600.6) Coordinate and Validate Assessment

The purpose of this step is to ensure that all change related information and activities are successfully completed in accordance with the IT Change Management Process.

This will subsequently ensure that all Change related risks and impacts have been considered by the appropriate individuals and groups.

It will also provide for an efficient Authorisation of the proposed change.

Items for consideration may include:

- Review the technical and business risk assessments

- Co-ordinate any additional approvals required

- Validate the Change as follows:

- Ensure the Work Order for the CMDB Update is complete

- Ensure the Approval Work Order is ready, and will be assigned to the correct approvers and has the correct and sufficient approval lead time associated with it

- Ensure there are no conflicts with other Changes

- Ensure that the Change has the correct category and approvers associated with it

- Ensure the Change Record has been filled out properly (i.e. completeness)

- Ensure that the Change Record has sufficient Customer notification lead-time

- Ensure the stakeholders are correct

- Confirm resources required

- Confirm implementation date and time

- If necessary, ensure Vendors have been notified or organised to perform the work

If there are issues with any of these points, the Change Coordinator/Manager will provide feedback to the Change Owner, reassign the change back to them for resolution, and assist in the resolution if necessary.

Where the Change is validated, the following steps will occur:

- For Minor Changes; Retain the Change Record for approval and move to 600.8a. Change to be approved by the Change Coordinator.

- For all other Change types; Assign the Change to the Change Manager for approval coordination.

## Authorise and Schedule Change

The purpose of the Authorise and Schedule Change activity is to ensure that change related risks have been considered and managed effectively.

The designated approval authority will review the conclusions of the consolidated assessment and related documents to determine if the proposed change is to be accepted for implementation.

Once accepted, the approved change will then be registered into the forward schedule of changes for Build, Test, and Implementation activities.

It is important that we understand the distinct difference in the roles here. The subject matter experts and key stakeholders will perform the activities particular to assessing the impact, whilst the approver/s will review the findings of the Impact Assessment for authorisation.

The role of the approver may take the form of the Change Coordinator, Change Manager, the CAB, or perhaps the Emergency CAB depending on the Change Type, (i.e. Minor, Medium, or Major, Emergency)

The Change Manager will coordinate activities particular to the Forward Schedule of Changes.

Procedural steps for this activity may include:

- Approver/s review the impact assessment and sign-off on authorisation to implement

- The Forward Schedule of Changes is updated accordingly and made available to IT, Customers and Users through standard communication channels

- Implementation of the approved change is subject to the test Acceptance Criteria being met.

### (600.7) Coordinate Approval

The purpose of this step is for the Change Manager to assign the appropriate approvers to the Change. The Change Manager will validate the change (as detailed in step 600.6).

If the Change Manager is satisfied that the Change can proceed in the approval process they will:

- Assign the appropriate Authorisation Role to the Change

- Set a deadline for the approval

- Save the change record and initiate the approval requests

If there are issues with any of the information provided, the Change Manager will provide feedback to the Change Owner and potentially reassign the change back to the Change Owner for resolution, (assisting in the resolution if necessary).

### (600.8x) Change Authorisation

Generic approval guidelines will be defined for all Change Types. A Work Order template will detail a checklist per approver and each approver will be required to tick off their approval checks.

An example of the type of information to be considered in the Checklist is as follows. The actual checklist is contained within the various templates and supporting documentation, eg, RFC (high level) and Consolidated Impact Assessment Report (detailed checklist).

Approval Requirements checklist

Ensure change form has been filled out accurately - check decisions regarding business and technical risk, impact, resources

Ensure change request has correct category associated with it and appropriate approvers have been selected.

Ensure change record has sufficient lead-time for approvals.

Ensure all stakeholders are correct.

Ensure Client has been notified and approves.

Ensure any other approvals required are gained.

Confirm resources required.

Confirm implementation date and time.

Ensure there are no conflicts with other changes and check for a maintenance window

Check Client Health status – ensure change is OK according to the status.

Ensure Vendors have been notified or organised to perform work (if required).

Ensure backout/contingency in place should the change fail.

Ensure Support Group is aware of any impending CI Relationship change, and the Work Order for CMDB update is in place once approved.

Ensure CAB decision and relevant information is recorded (if required).

Consider feedback from Data Owner if necessary

### (600.8a) Minor Change Authorisation

This task is to be approved by an authorised Change Coordinator.

| Category of Change | Approval | Internal Standard Approval Time |
| --- | --- | --- |
| Minor | Change Coordinator | 4 Hours |

The Change Coordinator will be responsible for ensuring the change record is complete and that the change to be undertaken is in fact a minor change.

The Change Coordinator will review the Change and make their approval decision based on relevant items in the approval checklist Work Order.

The Change Coordinator should review the Change and make their approval decision based on the following:

- Ensure client notification has been carried out if necessary.

- Assess the resources required, implementation date, lead-time, planning and impact to determine schedule of activities.

- Complete the approval checklist (as per section in RFC Template)

- Once this has been completed, the Change Coordinator would then update the change with reasons for approval/rejection

- If the change is approved, update the status of the change record to ‘Approved’.

- If the Build and Test of the implementation is required, move to step 600.10, else move to step 600.12

- If the change is not approved, move to step 400.9 to investigate the reasons for the rejection.

### (600.8b) Medium Change Authorisation

This task is assigned to the Change Manager to gain approval for the implementation of a Medium Change. The Change Manager will work with the respective Change Coordinators for each Support Group.

| Category of Change | Approval | Internal Standard Approval Time |
| --- | --- | --- |
| Medium | Change Coordinator | 8 Hours |

For Medium changes, the Change Manager will review the change and make their approval decision based on relevant items in the Approval section within the RFC Template.

Once this has been completed, the Change Manager will update the Change with reasons for approval/rejection.

- If the change is approved, ensure the Work Order has been assigned to the Data Owner notifying of any CI Relationship changes, and update the status of the change record to ‘Approved’.

- If the Build and Test of the implementation is required move to step 600.10, else move to step 600.12.

- If the change is not approved, move to step 600.9 to investigate the reasons for the rejection.

### (600.8c) Major Change Authorisation

The Change Manager will schedule Change Advisory Board (CAB) meetings to review major changes.

The aim of the CAB is to review information provided and approve or reject the change with advice and feedback.

{Client Field} CAB meetings take place on a regular basis according to business and customer needs.

CAB meetings may be run independently to accommodate different business unit and/or customer requirements.

| Category of Change | Approval | Internal Standard Approval Time |
| --- | --- | --- |
| Major | CAB | As per relevant CAB |

Once this has been completed, the Change Manger will update the Change with reasons for approval/rejection.

- If the change is approved, update the status of the change record to ‘Approved’, and ensure the Work Order has been assigned to the Support Group to update the CMDB of any CI Relationship changes.

- If the Build and Test of the implementation is required move to step 600.10, else move to step 600.12.

If the Change is not approved, move to step 600.9 to investigate and document the reasons for the rejection.

### (600.8d) Emergency Change Authorisation

Emergency changes can be described as any Change required to resolve a major incident or problem where there is an impact to a Customer/s and no lead-time available.

The Change Manager reviews the Change to ensure it meets the Emergency Change criteria.

If the change does not qualify as an Emergency Change, the Change Manager will re-classify the Change Record accordingly and proceeds from step 600.6.

If the Change is an Emergency Change, the Change Manager assembles an appropriate Emergency Change Advisory Board (ECAB) to review the Change. The CAB Emergency Committee is usually a subset of the CAB.

| Category of Change | Approval | Internal Standard Approval Time |
| --- | --- | --- |
| Emergency | ECAB | 1 Hour |

The Change Manager contacts stakeholders of the Change and coordinates the following:

- During business hours, the Change Manager is usually notified of an emergency change by phone. After hours, the Service Delivery Manager will be contacted and assume the Change Manager role. Justification must be provided for the Emergency Change so it can be assessed by the ECAB for impact, priority, resources and scheduling requirements.

- The Change Manager coordinates review by relevant ECAB members as mentioned above.

- If being approved online, the approver/s will complete the Emergency Change Approval checklist.

- If the Emergency Change is approved by the ECAB, control moves back to the Change Owner to build a release package and test it prior to implementation (step 600.10). In some instances the ECAB may approve the change being implemented without being tested.

Creation and approval of the change record may occur after implementation; however, if possible should be done before the Change is reviewed by the ECAB for ease of evaluation.

### (600.9) Investigation Rejection

When a change is rejected the Change Manager will attempt to resolve the reasons for rejection with the Change Owner and other relevant parties.

If the issues are resolved, the Change Owner will update the Change record and re-submit for approval.

If the issues cannot be resolved, the stakeholders will be notified (600.14) and the Change will be closed with a Closure Code of Rejected and a rejection reason documented.

## Coordinate Change Implementation

For the Build, Test and Implementation activities change management will play a coordination role, ensuring that the process is being followed and that the agreed test acceptance criteria is being met.

It is important to note that actual doing part of the Build, Test and Implementation will be conducted by other groups such as the project teams. This is part of release management.

### (600.10) Build and Test

The aim of this step in the process is to build an install and rollback procedure for the change.

This process will control the implementation of the change into the live environment and provide a mechanism for rollback if required.

Note in some cases the Change may have already been Built and/or Tested prior to Change approval. In this case the Change would proceed to the Test or Implement step of the process.

- The Change Owner will assign a Change Builder to build an install procedure (either an electronic program or written procedure).

- The Change Builder builds a rollback procedure (either an electronic program or written procedure) and updates the status of the change to ‘Built'.

- Details of the install and rollback procedures are documented in the Change record.

The Change Owner will assign a Change Tester who should be independent of the Change Builder to test the install and rollback procedure.

- Change Tester performs tests of the install and rollback procedures.

- Change Tester documents success/failure in the change record.

- If the tests are successful, set status to ‘Tested’ in change record and move to 600.12 if a ‘Minor’ Change, and 600.11 for all other changes.

- If testing is unsuccessful, proceed back to the beginning of this step

### (600.11) Review Build and Test

This step is the responsibility of the Change Manager.

The aim of this step is to approve the Change after it has been built and successfully tested.

The Change Manager will:

- Review the build and test steps.

- Arranges a walkthrough of the Change if required.

- (as necessary) Notifies the CAB, ECAB and Customer of any last minute variances to the change plan.

- May coordinate tasks and subtasks between multiple groups.

If the Change is approved for implementation, the Change Manager modifies the Change Record status to ‘Scheduled’.

If the Change is not approved it is rejected and cancelled or re-built & re-tested.

### (600.12) Implement Change

This task is to be completed by the Change Owner or Implementation Team.

- The Change Implementer, implements the change according to the implementation plan.

- Any variations to the plan are documented in the change record.

- The Change Owner verifies that Services are back up as per the verification plan.

- Any significant variations from the implementation plan should be to Change Manager or on-call team leader.

- If the implementation is unsuccessful, move to step 400.13 to back out or apply an emergency fix to the change.

- If the implementation is successful, move to 400.14 to update the Change record.

### (600.13) Coordinate back out plan / Fix

This procedure is used when a change has been assessed as unsuccessful.

The Change Implementer is responsible for contacting the Change Manager (or technical team leader after hours) to escalate the issue.

The Change Manager will review the exception and decide on the appropriate course of action to either rollback or apply an emergency fix.

- The Change Implementer will escalate any issues with the change to the Change Manager (during business hours) or to the on-call Team Lead (after hours).

- If roll back required the Change Implementer would follow the back out plan specified in the Change record.

- If an emergency fix is required, an emergency change should be raised and cross-referenced to the original change request. The emergency change would then need to be approved in the usual way.

- The Change Owner will update the status of the Change to ‘Closed’ and choose the appropriate closure code.

### (600.14) Update Change record, communicate with stakeholders

This step in the process is to update the Change record with all the actions taken and update the client and other interested parties about the success (or failure) of the change implementation.

The Change Owner is responsible for notifying the identified stakeholders that the change has been completed.

- Communicate to all previously identified stakeholders as specified in the change record about the status of the change (either implemented successful, rolled back or additional change applied).

- Where applicable request the Service Centre to release the publication of the change.

- Update the status of the Change to ‘Implemented’.

- Document the closure code of the Change.

### (600.15) Update CMDB

The purpose of this task is to ensure that all changes made to the environment are reflected as a change to the Configuration Management Database.

The Change Owner/Implementer is responsible for generating the request to update the CMDB based on the change made.

- The CMDB Update Work Order within the Change Record will be automatically assigned when the Change record is given a status of ‘Implemented’. If the change is a Relationship update, the Work Order will be assigned to the Data Owner to update the CMDB.

- When validating and seeking approval, the Change Manager/Team Leader verifies that the Change Owner is intending to update the CMDB by reviewing the CMDB Update Work Order.  If this is not evident the Change will be rejected.

- Depending on the nature of the CMDB update, the CI records will be edited as follows: Either the Change Owner of the Data Owner will update the CMDB. This is done as follows:

| Type of Update | Actions |
| --- | --- |
| Standard Attribute Update | Change Owner executes the update using the before/after functionality with the CI Update Specification Work Order |
| Relationship Update | The Change Owner assigns the CMDB Work Order to the appropriate Data Owner who manually edits the CI |

- When reviewing the Change the Change Manager will also ensure the CMDB update has been carried out. If the CMDB has not been updated this will be raised an exception and escalated with the Change Owner.

## Review and Close Change Record

All implemented changes should be reviewed.

The purpose of the Post Implementation Review (PIR), is to validate process performance (efficiency and effectiveness), and to help identify areas for process improvement.

The level of review will be based on the Change Type, and governed by the IT Change Management Policy.

Some examples of questions that may need to be considered during the PIR are as follows:

- Were the Change objectives met?

- Were there any change related Incidents and if so, what was the nature and impact of these incidents?

- Was test acceptance criteria met?

- Was the change implemented to schedule?

- Was resource planning effective?

- Were the cost estimations met?

- Was the Back-out plan initiated and if so, did it function correctly?

Investigation and review of these areas will provide input to performance improvement activities.

### (600.16) Review Change

The Change Manager is responsible for reviewing changes to ensure they were successful (not just initially but over the long term) and to ensure that any failures are documented and investigated.

It is at this stage that the “Review/Comments” field in the change record would be updated.

The Change Manager will review:

- A cross section of the Pre-approved changes.

- A cross section of Minor changes.

- All Medium changes.

The CAB will review:

- All major changes.

- All backed out changes.

- All unsuccessful changes.

- All emergency changes.

The Change Manager will:

- Enter review comments in change record.

- If the change is considered successful, move to step 600.17.

- If the change is considered unsuccessful, (i.e. desired outcome not achieved as documented in change record), one of the following can be done:

- The change record can be closed.

- A Problem record can be generated and assigned to IT area responsible for the change to investigate a permanent fix.

- A new change record can be created.

### (600.17) Close Change

Once the change has been reviewed and assessed the change record should be closed.

  - Minor and pre-approved Changes will be automatically closed by the Service Desk system as a formal review is not necessary.

1.	Review Closure Code and ensure all mandatory fields are completed.

2.	Update record to reflect status of ‘Closed’.

## Process Owner

### (600.0) Develop Change Management Procedures

### (600.18) Review IT Change Process

The Process Owner is responsible for reviewing the Change Management process to ensure it is an efficient and effective process and that {Client Field} staff are following the process correctly.

Specifically the Process Owner should monitor the following Key Performance Indicators (KPIs) for the Change Management process:

- Number and percentage of successful changes

- Meantime between Changes

- CMDB Integrity – via audit exceptions

- Number and percentage of Problem/incidents generated by change

- Volume by requestor

- Volume trends (general and by CI and Category)

- Number and percentage of emergency changes

- Number and percentage of rejected changes

- Number and percentage of backed out changes

- Number and percentage of unsuccessful changes

- Review comments previously entered in the “Review/Comments” field in the Change records

# Process roles and responsibilities

Each process has roles and responsibilities associated with the development and management of the process. A role within a process can be defined as a set of responsibilities.

This section lists related roles, responsibilities, skills, capabilities and experience requirements particular to the IT Change Management Process for {Client Field}.

## Change Requestor

The change requestor is the individual who initially submits and/or logs the RFC.

Efficient management of the process requires that the Change Initiator provides accurate and complete information when logging the RFC.

This may also include obtaining the necessary pre-approvals

### Responsibilities

- Follow the Change Management Process for submitting an RFC ensuring that the RFC information is accurate and complete

- Provide additional information regarding the change when requested by the Change Coordinator/Manager

### Activities

- Complete the appropriate RFC Template for logging of the RFC

- Assign an initial “priority” based on predefined change priority definitions

Participate in the Post Change Review process if requested

## Change Owner

The Change Owner is responsible for managing, and controlling the change through out the lifecycle of the change.

In some cases the change owner may actually perform these activities whilst in other situations the change owner may simply oversee them.

The change owner will often be the Change Initiator ensuring that all relevant information is included in the Change Record prior to it being submitted for approval.

Other activities may also extend to:

- Change Builder: The Change Builder builds the change package and develops the back-out plan.

- Change Tester: The Change Tester tests the Change including the back-out plan.

- Change Implementation: This role performs the actual implementation of the change. There may be multiple change implementers involved in a single change, i.e. systems specialist, database specialist and operations specialist to make the systems, database and test components of change. Responsibilities may include:

- Implementation of the Change

- Testing for the success of change

- Review and assignment of CMDB update tasks

- Communication with Stakeholders

- Application of fixes and/or rollback of the change where appropriate

### Responsibilities

- Provide a clear description of the business needs, goals and objectives of the change

- Locate and assign resources used to build, test and implement changes

- Follow the Change Management process for building, testing and implementing a change

- Provides additional information regarding the change when requested by the Change Manager

### Activities

- May review the initial “priority” based on predefined priority definitions and changes it if warranted due to new information

- Confirms the completed change can be closed

- Participates in the Post Change Review process if requested

## Change Coordinator

The Change Coordinator works closely with the Change Manager to assist with management and coordination of Change Management activities.

The Change Coordinator will typically focus on Change requests particular to their usual area of operation and expertise such as Application Development.

### Responsibilities

- Ensure that changes conform to {Client Field} process policies and procedures

- Provide input into important decisions regarding Change Management supporting technology requirements

### Activities

- Filter and manage the integrity of logged RFCs

- Allocate the initial Category and Priority to all accepted RFCs.

- Assist with Impact and Resource Assessment activities

- Participate in process improvement activities such as Post Implementation reviews and process improvement workshops

## IT Change Manager

The IT Change Manager is the primary source of management and information for the Change Management process.

### Responsibilities

- Provide input to management regarding staff skill levels for Change Management roles

- Provide guidance and support to other Change Management roles

- Provide input into important decisions regarding Change Management supporting technology requirements

- Ensure all new Major changes not previously considered by the Steering Committee are brought to its attention for approval via the IT Projects document

- Ensures the effective integration of Change Management with related IT Service Management disciplines and business operations

- Ensure that changes conform to {Client Field} process policies and procedures

- Ensure that management and customers are sufficiently informed as to schedule, impact and cost of changes

### Activities

- Chair the CAB and ECAB meetings, ensuring that the CAB is both authoritative and effective

- Coordinate and communicate the scheduling of IT Changes (Forward Schedule of Changes)

- Coordinate change building, testing and implementation activities

- Facilitate Post Implementation Reviews

- Analyse change records to detect any trends or problems and propose actions to rectify apparent weak areas in the Change Management process

- Participate in other ITSM process initiatives and process reviews

- Produce regular management reports

## Change Advisory Board (CAB)

The Change Advisory Board (CAB) is a body that exists to approve changes and to assist Change Management in the assessment and prioritisation of changes.

For Major Changes it may be necessary to refer the Change to the Steering Committee for approval. In this situation the Steering Committee would assume the role of the CAB, only at a higher level.

As and when a CAB is convened, its members should be chosen who are capable of ensuring that all changes are adequately assessed from both a business and a technical viewpoint.

The Change Manager will always chair the CAB.

To achieve this mix, the CAB needs to include people with a clear understanding of the Customer business needs and the User community, as well as the technical development and support functions.

### Responsibilities

- Attend all relevant CAB meetings as required by the Change Manager

- Ensure that all changes are adequately assessed and prioritised

### Activities

- Authorise, disapprove or request for more information for each RFC

- Reviews all submitted RFCs to determine their impact, resources required to implement them and any ongoing costs

- Participate in the scheduling and coordination of the Forward Schedule of Changes

- Participate in Change reviews as requested

### CAB Meetings

The following activities generally take place at a {Client Field} CAB meetings:

- Review previous CAB meeting minutes.

- Review changes planned for implementation in the next period. All planned changes should be circulated to the CAB members before the meeting for pre-assessment.

- Change Manager to circulate a forward schedule of planned change to all CAB members.

- CAB members confirm change approval and scheduling with the Change Manager at the regular meeting according to the change Approval Work Order checklist.

- The CAB will conduct post-implementation review of the following:

- All major changes

- All backed out changes

- All unsuccessful changes

- All emergency changes

## Emergency Change Advisory Board (ECAB)

When major problems arise, there may not be time to convene the full CAB, and it is therefore necessary to identify a smaller organisation with authority to make emergency decisions. Such a body is known as the Emergency Change Advisory Board (ECAB)

The ECAB consists of one to three key staff. Their selection will depend on the nature of the change. This may just require a telephone conference, and members must be prepared to be available after hours. Responsibilities and skills are same as CAB.

## Steering Committee

The following activities generally take place at a {Client Field} Steering Committee meetings:

- Review updated IT Project document and consider approval for any new Major changes.

- Review new Major changes that have been added to the document since previous meeting, consider the implications on business.

- Request for further information, where required

- Approve or reject proposed changes as appropriate

## Change Management Process Owner

The Change Management Process Owner owns the process and the supporting documentation for the process.

The Change Management Process Owner oversees the process, ensuring that the process is followed by the organisation. When the process isn't being followed or isn't working well, the Change Management process owner is responsible for identifying why and ensuring that required actions are taken to correct the situation.

In addition, the Change Management Process Owner is responsible for the approval of all proposed changes to the process, and development of process improvement plans.

Within {Client Field} the Process owner role will become part of the Change Manager role.

The Process owner role has been identified separately here to highlight the underlying difference in responsibilities and skill requirements.

### Responsibilities

- Ensure that the Change Management process and working practices are effective and efficient

- Ensure that all stakeholders are sufficiently involved in the Change Management process

- Ensure a tight linkage between the Change Management Process and related Service Management Processes

# Metrics and KPIs

  - To be defined in workshop

# Prioritisation

The following tables should only be used to determine the priority of the Change Request.

Where Change request is derived from an Incident or a Problem. The Change request will inherit the same Priority as the Incident or Problem Record

Priority for Pre-approved changes will be automatically assigned as part of logging.

Emergency Changes will inherit the Priority of the Incident Record of which in many cases will be a major incident.

## Impact

The following table identifies the level of impact that the change will have on existing Business Operations, function, and Services

Table 1 Impact

| Change Impact | Description |
| --- | --- |
| Negligible | The impact of the change will be confined to just the one system or service; and there will be no noticeable impact to the User. Some examples of an IT Change with Negligible Impact are as follows; - New Account Request - Change to a Existing Report - Windows Password Reset |
| Minor | The impact of the change may affect more than one system or service; or There may be some noticeable impact to the User (e.g. application response times are slow); or The changes will result in no or very minor changes to the manner in which the client uses the system (i.e. Such changes would not result in the client having to be retrained in the use of the system); or The size of the group of Users affected is small or the importance of the work that the users affected is low (A small number of Users is defined as being a single work group or less than approximately 50 Users.). Some examples of an IT Change with Negligible Impact are as follows; - Install New Laptop - Request for a new Remote Access Token - Request for new access to an application |
| Medium | The impact of the change may affect more than one system or service; or There may be some noticeable impact to the User; or The changes will result in some changes to the manner in which the client uses the system. Such changes may require moderate retraining; or The size of the group of Users affected is medium or the importance of the work of the affected Users (A medium number of Users is defined as being multiple workgroups or between approximately 50 and 100 Users.). Some examples of an IT Change with Negligible Impact are as follows; - Install a new Photocopier/Printer Driver in Citrix - A Request for a Minor Software release to Attache - MS Server Service Pack Upgrade |
| Major | The impact of the change may affect more than one system or service; or There would be major impact to the User; or The changes will result in major changes to the manner in which the client uses the system and where such changes may require a significant level of retraining; or The size of the group of Users affected is large or the importance of the work of the affected Users (A large number of Users is defined as being multiple workgroups or between 100 and 150 Users.). Some examples of an IT Change with Negligible Impact are as follows; - MS Office 2007 upgrade to the SOE - New version of an Application (enhanced functionality or new business service provided by the Application) - New release of the e-commerce module of the {Client Field} corporate website |
| Extreme | The change is likely to impact on a large number of systems or services; or The changes will result in major changes to the manner in which the client uses the system and where such changes would require significant retraining/training. Some examples of an IT Change with Negligible Impact are as follows; - Provisioning of Equipment for Disaster Relief - Urgent change to a failed component of a Major Change to an Application - Urgent change to implement a new router to replace an existing out of life router that has failed - Replace an existing failed Packet Shaper to a new model |

## Urgency

The following table is used to determine the relevant urgency of the Change

| Urgency | Description |
| --- | --- |
| Low | Change will address the need for minor function enhancements Scheduling can be negotiated with the User/Customer, or Change is part of a planned initiative that has determined agreeable timelines |
| Medium | To be defined |
| High | To be defined |
| Extreme | Change is required to address major issues or impact of not implementing this change is significant Change is expected to realise significant and immediate cost benefits |

## Prioritisation Matrix and Definitions

The following table may be used to determine the Change Priority using the measures of Change Impact and Urgency .

|  |  | Impact Severity |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Negligible | Minor | Medium | Major | Extreme |
| Urgency | Low | 4 | 4 | 4 | 2 | 2 |
|  | Medium | 4 | 3 | 3 | 2 | 1 |
|  | High | 3 | 3 | 2 | 1 | 1 |
|  | Extreme | 3 | 2 | 1 | 1 | 1 |

| Priority Level |  | Corrective Change | Enhancement Change |
| --- | --- | --- | --- |
| 1 | Immediate | Putting life at risk Causing significant loss of revenue or the ability to deliver important public services. Immediate action required | This priority is not appropriate for Enhancement Changes |
| 2 | High | Severely affecting some key users or impacting on a large number of users | Meets legislative requirements Responds to short term market opportunities or public requirement Supports new business initiatives that will increase company’s market position |
| 3 | Medium | No severe impact, but rectification can not be deferred until the next scheduled release or upgrade | Maintains business viability Supports planned business initiatives |
| 4 | Low | A change is justified and necessary, but can wait until the next scheduled release or upgrade | Improvements in useability of service Adds new facilities |

# Assess and Evaluate RFC

## Impact Assessment

The level of detail and effort required for the Impact and Resource Assessment will be determined by the Change Category of which is derived from the Change Impact.

The following table may be used to determine the Level of Impact and Resource assessment required for the different Change Types.

| Assessment | Change Type |  |  |
| --- | --- | --- | --- |
|  | Minor | Medium | Major |
| Capacity |  |  | Yes |
| Availability | Yes | Yes | Yes |
| Security |  |  | Yes |
| Network |  |  | Yes |
| Training |  |  | Yes |

## Risk Assessment

As part of the Impact and Resource assessment activities, we also need to also determine the level of Risk associated with the change.

The following section helps us to quantify the Risk of the proposed Change.

| Risk Likelihood | Description |
| --- | --- |
| Rare | It is rare that risks associated with the change will occur. No specific risks are associated with the change. |
| Unlikely | It is unlikely that risks associated with the change will occur. A small number of minor risks are associated with the change and acceptable mitigation strategies have been identified. |
| Possible | It is possible that risks associated with the change will occur. There are moderate risks associated with the change and acceptable mitigation strategies have been identified. |
| Likely | It is likely that risks associated with the change will occur. There are significant risks associated with the change and acceptable mitigation strategies have been identified. |
| Almost Certain | It is almost certain that risks associated with the change will occur. There are significant risks associated with the change and acceptable mitigation strategies have not been identified. |

The following table is used to determine the Risk profile of the change using impact and Risk likelihood.

|  |  | Impact Severity |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Negligible | Minor | Medium | Major | Extreme |
| Risk Likelihood | Rare | Low | Low | Low | Medium | High |
|  | Unlikely | Low | Low | Low | Medium | Very High |
|  | Possible | Low | Low | Medium | High | Very High |
|  | Likely | Low | Medium | High | Very High | Extreme |
|  | Almost Certain | Medium | High | Very High | Extreme | Extreme |