## Slide 1: Presentation/Customer Name
Gavin McKee
Solutions & Services
END USER TRAINING
Catch phrase (if required)

## Slide 2
<number>

## Slide 3
<number>
Presentation title
Presenter name
end-to-end service delivery management
Training Program
July/ Aug 2006
Notes: <number>

## Slide 4: Housekeeping
<number>
Breaks
Phones / Pagers
Toilets
Exits

## Slide 5: Training Program
<number>
Process Training – Day 1
Theory & quiz:
E2E Service Management
Incident Mgmt
ICT Change Mgmt
Configuration Mgmt
Tool Training – Day 3
Demonstration & labs:
Incident Mgmt
ICT Change Mgmt
Configuration Mgmt
Process Training – Day 2
Theory & quiz:
Service Target Framework
Problem Mgmt
Asset Administration
Hands-on application:
Real-life Customer Incident
Notes: <number>

## Slide 6: Agenda Process Day 1
<number>
DVD on E2E Service Management
Documentation Overview
Morning tea
Incident Management
ICT Change Management
Lunch
Configuration Management
Afternoon tea
Review

## Slide 7: Purpose
<number>
The session is intended to provide:
  An overview of the e2e Service Delivery Vision
  Training in the new processes before attending tool training
  An opportunity for staff to ask questions
  Awareness of when the changes will be rolled out
What the session is not :
  Detailed information on other processes – eg Problem Management
  An opportunity to question design decisions
Notes: <number>

## Slide 8: DVD e2e Service Delivery Organisation “A new direction for ID” Wendy Balachandran & Jim Ramsay
<number>
Notes: <number>

## Slide 9: e2e DVD
<number>
Jim & Wendy would like to share some key messages
  You’ll be asked afterwards “what do you remember?”
  Play DVD
  Collect key messages on whiteboard
  Discuss them
Notes: <number>

## Slide 10: e2e DVD – Key Messages
<number>
We’re like an airline or any other service oriented business
If I do a good job but other service elements fail then the customer still does not have a good experience
This change process incorporates structure, process, technology, and people
InfoOperations and InfoService Centre need to work together for end-to-end service delivery to be successful
There is a continuous improvement in place which I can use to suggest improvements
Practically, I need to work to professionally recognised (ITIL) processes and use a different tool
This is only the start:
  More processes to follow
  Additional modules in the tool
  More detail on how things need to be done
Etc.
Notes: <number>

## Slide 11: e2e – Implementation Model
<number>
IT Infrastructure Library (ITIL)
IT Service Management (ITSM)
Service Integration Management (SIM)
InfoService Centre
Portfolios of Enterprise Applications & Systems
Service Management Application:
Hewlett-Packard Open View Service Desk
ITIL Processes:
Incident Mgmt
ICT Change Mgmt
Configuration Mgmt
InfoOperations
The right ‘organising’ in place:
Logical structure & dedicated resources
The right ‘acting’ in place:
State-wide way of working & supporting tool
“ITIL is the world’s most comprehensive and respected source of information about IT processes”
The right ‘thinking’ in place:
Best practice strategies & frameworks
Training
Business Rules & Policies
“ITSM is a business strategy that enables the Information Division to deliver a better customer experience”
Reporting
We are here now
Process Owners
Redesigned organisational structure and job descriptions
Notes: <number>
How can we achieve e2e? Through the implementation of the following:
Processes are standardized and applied holistically across ID
Staff will be provided a single “fit for purpose” application to manage work flows, monitor progress of request and incidents and to keep the user informed
Centralised InfoService Centre to manage service calls right up to its closure
Establishment of the SIM area which is responsible for end to end service delivery
Improved reporting capability through a central data source for ID and standardised service targets
Using the information to inform planning and driving continuous improvement

## Slide 12: Service Management Processes
<number>
Service Support Processes | Service Delivery Processes
Service Desk (is a function, not a process) | 
Incident Management | Service Level Management
Problem Management | Financial Management for IT Services
Configuration Management | Capacity Management
ICT Change Management | IT Service Continuity Management
Release Management | Availability Management
See Appendix A in Student Guide

## Slide 13: Learning Objectives
<number>
On completion of the training program you will understand:
  The Incident, ICT Change, and Configuration Management processes according to ITSM
  New terminology that will be used ID-wide
  Where you fit in and what your colleagues’ responsibilities are
  What you need to stop doing, keep doing or start doing
  When and how to use the tool that supports the new workflow.

## Slide 14: Expectations
<number>
When you go back to your job after training it is expected that you will:
  Embrace the new processes and the supporting tool
  Have a fair go at following these processes and using the tool even if you’re not always sure what to do and how to do it
  Help and support each other and come forward with things that can be improved
  Remain focussed on our customers and attempt to make their experience a better one

## Slide 15: Quick Quiz e2e Service Delivery
<number>
Notes: <number>

## Slide 16: Documentation Overview
<number>
Definitions & Acronyms
Processes & Procedures
  Process Group
  Tasks and Process
  Procedure (NOT Work Instruction level)
Repository
  Published - Intranet
  Point and Click
Notes: <number>
Process Group – Called Managing Incidents & Service Requests. Name of suite of processes for Incident Management.
Task – An activity within a process necessary to achieve a partial result.
Process – A collection of tasks to provide an end result.
Procedure – A collection of steps to carry out a task.
Not work instruction – This is the why, what, when, and where, NOT how.
Repository
Published – Detailed process design documentation will be housed on the intranet.
Point and click – Functionality will be provided to click through a sequence of tasks electronically through the intranet site.

## Slide 17: Process Flow - example
<number>
Change
Management
Process
Incident
Management
Process
(incl. Service Requests)
Configuration
Management
Process
Problem
Manage-
ment
Asset
Manage-
ment
CMDB
2.8
Raise
RFC
2.8
1.1
Receive
Contact
1.4
Create &
Classify
Record
1.5
Allocate
For
Action
2.1
Identify
Incident
Advice
Request
2.2
Prioritise
2.3
Resolve
At SD?
2.4
Functional
Escalate
2.5
Investigate
Diagnose
2.10
Confirm
Success
2.12
Close
Record
1.1
1.4
1.5
2.1
2.2
2.3
2.4
2.5
2.10
2.12
1.1
Classify
&
Record
RFC
1.7
Confirm
Slot
In FSC
1.8
Only FSC
Request
?
3.1
Plan
Change
3.2
Update
Confirm
FSC
1.11
Request
IMP
1.12
Close
Change
5.1
Invoke
IMP
Plan
5.2
Confirm
IMP
Results
5.7
Restore
Service
5.8
Check
New
Know
5.11
Generate
CMDB
Updates
1.1
CI
Locked
1.1
CI
Unlocked
1.1
1.7
1.8
3.1
3.2
1.11
1.12
5.1
5.2
5.7
5.8
5.11
1.1
1.1
5.12
Prepare
Prod
Acccept
Cert
5.12
An admin assistant has call to say that she printed out AUSLAB print outs and then the printer just died. Now the Printer won't turn on. Printer was serviced recently and is still playing up.

## Slide 18: Incident Management Essentials
<number>
Notes: <number>

## Slide 19: Incident vs Problem
<number>
Incident Management
Restore service to the User as quickly as possible, and may be a work-around rather than the permanent fix
Problem Management
Identify the Root Cause of an Incident(s).
Notes: <number>
Incident and problem management are closely related but have very different focuses within the support organization.
While incident management is focused on restoring normal service as quickly as possible, problem management is focused on the identification and resolution of underlying problems and their root causes.
Incident management provides problem management with much of the information that it requires in order to identify the existence of underlying problems. Problem management analyzes incident statistics to identify the occurrence of multiple incidents or increasing trends for specific types of incidents.
In return, problem management seeks to resolve the underlying causes of these incidents in order to prevent their recurrence.
Problem management also maintains information about existing problems and known errors, including known workarounds and solutions. Incident management makes use of this information to provide a quicker resolution of incidents.

## Slide 20: Key Concepts - General
<number>
ID Supported
  Enterprise (Fully ID Supported)
  Enterprise (Partially ID Supported i.e. Infrastructure only)
Non-ID Supported
  Non-Enterprise applications (On Enterprise Infrastructure)
  Non-Enterprise applications (Not on Enterprise Infrastructure)
Contact Source
  Valid
  Non-Valid
Notes: <number>

## Slide 21: Key Concepts –Definitions
<number>
Contact Record
  All contacts are recorded
Incident Record
Advice Request Record
  “How do I?”
Standard Service Request (SSR) Record
  Routine, required frequently
Non-Standard Service Request Record
  non-standard, or does not exist in the Service Catalogue
Notes: <number>

## Slide 22: Key Concepts - Definitions
<number>
Compliments
Complaints
Quick Workflow
List of Services

## Slide 23: Relationships
<number>
SLM INC
  Service Catalogue (SC)
    INC1.0 Register & Assign Contacts
    INC3.0 Manage Service Requests
  Service Level Agreements (SLAs)
    INC2.0 Identify & Resolve Incidents
Notes: <number>

## Slide 24: Overview
<number>
Goals
Business Rules – Appendix C
Impacts
Process Owner
  Wendy Balachandran
Links to other processes
Notes: <number>

## Slide 25: PROCESS GROUP DESCRIPTION
<number>
Context Diagram:
  Process Group – Managing Incidents & Service Requests
Process Diagrams:
  INC1.0 Register & Assign Contacts (Contact Management)
  INC2.0 Identify & Resolve Incidents
  INC3.0 Manage Service Requests
Advice Request
Service Request
Notes: <number>
Incident Management process group Managing Incidents & Service Requests consists of three processes plus a context diagram.

## Slide 26: Managing Incidents & Service Requests (Context Diagram)
<number>
Process Group: Managing Incidents & Service Requests
Notes: <number>
Context diagram displaying the high level interaction of all three Incident Management processes along with entities and other ITSM processes (eg. Engaging Customers).

## Slide 27: INC1.0 Register and Assign Contacts
<number>
Register, categorise & filter User Contacts
Assign to appropriate area for handling
Initial entry point for the User
This process classifies User Contacts using five categories:
  Incident/Advice Notification
  Request for Service
  Compliment
  Complaint
  Non-IT Request
NB: If a contact is a non-IT Request, it will be referred to the Business Service Desk (i.e. Switchboard) for handling.
Notes: <number>

## Slide 28: INC1.0 Register & Assign Contacts
<number>
Process Group: Managing Incidents & Service Requests
Notes: <number>

## Slide 29: INC2.0 Identify & Resolve Incidents
<number>
All Incidents and Advice Requests are:
Prioritised
Investigated and diagnosed
Escalated as appropriate
Resolved and service restored
Closed
Notes: <number>

## Slide 30: INC2.0 Identify & Resolve Incidents - 1
<number>
Process Group: Managing Incidents & Service Requests
Notes: <number>
Workflow – Records can be resolved immediately by the Service Desk ‘over the phone’ as the solution is already known by the Service Desk Analyst, therefore directing the record through a quick fast-tracked workflow to closure as opposed to the standard workflow.

## Slide 31
<number>
INC2.0 Identify & Resolve Incidents - 2
Process Group: Managing Incidents & Service Requests

## Slide 32: INC3.0 Manage Service Requests
<number>
Captures, filters & channels Standard Service Requests (SSR) and Non-Standard Service Requests (NSSR)
Only Standard Service Requests are managed
Non standard (as per the Service Catalogue) completed via Customer Engagement
Notes: <number>

## Slide 33: INC3.0 Manage Service Requests - 1
<number>
Process Group: Managing Incidents & Service Requests
Notes: <number>

## Slide 34: INC3.0 Manage Service Requests - 1
<number>
Process Group: Managing Incidents & Service Requests

## Slide 35: Quick Quiz Incident Management
<number>
Notes: <number>
The content of this slideshow should be seen as input into further instructional design activities undertaken as part of process implementation.
It is not intended to outline the extent of training required, and therefore should not be used in its current form to deliver all encompassing training.

## Slide 36: ICT Change Management Essentials
<number>
Notes: <number>
The content of this slideshow should be seen as input into further instructional design activities undertaken as part of process implementation.
It is not intended to outline the extent of training required, and therefore should not be used in its current form to deliver all encompassing training.

## Slide 37: Key Concepts
<number>
RFC - Request For Change
FSC -Forward Schedule of Change
4 Levels of Approval Authority
4 Categories of Change
3 Priority Levels

## Slide 38: Key Concepts
<number>
4 Approval Authority Levels:
Standard Change
Any ID Person with the responsibility listed in their Job Description
Non-Standard Change – Single
1 Director Service Integration or delegate
Non-Standard Change - Multiple
3 Directors Service Integration or delegate/s
Critical Change
Senior Director, InfoOperations
Notes: <number>
Level 1: Any ID Person with the responsibility listed in their Job Description
ICT Change Approval Category – Standard Change
That is, it is pre-assessed, costed, and risk is known, small and repeatable activity (routine task) and is included in the ID’s Service Catalogue’s list as either:
General Standard Work Request; or
Operational Standard Work Request.
Level 2: Service Integration Manager or delegate
ICT Change Approval Category – Non-Standard Change (s)
That is, a single business, single site impacted and is assessed as non-critical by the impacted business.
Level 3: ID ICT Change Management Board (with customer representation)
ICT Change Approval Category – Non-Standard Change (m)
That is, a multiple businesses, multiple or single site impacted and is assessed as non-critical by the impacted businesses.
Level 4: ID ICT Change Management Executive Board (with customer representation)
The function of this Board is to approve disputed changes that have been escalated by the ID ICT Change Management Board or changes that the ID ICT Change Management Board does not have the authority to make. Under these circumstances, this Board performs the same tasks of analysis and authorisation that the ID ICT Change Management Board conducts.
‘Critical’ RFCs with an ‘Emergency’ priority level are automatically referred to this level.

## Slide 39: Key Concepts
<number>
4 Change Categories:
Standard Change (SC):
  pre-assessed, costed, risk known, small and repeatable, i.e. routine tasks
Non-Standard Change (NSCS):
  single business, assessed as non-critical
Non-Standard Change (NSCM):
  multiple businesses, assessed as non-critical
Critical Change (CC):
  assessed as critical by the impacted business/businesses
Notes: <number>

## Slide 40: Key Concepts - General
<number>
3 Priority Levels
Emergency:
  essential business service affected and a change to a component of the ICT environment is required immediately
Urgent:
  An essential business service is affected and a change to a component of the ICT environment is required. (May use short-term interim solution eg: downtime process)
Non-Urgent:
  Any other change
Notes: <number>

## Slide 41: Key Concepts
<number>
Roles:
  ICT Change Management Process Owner
  ICT Change Administration Function
Functions:
  ICT Change Ownership Function
  ICT Change Managerial Function
  ICT Change Approval Authority Function
  ICT Change Assessment Function
  ICT Change Specialist Support Function
Notes: <number>

## Slide 42: ICT Change Overview
<number>
Goals
Business Rules – Appendix G
Impacts
Process Owner
  Jim Ramsay
Links to other processes

## Slide 43: Change Management Process Group
<number>
  prioritising and controlling an ICT change
  assessing an ICT change for its technical, financial and business impact
  planning, building and implementing the ICT change
  Conducting a Post Implementation Review

## Slide 44
<number>

## Slide 45: CHG1.0 Prioritise & Control Request for Change
<number>
Overall control of all changes
Impact and risks fully understood and controlled
Change
  Any action resulting in:
    Alteration
    Addition
    Deletion to a supported IT system or the production environment
  To Configuration Items:
    Hardware
    Software
    Documents
    People
Notes: <number>

## Slide 46: CHG1.0 Prioritise & Control Request for Change
<number>
13 Tasks: CHG1.1 to CHG1.13
Maintains schedule of all changes to managed environment
Notes: <number>

## Slide 47: CHG1.0 Prioritise & Control Request for Change - 1
<number>

## Slide 48: - 2
<number>

## Slide 49: - 3
<number>

## Slide 50: CHG2.0 Assess Request for Change
<number>
Ensures risk, impact, and timing known and understood prior to approval
After this process - there will exist:
  An ICT Change Impact Assessment Report
  A reserved date in the FSC
  The ICT Change Approval Authority level will have been determined
All changes with the exception of Standard Changes will be subject to this process
Notes: <number>

## Slide 51: Timeframes
<number>
Non-Urgent | Urgent | Emergency
> 1 Month prior to implementation | > 3 days prior to implementation | Prior to implementation where practicable otherwise by cob next working day
This applies to all change categories

## Slide 52
<number>
CHG2.0 Assess Request for Change
Notes: <number>

## Slide 53: CHG3.0 Plan Request for Change
<number>
Ensures ICT Change Implementation Plan (including Reversion Plan), has been prepared
ICT Change Implementation Plan specifies
  tasks, resources, duration, dependencies & agreed ‘Entry’ and ‘Exit’ criteria for each RFC
Confirms slot in FSC
Applicable to all RFCs (under control of CHG1.0 Prioritise and Control Request for Change)
Notes: <number>

## Slide 54
<number>
CHG3.0 Plan Request for Change
Notes: <number>

## Slide 55: CHG4.0 Prepare for Change Implementation
<number>
Activities in ICT Change Implementation Plan tested in Production Acceptance Testing (PAT) Environment prior to implementing in the Production Environment
Two (2) step
  ‘Build’ activities are tested first
  Then functional testing
Ensures alignment to ICT Change Implementation Strategy sustained and no major anomalies exist
New knowledge revealed is recorded
Results in ICT Change Production Readiness Checklist
  signed by all relevant stakeholders including the business
Applicable to all RFCs (except Standard Changes)
Notes: <number>

## Slide 56
<number>
CHG4.0 Prepare for Change Implementation (Page 1)
Notes: <number>

## Slide 57
<number>
CHG4.0 Prepare for Change Implementation (Page 2)
Notes: <number>

## Slide 58: CHG5.0 Implement Change
<number>
Ensures changes introduced into managed environment in coordinated & controlled manner (and the way planned)
If a change fails at implementation
  removed from the managed environment as per reversion plan (check that there have been no deviations from the Implementation Plan)
Logs incidents in event a related/non-related defect revealed during implementation
Notes: <number>

## Slide 59
<number>
CHG5.0 Implement Change (Page 1)
Notes: <number>

## Slide 60
<number>
CHG5.0 Implement Change (Page 2)
Notes: <number>

## Slide 61: CHG6.0 Implement Change - Emergency
<number>
For emergency problem resolution
  where business impact justifies that change should proceed quickly through the approval channels, testing and documentation
Retrospective data entry allowed
  RFC details or
  New knowledge updates
Notes: <number>

## Slide 62
<number>
CHG6.0 Implement Change - Emergency
Notes: <number>

## Slide 63: CHG7.0 Post Implementation Review
<number>
Purpose - to find out:
  If expected benefits have been realised
  If lessons learned lead to recommendations for improvements
May be triggered prematurely if:
  Change is reversed
  Change failed
  Breach of the planned change window
  ICT Change Implementation Plan was not followed
  Emergency Change
Where any of the above indicators are met, a PIR is provided to the ICT Change Management Process Owner immediately
Notes: <number>

## Slide 64
<number>
CHG7.0 Post Implementation Review
Notes: <number>

## Slide 65: ICT Change Management Guideline
<number>
Principles, procedures & processes to manage scheduled and unscheduled change
Includes:
  Impact Assessment Definitions and Rating
  Business Communication Model
  E-mail Templates
  ICT Change Management Process Functions and Responsibility Matrix
Associated Forms & Templates

## Slide 66: Quick Quiz ICT Change Management
<number>
Notes: <number>
The content of this slideshow should be seen as input into further instructional design activities undertaken as part of process implementation.
It is not intended to outline the extent of training required, and therefore should not be used in its current form to deliver all encompassing training.

## Slide 67: Configuration Management Essentials
<number>
Notes: <number>
The content of this slideshow should be seen as input into further instructional design activities undertaken as part of process implementation.
It is not intended to outline the extent of training required, and therefore should not be used in its current form to deliver all encompassing training.

## Slide 68: Key Concepts
<number>
Configuration Management Database (CMDB)
  Contains:
    Setup of Configuration Items (and their relationships to other CIs)
      Hardware
      Software
      Document
      People (Single-Point-of-Failure)
  Does not include:
    Asset Management, Procurement & Licence Management
    Business Service & ID Service Catalogue definition
    Definitive Hardware Store
    Definitive Software Library
Notes: <number>

## Slide 69: Key Concepts
<number>
CMDB Purpose - to assist in:
  Business Service impact analysis
  Business Service restoration
  Root cause analysis
Asset Management Vs CIs held inside a centralised CMDB:
  A centralised CMDB not only contains details of ICT Infrastructure components (ID assets) but it more importantly contains information about relationships between CIs (these relationships identify the CIs that impact Business Service(s) when an Incident or Change record is raised)
Notes: <number>

## Slide 70: Key Concepts
<number>
Notes: <number>

## Slide 71: Key Concepts
<number>
Configuration Item (CI)
  Categories & Subcategories
  Attributes
Relationships
  One to one
  One-to-many
  Hierarchical
  Redundant

## Slide 72: Key Concepts
<number>
Supporting Databases
  Recognised
    Optus TFM
    Access Gateways
  Unrecognised

## Slide 73: Definitions
<number>
Hardware
  Facilities
  Network
  Peripheral
  Server
  Storage
  Telecommunications
  Workstation

## Slide 74: Definitions
<number>
Software
  Built
  Bought
  Non-ID Supported Non-Enterprise
Documentation
  Contract &Organisational Documentation
  System Hardware/Software Documentation
People
  Single point of failure

## Slide 75: Definitions
<number>
Location Codes
  a 6 component code of the following format:
  <Cluster>-<Site>-<Facility>-<Bldg>-<Floor/Level>-<Workstation/Room/Rack>
  E.g. BN-HT-RBWHS-BL07-L10-R021
  The first 3 sections are based on the new QH state-wide hostname naming conventions standards created by the TCP Project
Notes: <number>
Facility Codes
Some of you may be wondering about the 3 letter facility codes. These were based on the United Nations global codes for towns (see http://www.unece.org/cefact/locode/service/location.htm ) or any legacy standards that had to be kept. Where a code did not exist, TCP and SMIP have done their best to make them as legible as possible (as much as a 3 letter code can be) provided they did not conflict with the other code standards. They're also going to be used for statewide hostname standards so we're all going to get used to recognising them.

## Slide 76: Overview
<number>
Goals
Business Rules
Impacts
  QH Help
  QH Validation
Process Owner
Links to other processes

## Slide 77: Managing the Configuration (Context Diagram)
<number>
Notes: <number>
Context diagram displaying the high level interaction of both Configuration Management processes along with entities and other ITSM processes (e.g. Incident Management).

## Slide 78: CFG1.0 Maintain a Configuration Item (CI)
<number>
Create, maintain or retire a CI
  via a RFC from ICT Change Management or
  via an update from a CMDB audit
Includes the addition or removal of relationship links to other CIs
Notes: <number>

## Slide 79
<number>
CFG1.0 Maintain a Configuration Item (CI)
Notes: <number>
Triggers INTO this process:
1. CFG2.3 Audit the CMDB (Update CMDB and Communicate CI mismatch detail)
  Details of one or more CIs requiring an update due to exceptions being found during a periodic CMDB audit or via exception from the INC1.0 Register and assign contacts, CHG4.0 Prepare for Change Implementation, CHG5.0 Implement Change or CHG6.0 Implement Change – Emergency processes will be received.
2. CHG4.1 Prepare for Change Implementation (Build Change in AT Environment)
  Details of one or more CIs impacted by a change (via an RFC) that need to be added or maintained inside the QH Test (AT) environment (RFC CI Status will be set to ‘Locked’).
3. CHG4.7 Prepare for Change Implementation (Generate Readiness Response)
  Details of one or more CIs impacted by a change (via an RFC) that need to be added or maintained inside the QH Test (AT) environment (RFC CI Status will be set to ‘Locked’).
4. CHG5.1 Implement Change (Invoke Implementation Plan)
  Details of one or more CIs impacted by a change (via an RFC) that need to be maintained inside the QH Prod environment (RFC CI Status will be set to ‘Locked’).
5. CHG5.11 Implement Change (Generate CMDB Updates)
  Details of one or more CIs impacted by a change (via an RFC) that need to be added, maintained or archived inside the QH Prod environment (RFC CI Status will be set to ‘Unlocked’).
  Note: If a RFC implementation is found to have failed then the 'RFC CI Status' will remain 'Locked' pending further action and investigation.
and/or
  Details of one or more CIs impacted by a change (via an RFC) that need to be mainted or archived inside the Test (AT) environment (RFC CI Status will be set to ‘Unlocked’).
6. CFG6.3 Implement Change - Emergency (Urgently Build Change)
  Details of one or more CIs impacted by a change (via an RFC) that need to be added or maintained inside the QH Prod environment (RFC CI Status will be set to ‘Locked’).
7. CHG6.6 Implement Change – Emergency (Invoke Reversion Plan)
  Details of one or more CIs impacted by a change (via an RFC) that need to be added or maintained inside the QH Prod environment (RFC CI Status will be set to ‘Unlocked’).
8. CHG6.7 Implement Change – Emergency (Ensures Records are Brought Up-to-Date)
  Details of one or more CIs impacted by a change (via an RFC) that need to be added, maintained or archived inside the QH Prod environment (RFC CI Status will be set to ‘Unlocked’).

## Slide 80: CMDB CI Relationships and Attributes Guideline
<number>
Guide to create, maintain and/or remove CIs and relationships
  Business Rules
  CI Item Workflow
  CMDB Fundamentals
  Configuration Item examples
  Naming Conventions
  Resolver Groups

## Slide 81: CFG2.0 Audit the CMDB
<number>
CMDB data compared to “real life” information, either
  Confirms accuracy of CI data or
  Results in update to the CMDB and a CI mismatch (i.e. exception) to Incident Management
Also caters for CI CMDB mismatches (i.e. exceptions) found via
  Incident Management (INC1.0)
  ICT Change Management (CHG4.0, CHG5.0 & CHG6.0) processes
Notes: <number>

## Slide 82
<number>
CFG2.0 Audit the CMDB
Notes: <number>
Triggers INTO this process:
1. Audit
  A CMDB audit will be initiated, scoped and performed.
2. CHG4.1 Prepare for Change Implementation (Build Change in AT Environment)
  A RFC has highlighted a discrepancy between details stored on the CMDB and the actual ‘physical’ details. In order to discover why this has occurred an exception is communicated to ensure that the CMDB is updated and following this the CI mismatch detail communicated to an Incident Management Function by the CMDB Exception Escalation Function.
3. CHG5.1 Implement Change (Invoke Implementation Plan)
  A RFC has highlighted a discrepancy between details stored on the CMDB and the actual ‘physical’ details. In order to discover why this has occurred an exception is communicated to ensure that the CMDB is updated and following this the CI mismatch detail communicated to an Incident Management Function by the CMDB Exception Escalation Function.
4. CHG6.3 Implement Change - Emergency (Urgently Build Change)
  A RFC has highlighted a discrepancy between details stored on the CMDB and the actual ‘physical’ details. In order to discover why this has occurred an exception is communicated to ensure that the CMDB is updated and following this the CI mismatch detail communicated to an Incident Management Function by the CMDB Exception Escalation Function.
5. INC1.4 Register and assign contacts (Create and categorise Contact Record)
  Verification of caller details has highlighted a discrepancy between details stored on the CMDB and the actual ‘physical’ details. In order to discover why this has occurred an exception is communicated to ensure that the CMDB is updated and following this the CI mismatch detail is communicated to an Incident Management Function by the CMDB Exception Escalation Function.
Triggers OUT OF this process:
1. INC1.4 Register and assign contacts (Create Contact Record)
  The CI mismatch detail(s) will be communicated to indicate that there has been a discrepancy discovered in the CMDB and that the cause needs to be investigated.
2. CFG1.1 Maintain a CI (Update, create or retire CI entry in CMDB)
  The relevant CMDB CI detail and associated relationships will be updated.

## Slide 83: Quick Quiz Configuration Management
<number>
Notes: <number>
The content of this slideshow should be seen as input into further instructional design activities undertaken as part of process implementation.
It is not intended to outline the extent of training required, and therefore should not be used in its current form to deliver all encompassing training.

## Slide 84: Agenda Process Day 2
<number>
Service Target Framework
Problem Management
Asset Administration
Morning tea
Customer Scenarios (application of processes)
Lunch
Customer Scenarios
Afternoon tea
Review

## Slide 85: Review of Day 1
<number>
e2e Service Delivery Management
Incident Management Process
ICT Change Management Process
Configuration Management Process

## Slide 86: Service Target Framework
<number>
Notes: <number>
The content of this slideshow should be seen as input into further instructional design activities undertaken as part of process implementation.
It is not intended to outline the extent of training required, and therefore should not be used in its current form to deliver all encompassing training.

## Slide 87: Service Target Framework
<number>
Incident Response Time
  Response Target
Incident Restoration Time
Service Hours
Out-of-hours
Extended Service
Premium Service
Support Hours
Planned Downtime
Service Categories

## Slide 88: Incident Priority
<number>
Notes: <number>

## Slide 89: Incident Priority
<number>
 | Business Impact Definitions |  |  |  |  |  | 
1 Extreme | Extreme – A failure that results in the inability to continue multiple Health Services or delivery of critical patient care is directly affected. |  |  |  |  |  | 
 | Disruptions to Established routines/Operational delivery / Staff morale / Workforce issues | Operational Management | Adverse Clinical Incident | Workplace Health & Safety | Security (incl. major fraud theft, IT failure, security breach at secure facility) | Litigation | Outrage / Damage to Reputation
 | Total system dysfunction and/or total shut -down of operations. Statewide cessation of service or programs. | Cessation of some operations | Multiple Deaths | Multiple fatalities | Extreme event affecting organisations ability to continue program / service | Claims greater than $1M or multiple claims resulting from multiple similar exposures | Sustained national adverse publicity, Queensland Health’s reputation significantly damaged
2 Major | Major – A failure that threatens multiple Health Services or delivery of critical patient care. |  |  |  |  |  | 
 | All operational areas of a location or district compromised, other locations or districts are affected. Disruption spreads to routine practice statewide Cessation of service or program of a location or district, which could impact other locations or districts | Major impact on operations across other areas of organisation | Loss of life | Fatality | Major event threatens program / service across the wider organisation | Claims greater than $500,000 or multiple claims resulting from single exposure | Significant and sustained statewide adverse publicity
3 Moderate | Moderate – A failure that disrupts operational delivery of a Health Service, but does not threaten or impact delivery of critical patient care. |  |  |  |  |  | 
 | Disruption to a number of areas within a location or district, possible flow on to other locations Disruption spreads across services or programs within a location or district, with possible flow onto other locations | Moderate to long-term impact on wider operations | Loss of function, major harm caused | Serious injury / illness e.g. more than 4 days lost, or an event which is notifiable. | Reportable event some threat to program / service that requires investigation and review | Exposure will result in a single claim | Significant adverse statewide publicity
4 Minor | Minor – A failure that threatens to disrupt or has degraded components of a Health Service. |  |  |  |  |  | 
 | Some disruption manageable by Altered operational routine. Alteration to routine practice required in local area or district. Some effect on specific service or program – alterations to routine practice required. | None or Minor impact on local operations | No or Minimal harm caused, minor interruption to routine | Injury / illness – lost time of less than 4 days or minor adjustment to operational routine | Monitored by local Staff, event noted by local staff to management, none or some changes to routine required | Potential or Minor exposure to Queensland Health | Minimal to Significant adverse local publicity
Notes: <number>

## Slide 90: Urgency
<number>
Urgency | Definition
1 | User advises that they have no alternative to complete their work.
2 | User advises that they have alternatives for the short term (4 hrs).
3 | User advises that they have alternatives for the long term (1 day).
4 | User advises that they have alternatives and that these alternatives are sustainable (up to one week).
Notes: <number>

## Slide 91: Service Level Targets
<number>
 | Priority |  |  | 
 | 1 | 2 | 3 | 4
Commencement of Diagnosis by resolver group | 30 minutes | 1 hr | 8 hrs | 16 hrs
(Out of hours) | 1hr | 2 hr | 8 hrs | 16 hrs
Target Service Restoration | Continue to work on incident until resolved | 8 hrs | 24 hrs | 40 hrs
 | Escalations to occur at breach of SLA All Hours are supported hours |  |  | 
Notes: <number>

## Slide 92: Problem Management Intro
<number>
Notes: <number>
The content of this slideshow should be seen as input into further instructional design activities undertaken as part of process implementation.
It is not intended to outline the extent of training required, and therefore should not be used in its current form to deliver all encompassing training.

## Slide 93: Objectives
<number>
Identify and resolve root-cause of Incidents quickly & effectively
Proactively analysing Incident & Problem trends to identifying Problems
Prevent Problem occurrence & recurrence
Minimise impact of Problems and Incidents
Manage and reduce risks of ICT outages & their impacts (including financial and non-financial impacts) to the Business

## Slide 94: Key Concepts
<number>
Centrally coordinated
Proactively as well as reactively
Investigated and diagnosed to identify root cause
Root cause is fixed in accordance with both:
  Business justification and
  Ability to fix it

## Slide 95: Problem vs Incident
<number>
Problem Management is NOT responsible
for managing Major Incidents
Problem Management | Incident Management
Main goal is the detection of the underlying / root cause of an Incident(s) and subsequent resolution & prevention | Aims to restore the service to the End User as quickly as possible, often through a work-around
Notes: <number>

## Slide 96: Raising a Potential Problem
<number>
Through Incident Management
  If there is a possible underlying cause to an Incident(s), escalate hierarchically
Proactive Identification
  If potential problem identified (which could cause significant impact)

## Slide 97: Process
<number>

## Slide 98: Escalation of Problem Details
<number>
Escalate details of the Incident Record/s (including justification) to the below group:
Area From: | Nominated Escalation To (Problem Management Qualifier):
Cluster | Team Leader (eg. Team Leader – Service Delivery Co-ordination)
SIM | Manager - Technical Operations or Manager - Applications
InfoService Centre | Team Leader
Technical Assurance | Principal Technical Specialist
Operations Consulting | Principal Operations Consultants
Technical Operations | Manager

## Slide 99: Criteria/Filter for Leaders/Managers
<number>
To the Problem Management Administrator must meet one of these criteria:
  If the problem has:
    Significant Business Impact
      One or more departments/areas
      High priority 1 or 2
    Potential to cause a significant amount of future Incidents/Problems
    Been proactively identified and can have a potential significant impact
Send notification through the Problem Management E-mail Account
    Note: Potential Problems identified by the Incident Management Review Group (IMRG) which reviews Major Incidents, can be raised directly to the Problem Management Review Group (PMRG)

## Slide 100: Asset Administration Introduction
<number>
Notes: <number>
The content of this slideshow should be seen as input into further instructional design activities undertaken as part of process implementation.
It is not intended to outline the extent of training required, and therefore should not be used in its current form to deliver all encompassing training.

## Slide 101: Key Concepts
<number>
To streamline Information Division’s Asset Administration Processes for the high volume ICT items by removing inefficiencies, manual data duplication and unnecessary complexity. Asset Administration processes are:
    Quotation
    Procurement
    Installation
    Relocation
    Repair
    Loan
    Disposal
    Verification
    Charge Generation
SSR

## Slide 102: Key Concepts
<number>
Standardise the Asset Administration processes across Information Division.
Be consistent in the use of tools across the Clusters.
Be carried out proactively as well as reactively.
Target the removal of the cause of inaccurate/ inconsistent records due to manual data duplication and complex processes.
Remove inefficiencies which magnify the workload generated by the high volume of low value ICT items which are turned over every 3-4 years.

## Slide 103: Asset Admin vs Asset Management
<number>
ASSET ADMIN Subset of Asset Mgmt Processes & Tools to support asset lifecycle Builds & maintains accurate & controlled database of ICT Assets | ASSET MANAGEMENT Uses this information for strategic & tactical reporting, planning, and decision making

## Slide 104: IT Asset Administration vs Configuration Management
<number>
Asset Management focuses on the financial and administrative aspects of IT components | Configuration Management more concerned with supporting operational aspects such as stability, availability and quality of the business servers IT delivers and supports

## Slide 105: Asset vs CI
<number>
It depends on what is done with the DATA for the component. If the component is:
ASSET if managing its contract, cost, and usage attributes throughout its lifecycle | CI if managing operationally for incidents, problems, changes, releases, capacity etc
Often an ICT component is BOTH an Asset and a Configuration Item as it is being managed for BOTH administrative and operational purposes. Examples are Workstations, Printers, Servers, Routers, Switches etc. | 

## Slide 106: Extra information
<number>
Portable & Attractive Items – SAP
Software Licence Management
Future Plans

## Slide 107: Where can I find out more?
<number>
Super Users
  Probably the person who is delivering this training session. Super Users were selected from all areas to provide the initial training to ID staff, and to provide support after Go-Live
SMIP Intranet Page – until Go-Live
  The best way for you to keep up to date is to access the SMIP Intranet Page at:
  http://qheps/SMIP
Continuous Improvement
  http://qheps.health.qld.gov.au/ci/home.htm
Notes: <number>

## Slide 108: Business/Customer Scenarios (insert selected slides here)
<number>
Notes: <number>

## Slide 109: Where to from here?
<number>
Tool Training
Review this training
GO-LIVE – 7 Sept 2006
Please fill out your Evaluation Forms...
Notes: <number>