Statement of Work

for the

Title Field

Copyright© itsm IP 2009

Document Information:

| Prepared By: | Anthony Symons |
| --- | --- |
| Title: | ITSM Consultant |
| Document Version: | 0.1 |
| Document Version Date: |  |

Document Distribution List:

| To | Action | E-Mail |
| --- | --- | --- |

Version History:

| Version | Version Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 11-Mar-09 | Anthony Symons | Initial Draft |

Proprietary Notice

This document is the property of itsm Partnership Pty Ltd. All copyright is pursuant to the license by itsm Partnership Pty Ltd accompanying this document.

COPYRIGHT

All information contained in this document which relates to itsm Partnership Pty Ltd shall be kept absolutely confidential.

All {Client Field} employees and their representatives shall not communicate, release or permit the communication of any information or data provided, collected and or developed for the purpose of or in connection with this document except, for the purpose of or in connection with the performance of evaluating the document.

The information contained in this document constitutes trade secrets and/or information that is commercial or financial and confidential or privileged. It is provided to {Client Field} in confidence with the understanding that it cannot, without permission of itsm Partnership Pty Ltd be used or disclosed for any purpose.

©Copyright 2009 itsm Partnership Pty Ltd. All rights reserved.

Table of Contents

1	Response to Title Field	6

1.1	Background	6

1.2	{Client Field} Business Needs	6

2	Project Schedule	8

3	Project Scope	9

3.1	In scope items	9

3.1.1	Tool Configuration	9

3.1.2	Service By Service Delivery	9

3.1.3	Service Support	9

3.2	Contingent tasks	9

3.3	Out of scope items	10

4	Assumptions & Dependencies	11

4.1	Dependencies on {Client Field}	11

4.2	Project Assumptions	12

4.3	Project Risks	13

5	Deliverables	14

5.1	Deliverables & Acceptance Criteria	14

6	Further Information	15

6.1	Definition of Terms and Acronyms	15

7	Pricing	16

7.1	Price for Tool Configuration	16

7.1.1	Payment Overview	16

7.1.2	Payment Schedule	16

7.1.3	Contingent Tasks	16

7.2	Price for Service by Service consulting	16

7.3	Price for Service Support consulting	17

8	Roles & Responsibilities	18

8.1	{Client Field} responsibilities	18

8.2	{Company Field} responsibilities	18

8.3	Management of 3rd Parties	19

9	Project Processes	20

9.1	Status Reporting	20

9.2	Document Review Process	20

9.3	Change Requests	20

10	Additional T&M Services	22

11	Appendix A – Change Request Form	23

12	Acceptance of Proposal	25

# Response to Title Field

This document provides a detailed Statement of Work and pricing estimate for the Title Field.  This Statement of Work may change once the design phase has been completed.

## Background

itsm Partnership Pty Ltd ({Company Field}) understands that {Client Field} is embarking on a significant project to improve the delivery of Service Management across the {Client Field} environment and the end user community.

This initiative represents an opportunity to fundamentally change the way that {Client Field} delivers Service Management. {Company Field} acknowledges that {Client Field} recognises that the historical approach to the undertaking of such projects must change in order to realise the business benefits sought. {Company Field} is committed to partnering with {Client Field} to reach the objectives of the Service Management Implementation Process Project.

Furthermore, {Company Field} recognises and understands that {Client Field} requires:

- A Collaborative Partnership approach

- A business outcomes focused solution

- Strong leadership capabilities through a valued partner

- The ability to leverage {Company Field} experience in Best Practices

- Knowledge Transfer to expedite successful outcomes and ongoing management

- Effective identification and management of risk

## {Client Field} Business Needs

The purpose of Service Level Management (SLM) process is to determine the level of IT Service required to support the business and manage the same to ensure committed service levels are being met.

The goal for Service Level Management process is to maintain and improve IT Service quality in line with business and cost justification.

This process is triggered by change in business, market strategy, customer request for a new service or change to an existing service, service review cycle and any change to the technical infrastructure.

Key Inputs to this process are custom design specifications, external design specifications and release notifications from related ITIL processes.

Outputs from this process are signed off service level agreement that contains service level performance metrics and SLA compliancy reports.

Implementing a Service Level Management process successfully would ensure IT organizations are customer focused and service oriented.

SLAs will be a useful tool for satisfying business requirements and fostering Business-IT relationships since they reflect the true-world expectations and requirements of both IT and the business in mutually agreeable terms.

The implementation of SLM is to be broken down into 3 components:

- Tool configuration – This is the configuration of the service desk tool to allow the SLM process to be embedded in the tool. This includes the fields and forms that allow the necessary data to be captured and reported against. This configuration must be completed before the services can be fully entered into the system. A fixed price proposal is provided for this work.

- Service by Service implementation – This is the entry of the {Client Field} services (CI to Service and operation services to service mapping) on a service by service basis. By taking this incremental approach allows {Client Field} to focus on key services, as the analysis of the service is completed. It also allows {Client Field} to learn from their implementation and apply these learnings to subsequent services. As it is expected that after a number of services have been implemented, {Client Field} will become able to implement the services by themselves. Thus the best approach to for {Company Field} to provide time and materials consulting for this phase of the work (with estimated capping).

- Support for rework of implemented services – As the services are implemented, some re-work of previously configured services may be required. {Company Field} will provide time and materials consulting for this phase of the work.

# Project Schedule

# Project Scope

## In scope items

### Tool Configuration

- Review of Design document

- Configuration of custom fields

- Configuration of forms

- Configuration of Business logic

- Configuration of Views

- Develop unit test cases

- Unit Test of custom fields

- Unit Test of forms

- Unit Test of Business logic

- Unit Test of Views

- Develop SLM Management configuration guide for administrators

- Crystal Reports Configuration of 10 Crystal Reports

- Crystal Reports configuration of database views

- Crystal Reports Unit Test of Crystal Reports

- Crystal Reports Incorporate issues into design documentation

- Crystal Reports Apply modifications resulting from UAT

- Crystal Reports Configuration of Crystal Reports

- UAT and production configuration support (estimated to be 10% utilisation).

- Hand over to SIM team for PAT and production configuration.

- Support during Template configuration (estimated to be 10% utilisation).

### Service By Service Delivery

For the initial service:

- Document upload procedure (estimated to be 2 days)

- Handover to {Client Field} on upload procedure (estimated to be ½ a day)

- Consulting Support during upload/analysis (estimated to be 40% utilisation for 5 days)

For subsequent services (estimated 2 extra services)

- Consulting Support during upload/analysis (estimated to be 40% utilisation for 5 days)

### Service Support

- 4 weeks support estimated at 40% utilisation

## Contingent tasks

The following tasks may also be included in scope if {Client Field} are unable to find suitable resources:

- PAT and Production configuration/back fill (estimated 7 days).

- Post Go-Live support (estimated 20% utilisation for 1 person, month of July, business days). This support is a minimum cost of ½ day per call out. Response time to call out is 2 business days.

## Out of scope items

The scope of this proposal excludes the following:

- UAT Testing.

- PAT and Production data import.

- Development of Training strategy.

- Development of Training schedule.

- Delivery of Training.

- Updates to the support model.

- Update {Client Field}EPS with process documentation.

- Training Delivery.

- Support Transition.

- Development of work instructions.

- Configuration of templates.

- Integration between and any other Tool/System.

- Effort to undertake work beyond the in scope activities will be subject to agreed change control procedures.

- Process re-development or re-engineering new processes.

- Implied warranty or ongoing support for the project deliverables.

- Provision of hardware and software required to test or implement the solution.

- Purchase or licensing cost of tools required to support the solution.

- Business documentation updates (eg. process designs, websites, CMDB etc)

- Communications & Training of {Client Field} personnel in the new process and tool.

- Requirements gathering/Business Analysis for the Service Level management process.

- Data migration cleansing and import strategy.

- Analysis of the Operational Service to Service relationships.

- Analysis of the CI to Service relationships.

# Assumptions & Dependencies

## Dependencies on {Client Field}

The time and materials quotation in this Statement of Work is based on the following dependencies being provided by {Client Field}. Failure to provide these may result in delays to the project schedule and additional charges to {Client Field}.

| Number: | Dependency | Dependency to be provided no later than: |
| --- | --- | --- |
| DEP.01 | {Client Field} will provide feedback on documentation / deliverables in writing prior to the scheduled milestone sign off for the document. | ‘Same Day’ review turnaround is required for all documents. Refer to Assumptions items 8, 9, and 10 on document and deliverables reviews |
| DEP.02 | Access to Subject Matter Experts (SMEs) as required during the course of the project | By project startup. |
| DEP.03 | Provision of suitably skilled resources with responsibility and authority for the project requirements for priority review of the deliverables. | By project startup. |
| DEP.04 | Provision of desk, phone and computer with login accounts for use by {Company Field} engineers during the project. | By project startup. |
| DEP.05 | The Schedule clearly delineates responsibilities and interdependencies for Each Task. The Assigned Task ‘Resource’ will be managed by the ‘Task Owner’ who is responsible for delivery of the task to the required quality level and on time. The overall delivery responsibility is with the ‘Delivery Owner’, namely {Company Field} or {Client Field}. | By project startup. |
| DEP.06 | Signoff on the prerequisite documents by project sponsor, namely Traceability Matrix, Service Level Management Design, and Service Level Management Design System Requirements. | By project startup. |
| DEP 1.1.2.1 | Client - Review implementation plan and work instruction documentation | In accordance with the project schedule. |
| DEP 1.3.2.1.1 | Client - Organise PAT Outage | In accordance with the project schedule. |
| DEP 1.3.2.2 | Client - {Client Field} Production CAB | In accordance with the project schedule. |
| DEP 1.3.2.3 | Client - Organise Prod Outage | In accordance with the project schedule. |

Table 1 Project Schedule Dependencies

A dependency is a task which {Company Field} relies on to be completed or else the project will be put into risk. If one or more dependencies cannot be met, {Company Field} reserves the right to renegotiate the price and schedule detailed in this Statement of Work.

## Project Assumptions

The quotation in this Statement of Work is based on the following project assumptions.  Any deviations from these assumptions may result in delays to the project schedule and additional charges to {Client Field}.

- {Client Field} will make available the required services and resources as identified in the Project Plan.

- {Client Field} will develop and deliver communications plan, training, materials and events.

- The project team has the endorsement of ID to ‘mandate’ where agreement cannot be reached on business rules between stakeholders through agreement with the Project Sponsor & Process Owner(s).

- To minimise risk and reduce complexity of training and configuration it is assumed that where possible processes will be refined rather than customising the product to meet the current approved processes.

- Any changes to the scope and/or timetable will be managed through change control;

- One review cycle for the deliverable document has been budgeted.

- In order to meet the schedule deadlines and interdependencies {Company Field} requires any document review comments be provided same day, else overnight.  Any review changes or reworks agreed to be non-Priority 1 by Project Sponsor and {Company Field} will be deferred until after Go Live (i.e. a later Project phase).

- All design documents will be deemed accepted unless written changes or modifications are received from {Client Field} within the time specified.

- software issues and enhancements to be dealt directly with HP Product Support

- {Company Field} resources will have access to {Client Field} business and technical personnel to assess requirements and resolve issues

- {Client Field} and {Company Field} resources will deliver their assigned tasks in the timeframes as stated in the schedule.

- Management of process changes and it’s impact to {Client Field} staff state-wide would be owned by {Client Field} Information Division at all times

- All work is expected to be performed primarily at {Client Field} offices located at Herston, Brisbane during normal business hours (0900-1730, Monday to Friday, excluding public holidays)

- {Client Field} will provide desk space, telephones and internet connectivity, or equivalent, to 3 x {Company Field} resources, when working in {Client Field} premises

- Invoices relating to this engagement will refer to (1.) this proposal, and (2.) to {Client Field} Purchase Order, and will be addressed to the attention of the {Client Field} designated contact.

- Training of {Client Field} personnel in the new Service Level process will be carried out by the {Client Field} Service Level Management team.

- The existing hardware will be sufficient to support the changes for Service Level Management in OVSD. This need to be discussed with {Client Field} Support Team.

- The native client through Citrix will be used as the client to access OVSD.

- The project is assumed to start on Monday 23rd April 2007.

## Project Risks

| Risk No.: | Risk Descriptions | Project Outcome/Impact/Mitigation |
| --- | --- | --- |
| RSK.01 | {Client Field} do not provide in a timely manner the required confirmations and data from the Process owners. | Time, Cost and Quality of deliverables could be impacted. |
| RSK.02 | {Client Field} may seek to significantly alter the current approved Processes following exposure to the Toolset introducing delays in the finalisation of the Design Phase and expansion of the Implementation Scope. | Time, Cost and Quality of deliverables could be impacted. Use the requirements traceability matrix to identify scope. |
| RSK.03 | {Client Field} Capacity for change. | Time, cost and ability to meet {Client Field} expectations for finalisation of project. |
| RSK.04 | Appropriately authorised {Client Field} staff availability to make decisions | Time, cost and ability to meet {Client Field} expectations for finalisation of project. |
| RSK.05 | Business requirements not adequately defined. | Time, cost and ability to meet {Client Field} expectations for finalisation of project. |
| RSK.06 | Cluster Service Level Staff are insufficiently trained in tool / work instructions (or are unavailable for same) prior to cutover | Ability for users to operate efficiently post-go live |
| RSK.07 | Process/Procedures and Work Instructions are not reworked in time for training delivery | Unable to train users for go live |
| RSK.08 | Training tool licensing unavailable (or too expensive) for hands-on delivery of training (up to 40 users) | Users cannot learn on tool rendering them ill equipped for go live |
| RSK.09 | Change Request processing through CMRC is not approved in a timely manner for Implementation Schedule, Risk Assessment, Impact Assessment. | Deferral of go live scheduled date |
| RSK.10 | Responsibilities for Deliverables are not clearly understood. | Threat to quality of delivery or scheduled go live |
| RSK.11 | Implementation Schedule needs to be finalized, asap. | Incorrect assumptions being made about deliverables and schedule generation with little time margins for error / rework. |

Table 2 Project Risks

# Deliverables

## Deliverables & Acceptance Criteria

The {Company Field} Deliverables for this Statement of Work, and their associated Acceptance Criteria, are detailed in the table below.

| Del No. | Deliverable | Acceptance Criteria | Acceptance Period |
| --- | --- | --- | --- |
| DEL 1.1.1.2 | ITF Unit Test Execution Results | Sign off by {Client Field} & {Company Field} of all related documents as described in the Deliverable | 5 Business days |
| DEL 1.1.2.1 | SLM Management Updated Configuration Guide and Implementation plan | Sign off by {Client Field} & {Company Field} of all related documents as described in the Deliverable | 5 Business days |
| DEL 2.1.2 | Unit Test Execution Results | Sign off by {Client Field}{Client Field} & {Company Field} of all related documents as described in the Deliverable | 5 Business days |
| DEL 4.1.1.2 | Crystal Reports ITF Unit Test Execution Results | Sign off by {Client Field} & {Company Field} of all related documents as described in the Deliverable | 5 Business days |

Table 3 Project Deliverables and Acceptance Criteria

Formal acknowledgement of the successful completion of each Deliverable will be documented in a ‘Delivery Acceptance Form’ of which will be jointly signed by {Client Field} and {Company Field}.

Upon receipt of the document Deliverables, {Client Field} will have 5 Business Days to review and provide written acceptance the Deliverables. Within those 5 Business Days, {Client Field} may either sign the ‘Delivery Acceptance Form’ or suggest changes to the Deliverables.

{Company Field} will make the necessary changes suggested by {Client Field}, and agreed to by {Company Field}, in one revision and deliver the revised Deliverables to {Client Field}. These revised Deliverables will be deemed accepted.

Deliverables will automatically be deemed as accepted where {Client Field} does not provide a written response of acceptance or request for change, within the agreed Acceptance period.

# Further Information

## Definition of Terms and Acronyms

| Term | Definition |
| --- | --- |
| CAB | Change Management Review Committee and the Change Advisory Board |
| CI | Configuration Item |
| CMDB | Configuration Management Database |
| CSO | Customer Service Officer |
| Districts | Non-ID {Client Field} Districts |
| ESM | Enterprise Service Management |
| FTE | Full Time Employee |
| ICT | Information & Communications Technology |
| ID | Information Division |
| InfoSolutions | Contains {Client Field} project delivery office |
| Infra DB | InfraActive Database – the current service desk tool |
| iP | ITSM Partnership Pty Ltd |
| IT | Information Technology |
| ITF | Integrated Test Facility |
| ITIL | IT Infrastructure Library |
| ITSM | IT Service Management |
| OVSD | OpenView Service Desk |
| PAT | Production Acceptance Test |
| {Client Field} | {Client Field} |
| RFC | Request For Change |
| RFI | Request For Information |
| RFP | Request For Proposal |
| SIM | Service Integration Manger |
| SLM | Service Level Management |
| SMIP | Service Management Implementation Project |
| TA | {Client Field} Technical Assurance |
| TOM | Technical Operations Manager |
| TP | Transformation Program |
| UAT | User Acceptance Testing |

# Pricing

## Price for Tool Configuration

### Payment Overview

{Company Field} proposes that the Service Level Management Implementation Tool configuration will be performed over an elapsed period of approximately 3 months at a fixed price cost to {Client Field} of $7,562.50 excluding GST. The price for the implementing 3 initial “Services” (scope defined in section 3.1.2) is considered a separate time & materials pricing, and is detailed in section 7.2. The price for supporting the implementation of the initial 3 “Services” (scope defined in section 3.1.3) is also considered to be a separate time & materials work package, and is detailed in section 7.3.

This price may vary depending on any changes to the Statement of Work, or if the assumptions, dependencies, constraints are inaccurate or change.

### Payment Schedule

Payments by {Client Field} to {Company Field} resulting from correctly rendered invoices fall due as per the following schedule assuming acceptance has been achieved:

| Mil. No. | Milestone Description | Due Date | % of Total Price | Price ($AU) excluding GST |
| --- | --- | --- | --- | --- |
| MIL 1.1 | Kickoff Stage 1 Phase 1 | PSD | 30% | $2,268.75 |
| MIL 1.1.1.1 | ITF Build Complete | PSD + 20 | 20% | $1,512.50 |
| MIL 1.3.2.1.1 | PAT Build Complete | PSD + 40 | 20% | $1,512.50 |
| MIL 1.3.2.3 | Prod Build Complete | PSD + 60 | 20% | $1,512.50 |
| Crystal Reports MIL 4.3.1.1.2 | Prod Build Complete | PSD + 80 | 10% | $ 756.25 |
| Total |  |  | 100% | $7,562.50 |

Table 4 Payment Schedule

### Contingent Tasks

The contingent tasks are an extra cost to {Client Field} as follows:

- 1. PAT and Production configuration/back fill (estimated 7 days).  $... ex-GST.

- 2. Post Go-Live support (estimated 20% utilisation for 1 person, month of July, business days). This support is a minimum cost of ½ day per call out. Response time to call out is 2 business days. - $... ex-GST.

## Price for Service by Service consulting

{Company Field} proposes that the Service by Service implementation be a Time and Materials engagement. It is estimated to be 8.5 days. The daily rate is $... ex-GST.

## Price for Service Support consulting

{Company Field} proposes that the Service Support consulting be a Time and Materials engagement. The daily rate is $... ex-GST.

# Roles & Responsibilities

| Name | Role | Responsibility | Organisation |
| --- | --- | --- | --- |
| Steering Committee | Overseeing the project throughout its lifecycle | Providing strategic direction and advice to the project sponsor and manager and making key decisions regarding the future of the project. | {Client Field}/{Company Field} |
| Wendy Balachandran | Project Sponsor/Process Sponsor | Projects principal representative and is ultimately accountable for the success of the project. | {Client Field} |
| John Crouch | {Client Field} Project Manager | Manage the Solution Delivery from {Client Field} perspective | {Client Field} |
| Gavin McKee | {Company Field} Project Manager | Manage the Solution Delivery | {Company Field} |
| Muthu Kumar Raju Anthony Symons | Solution Architect | Solution Design & Implementation Authority | {Company Field} |

## {Client Field} responsibilities

In addition to the obligations prescribed to {Client Field} in the GITC Contract under Q-{GITC} GITC V5, {Client Field} will:

- Be liable for any delays to the delivery schedule specified in this Statement of Work caused by {Client Field} or resulting from {Client Field}’s failure to fulfil any of its obligations or responsibilities. {Company Field} may charge {Client Field} for any additional charges or losses incurred by {Company Field} as a result of such delays, and may adjust the effected delivery schedule accordingly if appropriate.

- Provide all the production, production acceptance, development and testing infrastructure required.

## {Company Field} responsibilities

In addition to the obligations prescribed to {Company Field} in the GITC Contract under Q-{GITC} GITC V5, {Company Field} will:

- Appoint a project team, led by a project manager that has the necessary skills to execute this Statement of Work. The {Company Field} project manager will:

- Provide regular reports to the {Client Field} project manager, or representative, as mutually agreed.

- Manage the {Company Field} project team and provide a single point of responsibility for ensuring all Deliverables are delivered.

- Be responsible for risk management and scope management of the project

- Maintain proper documentation of the project.

- Manage the {Company Field} billing process

- Deliver all Deliverables described in this Statement of Work

## Management of 3rd Parties

{Company Field} will manage any 3rd party contractors, and/or partners, that {Company Field} has incorporated as part of the {Company Field} project team.

The {Client Field} project manager will be responsible for the co-operation of {Client Field}’s own 3rd parties to this contract. Such parties include, but are not limited to, other IT services suppliers to {Client Field} performing consulting, system integration, outsourced or maintenance type work.

Failure by {Client Field}’s 3rd parties to co-operate with {Company Field} in the execution of this Statement of Work may have an impact on the project plan and result in a scope change that may impact Deliverables, time-lines and/or price.

# Project Processes

{Company Field} proposes the following project processes for project management reporting, deliverable reviews, and change requests procedures (if required).

## Status Reporting

The {Company Field} Project Manager will provide monthly status reports to the {Client Field} project contact detailing project status and progress. Items usually included are:

- Status and monthly achievements against work as defined in Statement of Work

- Progress against schedule, and projected delivery dates

- Risks, concerns and issues

- Customer dependencies

The exact format of these reports can be agreed during Week 1 of the project.

## Document Review Process

Document Deliverables will be subject to review by {Client Field}.

{Company Field} requests {Client Field} provide any review comments to {Company Field} within five working days of the document delivery.

{Company Field} will incorporate non contradictory review comments and provide updated document deliverables to the client for approval. Contradictory review comments will be referred to the Qld Health Project Manager for resolution, and the resulting feedback (if any) incorporated into the document. One review cycle has been budgeted.

## Change Requests

Any requested deviations in scope from the current items listed in Section 3.1 “In scope items” upon which this Statement of Work is based can be covered via a Change Request. Note that additional charges may be incurred if additional effort is required to implement the Change Request. Change Requests should be submitted by email to the {Company Field} Project Manager.

The following is a brief overview of the process:

- Changes to requirements, delivery dates and availability of necessary customer resources in the delivery will be deemed as variations and managed through Change Requests.

- The change control process is used when there are changes to be made to the scope of the program after the Statement of Work, System Requirements Specification or any of the design documents have been accepted and approved by the customer.

- The change control process requires completion of a Change Request Form that is entered into the change Request Log. The Change requests may require a re-evaluation of the effort and estimated price to deliver affected components.

- The Change Request Form is used to identify the proposed change to a project, to define the impact of the change on the project’s cost and schedule, and to formally agree on its implementation. The Project Manager is responsible for tracking and administering the Change Request Form.

- The {Company Field} Project Manager fills in the Change Request Form with the details of the change and estimates the cost and impact to schedule of the change.

- The {Company Field} Project Manager submits the Change Request Form to the customer for approval.

- If the Change Request Form is not approved by the Customer then the Project Manager records this in the Change Request Log and no further action is taken.

- If the customer approves the Change Request Form then the {Company Field} Project Manager countersigns the Change Request Form and provides a copy to the customer.

The {Company Field} Project Manager will co-ordinate the analysis and investigation of Change Requests to determine the impact to the project schedule and charges.

Note that time spent by the {Company Field} team to analyse and investigate Change Requests to produce the impact analysis has not been included in the scope of the Fixed Price agreement and would be charged as T&M Services (Refer to section "Additional T&M Services").

# Additional T&M Services

{Company Field} can also supply additional T&M services to {Client Field} as required. This would be based on previously agreed {Company Field} T&M rates. Such services could include:

- Increasing project scope to cover significant additional requirements

- Change Request Impact Assessments

# Appendix A – Change Request Form

Change Request Details:

| SCOPE CHANGE REQUEST FORM - Title Field - |  |  |  |  |
| --- | --- | --- | --- | --- |
| Supplier: {Company Field} Author: Anthony Symons Creation Date: 31 July 2026 |  | Statement of Work between {Client Field} & {Company Field} titled “Title Field” and dated 31 July 2026. |  |  |
| Change Request Title: Change Request Number: CR01 |  | Affected Work Streams: Statement of Work - Title Field |  |  |
| Change Impact: Medium | Work Package being Changed: Statement of Work - Title Field Title: As above {Company Field} Project Code: {Project Number} Date Signed: |  |  | Final Decision: Pending Approval |
| Details of Required Change |  |  |  |  |
| Description: |  |  |  |  |
| Reason for Change: |  |  |  |  |
| Impact of this Change to the other running projects |  |  |  |  |
| Benefit(s) of Change: |  |  |  |  |
| Deliverables: The original SOW deliverables have been updated to include the activities listed above. |  |  |  |  |
| Resources and Cost: These tasks will be performed under the current agreement. No additional Cost for this change. |  |  | CAPEX / Project Number for approved funds: N/A |  |
| Assumptions: |  |  |  |  |

Change Request Approvals and Acceptance:

| Name | Role | Date | Signature |
| --- | --- | --- | --- |
|  | {Company Field} Project Manager |  |  |

# Acceptance of Proposal

Signature of this page, by appropriately delegated representatives of both {Client Field} and {Company Field} signifies mutual acceptance of this Statement of Work.

Two original copies will be signed; one for the records of {Client Field} and one for the records of {Company Field}.

{Company Field} will commence work once {Company Field} receives a signed, original copy of this Statement of Work.

Invoicing from {Company Field} will reference this Statement of Work and {Client Field} purchase order to be provided.

| Name: |  | Name: |  |
| --- | --- | --- | --- |
| Title: |  | Title: | {Company Field} |
| Date: |  | Date: |  |
| Signature: |  | Signature: |  |