Project Management Plan

for the

Title Field

Project

Copyright© itsm IP 2009

Document Information:

| Prepared By: | Anthony Symons |
| --- | --- |
| Title: | ITSM Consultant |
| Document Version: | 0.1 |
| Document Version Date: |  |

Document Distribution List:

| To | Action | E-Mail |
| --- | --- | --- |

Version History:

| Version | Version Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 11-Mar-09 | Anthony Symons | Initial Draft |

Proprietary Notice

This document is the property of {Company Full Name Field}. All copyright is pursuant to the license by {Company Full Name Field} accompanying this document.

COPYRIGHT

All information contained in this document which relates to {Company Full Name Field} shall be kept absolutely confidential.

All {Client Field} employees and their representatives shall not communicate, release or permit the communication of any information or data provided, collected and or developed for the purpose of or in connection with this document except, for the purpose of or in connection with the performance of evaluating the document.

The information contained in this document constitutes trade secrets and/or information that is commercial or financial and confidential or privileged. It is provided to {Client Field} in confidence with the understanding that it cannot, without permission of {Company Full Name Field} be used or disclosed for any purpose.

©Copyright 2009 {Company Full Name Field}. All rights reserved.

Table of Contents

1	Executive Summary	6

2	Introduction	9

2.1	Customer’s Purpose and Goals	9

2.2	Project Goals and Strategy	10

2.3	Constituent Projects	10

2.4	Critical Success Factors	10

2.5	Key Milestones	11

2.6	Assumptions	11

2.7	Constraints and Dependencies	11

2.8	Definitions	12

2.8.1	Terms	12

2.8.2	Abbreviations	12

3	Scope & WBS	14

3.1	Solution Overview	14

3.2	Scope	14

3.3	Project Deliverables	15

3.3.1	Del 01 - Requirements Traceability Matrix	15

3.3.2	Del 02 – Implementation Statement of Work	15

3.3.3	Del 03 – Detailed Design Document	16

3.3.4	Del 04 – Process Implementation Schedule	16

3.4	WBS	17

4	Activities and Estimates	18

4.1	Activities and Estimates	18

5	Schedule	19

5.1	Project Schedule	19

5.2	Milestone List	19

6	Resources	20

6.1	Project Organisation Structure	20

6.2	Responsibilities	21

6.2.1	Resource Plan	21

6.2.2	Project Organisation	22

6.2.3	Staff Acquisition	22

6.2.4	Roles and Responsibilities	22

6.2.5	Project Staff Training Requirements	22

6.2.6	Team Dispersal	22

6.2.7	Facilities	22

7	Communication	23

7.1	Stakeholders	23

7.2	Status Meetings	23

7.3	Status Reporting	23

8	Project Risks	24

8.1	Risk Identification, Assessment and Risk Responses	24

8.2	Risk Management Plan	25

9	Project Process Governance	27

9.1	Project Tracking and Control	27

9.2	Change Control Process	27

9.3	Customer Acceptance Process	28

9.4	Issue Management and Escalation Process	28

9.5	Warranty	28

10	Appendices	29

10.1	Attachments	29

# Executive Summary

{Client Field} is currently undertaking a Service Management Implementation Project (SMIP), focusing initially on the key ITIL process of Service Management.

{Company Full Name Field} ({Company Field}) undertook a Service Desk Design Phase (DP) as part of the process to progress to the Implementation Phase. {Company Full Name Field} ({Company Field}) will complete the Implementation Phase.

This DP is intended to draw upon the collective experience of {Company Field} and in conjunction with {Client Field} personnel to develop a detailed implementation approach.

The outcomes of the DP will include the following:

- Definition of a recommended Implementation project team and structure.

- Production of a Project Management Plan (PMP) for the design Phase.

- A detailed Statement of Work for the Implementation of Service Desk solution based on this solution design.

- A detailed solution design for Service Level Management.

- Design for Interfaces & infrastructure.

- Report Design within the limits of the Service Desk product.

- Production of a detailed Implementation Project schedule including a fixed price quotation.

The resources provided by {Company Field} include Project Management, Solution Architecture, and associated support personnel.

The implementation phase will also allow knowledge transfer to occur, ensuring {Client Field} personnel are best equipped to manage the ongoing environment.

The SMIP team will work on site at {Client Field} at the {Client Field} Building during the implementation.

Table 1 Project Summary

| Project Manager | The {Client Field} Project Manager is {Project Manager Field} |  |
| --- | --- | --- |
| Project Sponsor | {Client Field} : {Project Sponsor Field} |  |
| Goals & Objectives | Objective #1: Implement the detailed design including the business rules & standards to support the ‘in scope’ Service Management processes to be used statewide across the IT Department as defined in the requirements traceability matrix. Objective #2: Ensure minimal configurations will be required to the solution design Objective #3: Undertake detailed design of the interfaces to supporting systems Objective #4: Ensure sufficient detail is prepared to enable a fixed price quotation to be provided for Phase 2 (Implementation & Handover) activities |  |
| Project Scope | The scope for this implementation stage of the SMIP project is limited to the implementation of the XYZ modules of the Service Desk product. |  |
| Project Mgt. Reporting Approach | Monthly a report will be generated which will include key milestones and critical management issues will be sent to {Client Field} by the end of the first week of each month. |  |
| Risk Mgt. Approach | The risk management approach will be to minimise the negative risk impacts and maximise the positive (opportunity) risks identified for the project so that project objectives are met. This will be achieved by following a structured process utilising the tools and techniques described in this plan, whilst ensuring the efforts of risk management activities are appropriate for the importance of the project to the customer and {Company Field}. The risk management activities are: Risk Management Planning – determine the approach to risk management Risk identification - identify all known project risks Risk Analysis - perform an assessment of the probability of occurrence and potential impact Risk Response Planning - create action plans to manage the identified risks Risk Monitoring and Control – monitor, review and update risk status and plans Risk Closeout – document lessons learned Risk management is an iterative process, beginning in the Project Mobilisation stage and concluding at Project Closeout. |  |
| Quality Approach | The Quality Approach for SMIP is to: Identify the customer's requirements for solution quality, so when a developed solution design will result from the effort, the functionality will match the business requirements allowing benefits realization to begin. The key tool to achieve this is the Requirements Traceability Matrix. Apply standards and Intellectual Property (IP) achieved through experience that will ensure quality, both in relation to the solution design to be created and the project processes used to create that solution design Draw on the quality assurance activities necessary to evaluate how the requirements and standards are to being met in the solution implementation by using key resources with experience in these areas Use proven quality assured documents and resources used to using these documents requirements whilst understanding their responsibilities and goals Provide criteria to measure total solution design quality, as well as the processes to ensure the achievement of that level of quality (eg. Analysis of gaps in the solution design against the requirements traceability matrix) Provide a vehicle for evaluating the performance of the {Company Field} Project Team (ie. reports, project schedule with milestones and deliverables assigned to dates) |  |
| Change Mgt. Approach | To maintain the balance between requirements and cost/schedule, the project team need an effective process for managing changes. Without such a process, there would be no practical way of determining what is to be delivered, at what cost, and according to what schedule. A request for change can be initiated by anyone involved in a project. The customer may initiate a request because its business environment needs, or goals have changed since the beginning of the design effort. Project team members may also identify issues during design. As knowledge of the solution design increases, they may find aspects of the original specification are no longer optimal A non-compliance issue may need resolution. Changes can also originate as a result of a Decision Request or a Fault Report within the Issue Management process. Conversely, Change Requests can be closed pointing to a new Decision Request or Fault Report. The standard process for managing changes applies to all project outputs or deliverables under configuration management, regardless of the source of the request. Lack of clear and effective process for evaluating and tracking change requests, analysing potential impacts of a change, and implementing change can result in cost and schedule overruns and a failure to meet customer expectations. |  |
| Milestone Estimates | Milestones | Plan |
|  | Key Milestone #1: Project Kickoff Stage 1 Phase 1 Key Milestone #2: TEST Environment Build Complete Key Milestone #3: Reports Prod Build Complete Key Milestone #4: TEST Build Complete Key Milestone #5: Configuration Prod Build Complete | dd-mmm-yy dd-mmm-yy dd-mmm-yy dd-mmm-yy dd-mmm-yy |
| Staffing Approach | For the implementation delivery the staff being used are: 1xService Desk Technical Consultant 1xService Desk Solution Architect 1xProject Manager |  |

# Introduction

## Customer’s Purpose and Goals

Table 2 Triggering Problems/Opportunities

| Supporting Objectives |  |  |  |
| --- | --- | --- | --- |
| Obj. # (Triggers) | Description | Performance Measure | Target |
| 1 (Design supports the processes) | Perform detailed design of the business rules & standards to support the ‘in scope’ Service Level Management processes to be used statewide across ID | At each stage of the development of the design the business stakeholders approve the design drafts. | Staged releases and the final solution design are approved by the business stakeholders. |
| 2 (Minimal Configuration) | Ensure minimal Configurations will be required to the supporting toolset as a result of the business process design | Monthly schedule reviews identify the scope of activities required to design the solution doesn’t include many increases to the baselined activities. | Schedule remains close to the original baseline at the start of the project. |
| 3 (Design Interfaces) | Undertaken detailed design of the interfaces to supporting systems | Interfaces defined in the design meet with business requirements. | Final design including the interfaces is approved by the business stakeholders. |
| 4 (Identify Reporting Req) | Identify reporting requirements that will support strategic decision-making | Identify the reporting functionality of the product to highlight the gap for the entire business reporting requirements. | Entire reporting requirements are understood including what the product is capable of and what is required to be fulfilled outside the product. |
| 5 (Provide a FP quote for Implementation) | Ensure sufficient detail is prepared to enable a fixed price quotation to be provided by the Vendor for Phase 2 (Implementation & Handover) activities | Appropriate level of detailed information is provided to {Company Field} to allow the design, implementation schedule and Statement of Work, to be generated accurately. | Fixed-Price quotation agreed by both parties. |
| 6 (Knowledge transfer to {Client Field} Operations) | Ensure knowledge and expertise is transferred back into the ID operational areas to enable ID to continue with the ongoing operation and improvement of the Service Level Management toolset(s) | Suitable {Client Field} staff will be assigned to the project to assist with decision making, knowledge transfer & increase ownership of the solution (business processes & technology). | {Client Field} accept handover of the solution enabling on-going support. |
| 7 (Manage the Change) | Assist with the management of change introduced by the new technology and associated processes | Training attendances are qualified by questionnaires identifying the solution is understood by the user(s). | Staff affected by the project delivery understand the change and are able to utilise the new technology & work practices. |

## Project Goals and Strategy

This Design Phase (DP) brought definition and clarity of the entire design and implementation requirements for the Service Level Management Implementation Project, providing stakeholders a high degree of confidence and reduced risk to {Client Field}.

{Company Field} acknowledges that via the {Client Field} Transformation Program a set of ITSM Processes were designed and approved for implementation within {Client Field}. {Client Field} acknowledges that these processes were designed independent of tool(s) and may need to be modified as a result of the DP activities to suit the toolset. {Client Field}  and {Company Field} will work together to find the optimum solution by using a phased strategy in delivering the solution.

The two main phases are:

- Phase 1: Design of Service Desk product to support the {Client Field} approved processes for Service Level Management

- Phase 2: Implementation of the Service Desk product to support the {Client Field} approved processes for Service Management out of the box Reporting (Crystal Reporting functionality will be delivered by {Client Field})

The Implementation Phase intends to deliver against the requirements and the design developed in the Design Phase for the implementation.

The following section identifies the major areas of {Company Field}’s strategy:

- Project Governance (how the Project is to be conducted)

- Implementation Project Kick Off/Initiation (the initial workshop)

- Implementation Activities (description of all activities to be undertaken)

- Implementation Project Plan and Key Project Milestones (Timeline and Milestones)

- Implementation Deliverables and Description (actual Project deliverables)

- Project Risks

- Assumptions, Constraints and Dependencies

## Constituent Projects

Insert details of any related projects here.

## Critical Success Factors

- A common understanding between {Client Field}  and {Company Field} of the scope definition is achieved early in the project (this will be achieved using the requirements traceability process).

- The schedule provided by {Company Field} in the accepted proposal is used to control {Company Field}’s activities.

- One set of deliverables and milestones exists so all resources are working to the common goals ({Company Field}’s deliverables and milestones being a subset of {Client Field}’s)

- Business stakeholders assigned by {Client Field}  and {Company Field} are the correct decision makers.

- Key resources are always made available at key stages within the WBS.

- Requirements that are defined at a high-level can be clarified accurately in workshops and managed in the requirements traceability matrix.

- {Client Field}  understand the importance of managing scope using the requirements traceability process to ensure project dates and benefits realisation are achieved.

## Key Milestones

| Key Milestones | Planned Completion Date |
| --- | --- |
| Requirements Traceability Matrix Approved | dd/mm/yy |
| Statement of Work Approved | dd/mm/yy |
| Service Level Mgmt Design Approved | dd/mm/yy |
| Detailed Project Implementation Schedule Approved | dd/mm/yy |

## Assumptions

- All design documents will be deemed accepted unless written changes or modifications are received from {Client Field}  within 5 working days of the date of submission.

- Service Desk software issues and enhancements to be dealt directly with {Vendor Field} Product Support.

- {Company Field} resources will have access to {Client Field}  business and technical personnel to assess requirements and resolve issues.

- {Client Field}  and {Company Field} resources will deliver their assigned tasks in the timeframes that will be agreed in the initial workshop.

- Management of process changes and it’s impact to {Client Field} staff state-wide would be owned by {Client Field}.

- Organisational Change Management for the transition would be managed and owned by {Client Field}.

- All work is expected to be performed primarily at {Client Field}  offices located at Brisbane during normal business hours (0900-1730, Monday to Friday, excluding public holidays).

- {Client Field}  will provide desk space, telephones and internet connectivity, or equivalent, to 3 {Company Field} resources, when working in {Client Field} premises.

- Invoices relating to this engagement will refer to (1.) this proposal, and (2.) to {Client Field}  Purchase Order, and will be addressed to the attention of the Queensland Health designated contact.

## Constraints and Dependencies

- Ability to train multiple {Client Field}  users within the same specialist area is reduced due to the need to respond to business as usual activities.

## Definitions

The following tables list definitions and abbreviations that are consistent with the ‘out of the box’ Service Desk application.  It should be noted that these may conflict with terms defined by {Client Field}  during process design and may be altered during implementation.

### Terms

| Definitions | Explanation |
| --- | --- |
| (Managed/Monitored) Element(s) | An individual item capable of being monitored, such as a network interface, database or application instance. |
| Alarm | A method of notifying an operator of an event or the presence of a message. |
| Event | An occurrence, such as a threshold breach or failure of an availability test, which is detected by the system on a monitored node. |
| Incident | An operational event which is not part of the standard operation of the system, but records a service interruption/diminution in the Service Desk tool. |
| Incident Management System | The system utilised by Service/Help Desk personnel to track and manage incidents and problems. |
| Message | Information displayed to an operator regarding an event or related set of events. |
| Monitor | To obtain information about a system parameter and test against defined conditions. |
| Node | A device which is monitored by the system. |
| Service Call | A request for support from a user or group of user about an IT service. |
| Service Desk | The group or team within {Client Field} that fields calls from users regarding IT services or problems. Sometimes known as a Help Desk. |
| The system | The final solution. |

### Abbreviations

| Abbreviation | Definition |
| --- | --- |
| CAB | Change Advisory Board |
| CAB/EC | Change Advisory Board Emergency Committee |
| CI | Configuration Item |
| CMDB | Configuration Management Database |
| FTP | File Transfer Protocol |
| {Company Field} | {Company Full Name Field} |
| ITIL | IT Infrastructure Library |
| ITSM | Information Technology Service Management |
| KPI | Key Performance Indicator |
| LSL | Long Service Leave |
| OLA | Operational Level Agreement |
| PMC | Problem Management Committee |
| PMM | Project Management Methodology |
| RFC | Request for Change |
| RFT | Request for Training |
| SDM | Service Delivery Manager |
| SLA | Service Level Agreement – written agreement between a service provider and customers which documents agreed to service levels for a service |
| SLM | Service Level Management – process of defining, agreeing, documenting and managing levels of customer service that are required and cost justified |
| TBC | To be confirmed |
| TBD | To be defined |
| TCO | Total Cost of Ownership |
| TTF | Time to Fix |
| TTR | Time To Respond |
| XML | eXtensible Markup Language |

# Scope & WBS

## Solution Overview

The solution implementation will deliver the following configuration of the Service Desk product:

- Service Management functionality: Configuration of the Service Management module required to deliver {Client Field} Service Desk Service Management processes, including service level management to meet the requirements defined in the Requirements Traceability Matrix.

## Scope

Table 3 Logical Boundaries – What’s in, What’s Out

| Logical Scope Subject Area | Included in the solution | Excluded |
| --- | --- | --- |
| Solution Architecture | Design the Physical Architecture: includes network & database connectivity, hardware design, basic capacity planning and backups. Design the Application Architecture: Including Application load balancing, database archiving and security. Design Integration Specifications. Design to include {Client Field} defined external Interfaces. Design to include {Client Field} defined Data Exchange specifications. Design out-of-box Integrations. | Effort to undertake work beyond the in scope activities will be subject to agreed change control procedures |
| Service Level Management Process alignment | Finalise Process & Reporting requirements. Process alignment to the toolset. Designing workflow assessment. Data conversion & cleansing strategy. | Process re-development or re-engineering new processes |
| Development and Test | Define Test Strategy. Planning and design of the Development and Test environments. Validation of hardware and application resources including licenses. Production environment migration strategy. Support for all environments. | Testing in the Test and Production Environments |
| Reporting Design | System and Business reporting available within the product. Report configuration and effort. | Implementation of the solution or a proof of concept solution as this is the design phase only Design and creation of Crystal Reports |
|  |  | Provision of hardware and software required to test or implement the solution |
|  |  | Purchase or licensing cost of tools required to support the solution |

## Project Deliverables

### Del 01 - Requirements Traceability Matrix

The requirements traceability matrix defines the boundaries for the design phase and requirements effort. This information is important to obtain appropriate traceability for SLMIP. This involves requirements that:

- Are complete, consistent and are within the scope of the project

- Are uniquely identified and prioritized

- Meet {Client Field}’s objectives

- Are feasible and appropriate for design and implementation

- Are clearly stated and unambiguous

- Are verifiable and testable

- Are traceable and usable during operations and maintenance

It also identifies any gaps of application capability against current requirements identified by {Client Field} & the agreed method to satisfy those gaps (eg. work around, process change or application customization).

### Del 02 – Implementation Statement of Work

The implementation statement of work will provide the detailed scope, schedule & fixed price cost for implementation of the solution. This allows {Client Field} and {Company Field} to have a clear plan for implementation of the {Company Field} toolset as scoped during the design phase.

- Implementation stages would adhere to priorities and processes agreed during the design workshops

- Definition of Test strategy that would include agreed processes for Service Level Management

- {Client Field} and {Company Field} activities to capture data for Service Management (ie. Data conversion and cleansing strategy)

- Designing integrations with other tools

- Definition of out-of-box reports and the processes for generation

NB:  A high level draft of this deliverable will be provided within the first month of the project to allow the high level solution architecture to be communication and the approach agreed prior to proceeding with detailed design activities.

### Del 03 – Detailed Design Document

The design document consolidates the {Client Field} requirements and design considerations captured during the workshops into a detailed design document that is traceable and manageable from a delivery perspective.  Including:

- Updated solution architecture

- Detailed technical design for:

- Application customisations to support:

- Service Level Management

- Interfaces/Integrations

- Infrastructure (high resiliency), including hardware, networks, database, support software,

### Del 04 – Process Implementation Schedule

The SLM Implementation Schedule will be generated during the design phase, providing a detailed list of activities, dependencies, milestones and deliverables required to complete the implementation phase.

The {Company Field} Deliverables for this solution, and their associated Acceptance Criteria, are detailed in the table below. Each Deliverable will be jointly signed off as accepted by {Client Field} as per the Deliverable Acceptance Form defined in the Attachments Section.  {Client Field} will review each of the Deliverables once received from {Company Field}.

Upon receipt of a Deliverable, {Client Field} will have 3 business days (ie. the “Acceptance Period”) to review the Deliverable (as described in the table below). Within the prescribed Acceptance Period, {Client Field} can sign the Acceptance Form or suggest any changes to the Deliverable.   {Company Field} will make the necessary changes suggested by {Client Field}, and agreed to by {Company Field}, in one revision and deliver the revised Deliverable to {Client Field}.  The revised Deliverable will be deemed accepted (upon verification that all agreed changes have been incorporated).

If either party is not able to meet the timeframe for their respective deliverables as per the agreed schedule and a revised timeframe is not able to be agreed, either party may escalate as per the process outlined within Section 9.4 of this document.

The following table identifies and defines the key deliverables.

Table 4 Deliverables Overview

| WBS# | Deliverables | Obj# | Completion Criteria | Does Not Include |
| --- | --- | --- | --- | --- |
|  | DEL-01 Requirements Traceability Matrix Approved | 1 | Signed Deliverable Acceptance Form detailing this deliverable. | N/A |
|  | DEL-02 Statement of Work Approved | 1,2 | Signed Deliverable Acceptance Form detailing this deliverable. | N/A |
|  | DEL-03 Service Mgmt Detailed Design Approved | 1,2,3 | Signed Deliverable Acceptance Form detailing this deliverable. | N/A |
|  | DEL-04 Detailed Project Implementation Schedule Approved | 4 | Signed Deliverable Acceptance Form detailing this deliverable. | N/A |

## WBS

# Activities and Estimates

## Activities and Estimates

Table 5 Activities and Estimates

| Activity ID | Activity Description | Resources/Skills Required | Estimated Effort | Responsible Person |
| --- | --- | --- | --- | --- |
| {WBS} | Project Mobilisation | PM, SA |  |  |
|  | Planning |  |  |  |
|  | Develop the PMP | PM, SA |  |  |
|  | Analysis and Design |  |  |  |
|  | Develop a Requirements Traceability Matrix | PM, SA, TC1 |  |  |
|  | Develop a Statement of Work for the Implementation | PM, SA, TC1 |  |  |
|  | Develop the Process Design | PM, SA, TC1 |  |  |
|  | Develop a Project Schedule for the Implementation | PM, SA |  |  |

# Schedule

## Project Schedule

Table 6 Schedule Summary

| Project Deliverable | Planned Start Date | Planned End Date | Actual Start Date | Actual End Date |
| --- | --- | --- | --- | --- |
| DEL-01 Requirements Traceability Matrix Approved |  |  |  |  |
| DEL-02 Statement of Work Approved |  |  |  |  |
| DEL-03 Process Design Approved |  |  |  |  |
| DEL-04 Detailed Project Implementation Schedule Approved |  |  |  |  |

## Milestone List

Table 7 Project Milestones

| Milestone Name | Planned Completion Date | Actual Completion Date |
| --- | --- | --- |
| Requirements Traceability Matrix Approved |  |  |
| Statement of Work Approved |  |  |
| Process Detailed Design Approved |  |  |
| Detailed Project Implementation Schedule Approved |  |  |

# Resources

## Project Organisation Structure

## Responsibilities

### Resource Plan

The table below contains a list of the human resources required by the project.  All resources will be involved in the project in either a .50 FTE or 1 FTE capacity for the duration of the project.

| Name | Role | Responsibility | Organisation |
| --- | --- | --- | --- |
| Steering Committee | Overseeing the project throughout its lifecycle | Providing strategic direction and advice to the project sponsor and manager and making key decisions regarding the future of the project. | {ORGANISATION}/{VENDOR} |
|  | Project Sponsor | {ORGANISATION}’s principal representative and is ultimately accountable for the success of the project {ORGANISATION}’s perspective. | {ORGANISATION} |
|  | Project Director | {VENDOR}’s principal representative and is ultimately accountable for the success of the project from a {VENDOR} perspective. | {VENDOR} |
|  | Project Manager | Overall responsibility for the achievement of the projects objectives | {ORGANISATION} |
|  | {VENDOR} Delivery Manager Also referred as {VENDOR} Project Manager | Manage the Solution Delivery | {VENDOR} |
|  | Implementation Co-ordinator | Project Management Support | {ORGANISATION} |
|  | ITSM Architect | Process Modelling | {ORGANISATION} |
|  | Solution Architect | Solution Design Authority | {VENDOR} |
|  | Service Desk Technical Consultant | Technical specialist in Service Desk product | {VENDOR} |
|  | System Analyst | Analyse Business Processes related to the design | {ORGANISATION} |
|  | {ORGANISATION} Solution Architect | Ensuring technology solution adheres to {ORGANISATION} architectural directions & IT Standards | {ORGANISATION} |
|  | Change Consultant | Responsible for establishment of all organisational change activities within the Project | {ORGANISATION} |

Refer to ‘Roles and Responsibilities’ document for a complete outline of the structure of the Service Management Implementation Project for the detailed design phase which details the roles and responsibilities for individuals working in the project.

### Project Organisation

### Staff Acquisition

### Roles and Responsibilities

Allocation of resources to project activities and tasks will be recorded and managed within the PM Tool.

The roles and responsibilities are as specified in Roles & Responsibilities v1.0.

### Project Staff Training Requirements

It is not envisaged that project staff will require training during this phase of the overall project.

### Team Dispersal

On completion of a team member’s role on the project, contracts will be closed and employees will be reassigned to their next position.  Employees will be assisted in identifying their next role within {ORGANISATION}, to reduce uncertainty associated with project completion.

Employees will be given constructive criticism on their work performance during the project, based on their agreed Assignment Description.

### Facilities

Each member of the {Company Field} Team requires a workstation, PC with Internet access, site access and a dial-up/VPN connection to access the {Company Field} network.

# Communication

## Stakeholders

Table 8 Stakeholders

| Name | Role | Phone | E-mail |
| --- | --- | --- | --- |
|  | {Client Field} Project Sponsor |  |  |
|  | Project Manager |  |  |
|  | Process Analyst |  |  |
|  | Business/Process Analyst |  |  |
|  | Solution Architect |  |  |
|  | Service Desk Technical Consultant |  |  |

Table 9 Organisational Impact

| Organisation or Workgroup | Direct Impact – Representative | Indirect Impact |
| --- | --- | --- |

## Status Meetings

Table 10 Status Meetings

| Meeting Type | Participants | Frequency |
| --- | --- | --- |
| Weekly Team Meeting | Project Team | Weekly |
| {Client Field} Steering Committee Meeting | {Client Field} Steering Committee | Monthly |
| Solution Design Reviews | {Company Field} Solution Architect, {Company Field} Delivery Manager | Monthly |

## Status Reporting

Table 11 Status Reporting

| Report Type | Content | Media | Author | Recipients | Frequency |
| --- | --- | --- | --- | --- | --- |
| Monthly Status Summary | Financial, milestones, activities, changes, resourcing, risks & issues | Excel worksheet | PM | Project Sponsor | Monthly |
| Monthly Status Summary | Milestones, activities, changes, resourcing, risks & issues | Excel worksheet | PM | {Client Field} | Monthly |

# Project Risks

## Risk Identification, Assessment and Risk Responses

Table 12 Project Risk Overview

| Risk Title | Description of Risk Impact | Risk Response Strategy |
| --- | --- | --- |
| Design reviews and confirmation may take more than three days budgeted | The budget and schedule will be impacted resulting in an increase in costs and time. | Restrict reviews to 3 days or deemed accepted. |
| Identification of process owners for review and multiple business units that need to work together to assist with delivery of project may take time | If the correct process owners aren’t identified in a timely manner the decision making process will be delayed, causing time delays and cost increases. Quality of the design will be also impacted without correct stakeholder involvement. | Raise this risk early with the project SC to action. {Company Field} team will provide suggestions on the right process owner prerequisites. |
| Ability to map {Client Field} ITIL processes to the solution may need more workarounds than anticipated | The resulting design requires {Client Field} to re-map and re-communicate changes to agreed processes. Alternatively, there is a risk that the impact of this risk could result in the project having to do additionally rework to customise or re-configure the design to map to {Client Field} processes. | The solution has been designed to ITIL Best Practice. {Company Field} to communicate to {Client Field} the need to be flexible regarding mapping processes to the tool. Analysis of existing process documentation indicates a close mapping already exists between processes and tool functionality. |
| Implementation requirements document for Service Level Management were developed in isolation, without having knowledge of Service Desk | The design won’t meet business requirements resulting in the risk of customisation. Costs would increase. | Review the requirements in the first stage of the design and analyse the mapping to functionality. Document and sign-off the common understanding in the Requirements Traceability Matrix (1st Deliverable). |
| Reporting requirements has been underspecified or assumed | Additional effort and cost will result from the work if required to extend the reporting component of the design beyond the out of the box functionality of the solution. | As above. |
| Interfaces to multiple data sources will add delays to design delivery | Additional effort and cost will result from the work if required to extend the design to include unspecified interfaces. | As above. Identify and further analyse the business needs behind the need to have multiple data interfaces for the Day 1 design. |
| {Client Field} resources may not be availability when required causing delays | Delays due to unavailability of {Client Field} resources will result in increased costs and timelines for delivery. | Working to a low-level schedule will allow the project to plan ahead for resourcing requirements. |

## Risk Management Plan

Risk management planning and management occurs throughout the project life cycle. The goals of risk management for the Project are to:

- Identify project risks

- Develop strategies to significantly reduce the project risks

- Take specific actions to avoid the project risks

- Quantify risk reserve that should be included in the price to allow for risk

- Recognize and manage risks as soon as possible

For the risk management process began when the proposal for the design was started and will conclude when the solution design has been accepted by the customer. The steps that make up the risk management process follow a specific sequence that recurs many times during the life of the project.

The Risk Management Plan began with the identification of risks, then followed with assessing the level of risk. The level of risk relates to the severity of the impact on a project if the risk occurs. This impact involves project cost, time, quality, and scope. As a result, the assessment of risks has been based on the cost of what needs to be done to recover (that is, to meet the fixed-price obligations) if the identified risk occurs.

After assessing risk, identify tactics for reducing risk, contingency plans have been developed and these risks will be monitored. Managing risk will be an ongoing effort. Risk Management is the process of identifying, analysing, mitigating, recognizing and planning to manage the effect of project risks.  It includes minimizing the consequences of adverse events and maximizing the results of positive events.  To that extent, risk management will be used on to identify project and business opportunities.  The process of determining an acceptable level of risk during project execution is necessary for the successful accomplishment of project objectives.

The risk management process overview below details graphically how the risk management process will be conducted on the project.

Plan Risk Response

Determine Response Strategy

&

record in risk log

Threats

:

Transfer

,

Mitigate

,

Accept

,

Avoid

Opportunities

:

Ignore

,

Enhance

,

Pursue

Develop Risk Response

&

record

in

risk log

Mitigation

/

Enhancement plan

,

Contingency Plan

,

Cost of Risk Response

Monitor

&

Control Risks

Analyze Risks Qualitatively

&

record

in

risk log

Probability

(

Very High



Low

)

Impact

(

Very High



Low

)

Analyze Risks Quantitatively

&

record

in the log.

Probability

%

,

Impact

,

Expected Cost

Prioritize Risks in

risk log

Overall Risk Rating

(

Low

-

>

High

)

Priority

(

1

-

>

n

)

Analyze Risks

Identify Risks

Develop Risk Management Plan

Identify approach to risk management

,

categories and other risk parameters

,

. Identification and

analysis approach

,

to resources required

,

including stakeholders etc

.

Record actual data.

Review and update risk status

;

, monitor early warning system

.

Execute risk responses and evaluate results for problems and windfalls

.

Communicate with stakeholders and project team members

.

Risk Management Closeout

Document lessons learned as part of the Project Closeout process

.

Register improvements to risk management process

,

using templates and tools

.

Register improvements to other project processes

,

using templates and tools for use in operations.

Submit

risk log

to Operations

.

Use techniques for risk identification

.

Determine project

risk reserve

for

known unknowns

and unknown

unknowns

-

-

Risk Assessment and Identification Worksheet is the tool used to identify and assess risks periodically, allowing the project to track risks against a risk reserve.

# Project Process Governance

Table 13 Process Summary

| Process Step | Our Approach |
| --- | --- |
| Who can submit change requests? | All Project Team Members. |
| How should they be submitted? (e-mail; phone; conversation) | By contacting the Project Manager either by phone or email. |
| Who will document and track requests using what method? | Project Manager |
| Who will decide if the change should be investigated or not? | Project Sponsor |
| Who will decide if the change should be implemented or not? | Steering Committee |
| How often will changes be reviewed? | Weekly |
| Who will communicate decisions back to requester and team, using what means? | Project Manager |
| Is there an escalation process if the requester doesn't like the answer? | See Section 9.4. |
| Other factors | N/A |

## Project Tracking and Control

Refer to section 7.2 Status Meeting and 7.3 Status Reporting as appropriate.

## Change Control Process

To maintain the balance between requirements and cost/schedule, the project team need an effective process for managing changes.

Without such a process, there would be no practical way of determining what is to be delivered, at what cost, and according to what schedule.

A request for change can be initiated by anyone involved in a project.

- {Client Field} may initiate a request because its business environment, needs, or goals have changed since the beginning of the design effort.

- Project team members may also identify issues during design. As knowledge of the solution design increases, they may find aspects of the original specification are no longer optimal

- A non-compliance issue may need resolution.

Changes can also originate as a result of a Decision Request or a Fault Report within the Issue Management process. Conversely, Change Requests can be closed pointing to a new Decision Request or Fault Report. The standard process for managing changes applies to all project outputs or deliverables under configuration management, regardless of the source of the request. Lack of clear and effective process for evaluating and tracking change requests, analysing potential impacts of a change, and implementing change can result in cost and schedule overruns and a failure to meet customer expectations.

The Project Manager will manage a Change Control Log throughout the life-cycle of the design. Anyone wishing to initiate a change will contact the Project Manager to request a Change Control Form is raised to detail the change and register it in the Change Control Log. Changes raised will be evaluated against the Requirements Traceability Matrix involving all members of the team. Change requests will be approved or rejected by the Project Sponsor.

## Customer Acceptance Process

When deliverables are submitted and agreed to by {Client Field} a deliverable acceptance form will be submitted to {Client Field} for signature. Once all Deliverable Acceptance forms are signed by received back to the Project Manager the project is considered closed.

## Issue Management and Escalation Process

The timely resolution of issues is critical to maintaining control of the project, achieving the project schedule and costs, and maintaining high customer satisfaction.  The purpose of the escalation process is to ensure that issues and problems are properly managed and resolved in a timely and efficient manner; not to place blame. The escalation process provides a mechanism to alert higher levels of management and bring attention to those issues not being resolved.

Either the project team or the {Client Field} project team can initiate or raise an issue related to the delivery of the solution design.  The issue should be escalated to the Project Manager(s).  If the issue is not resolved within a predetermined period, or falls outside the authority of the Project Manager(s) to resolve, it will be raised to the Project Steering Committee, or senior management, for resolution.  Certain internal {Company Field} issues may need to be escalated to appropriate {Company Field} management for resolution.

Should the {Client Field} Project Manager, or representative, wish to escalate issues that cannot be resolved directly with the {Company Field} Project Manager then such issues are to be escalated to the Project Director.

Issues can be raised by any member of the project team. All issues will be logged by the any project member using a project Issues Log. The Issues Log will track the issues, actions and decisions to ensure issues are tracked against issue owners with the identification of target and trigger dates to ensure issues are resolved in a timely manner.

## Warranty

No warranty will be provided for the consulting effort to generate the solution design.

# Appendices

## Attachments

Table 14 Other Attachments and References

| Document Name | File Name(s) / Appendix Name | Attached (yes/no) |
| --- | --- | --- |
| {Company Full Name Field}’s Proposal to {Client Field} – for a Service Management Implementation Process Design., dated ddst Month Year. |  |  |