Deliverable Acceptance Form

for the

Title Field

Copyright© itsm IP 2009

Document Information:

| Prepared By: | Anthony Symons |
| --- | --- |
| Title: | ITSM Consultant |
| Document Version: | 0.1 |
| Document Version Date: |  |

Document Distribution List:

| To | Action | E-Mail |
| --- | --- | --- |

Version History:

| Version | Version Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 11-Mar-09 | Anthony Symons | Initial Draft |

Proprietary Notice

This document is the property of itsm Partnership Pty Ltd. All copyright is pursuant to the license by itsm Partnership Pty Ltd accompanying this document.

COPYRIGHT

All information contained in this document which relates to itsm Partnership Pty Ltd shall be kept absolutely confidential.

All {Client Field} employees and their representatives shall not communicate, release or permit the communication of any information or data provided, collected and or developed for the purpose of or in connection with this document except, for the purpose of or in connection with the performance of evaluating the document.

The information contained in this document constitutes trade secrets and/or information that is commercial or financial and confidential or privileged. It is provided to {Client Field} in confidence with the understanding that it cannot, without permission of itsm Partnership Pty Ltd be used or disclosed for any purpose.

©Copyright 2009 itsm Partnership Pty Ltd. All rights reserved.

Table of Contents

1	Deliverable Description	5

1.1	Deliverables & Acceptance Criteria	5

1.2	References	5

2	Pricing	6

2.1	Payment Schedule	6

3	Acceptance of Proposal	7

# Deliverable Description

ITF Unit Test Execution Complete (DEL 1.1.1.2)

[Enter description here.]

- Configuration and Unit Test in ITF of the system – fields, forms, business logic, data exchange task, views.

- Configuration and Unit test in ITF of the templates.

## Deliverables & Acceptance Criteria

Upon receipt of the deliverable {Client Field} will have 5 Business Days to review the deliverable. Within those 5 Business Days, {Company Field} can sign the Acceptance Form or suggest any changes to the Deliverable.

{Company Field} will make the necessary changes suggested by {Client Field}  and agreed to by {Company Field}, in one revision and deliver the revised deliverable to {Company Field}. The revised deliverable will be deemed accepted.

{Client Field} does not provide any changes or a signed Deliverable Acceptance Form within those 5 Business Days, and the deliverable will be deemed accepted.

Table 1 Project Deliverables and Acceptance Criteria

| Del No. | Deliverable | Acceptance Criteria | Acceptance Period |
| --- | --- | --- | --- |
| DEL 1.1.1.2 | ITF Unit Test Execution Results | Sign off by {Client Field} & {Company Field} of all related documents as described in the Deliverable | 5 days |
| DEL 1.1.2.1 | SLM Management Updated Configuration Guide and Implementation plan | Sign off by {Client Field} & {Company Field} of all related documents as described in the Deliverable | 5 days |
| DEL 2.1.2 | User Acceptance Test Execution Results | Sign off by {Client Field} & {Company Field} of all related documents as described in the Deliverable | 5 days |
| DEL 4.1.1.2 | Crystal Reports ITF UAT Results | Sign off by {Client Field} & {Company Field} of all related documents as described in the Deliverable | 5 days |

## References

[List references or attachments to test plans or test results, as appropriate.]

# Pricing

## Payment Schedule

Payments by {Client Field} to {Company Field} resulting from correctly rendered invoices fall due as per the following schedule assuming acceptance has been achieved:

Table 2 Payment Schedule

| Mil. No. | Milestone Description | Due Date | % of Total Price | Price ($AU) excluding GST |
| --- | --- | --- | --- | --- |
| MIL 1.1 | Kickoff Stage 1 Phase 1 | PSD | 30% | $2,268.75 |
| MIL 1.1.1.1 | ITF Build Complete | PSD + 20 | 20% | $1,512.50 |
| MIL 1.3.2.1.1 | PAT Build Complete | PSD + 40 | 20% | $1,512.50 |
| MIL 1.3.2.3 | Prod Build Complete | PSD + 60 | 20% | $1,512.50 |
| Crystal Reports MIL 4.3.1.1.2 | Prod Build Complete | PSD + 80 | 10% | $ 756.25 |
| Total |  |  | 100% | $7,562.50 |

The deliverables defined in this form were negotiated and documented in the “Contract v3.0” document. This Deliverable Acceptance Form relates to Milestone 1.1.1.1 ITF Build Complete above (ie. MIL 1.1.1.1).

# Acceptance of Proposal

{Client Field} hereby certifies that as of the date below, it has accepted delivery of the deliverables listed above from the ITSM Partnership Project Team, and that all deliverables are fully and finally accepted.

As of 31 July 2026, {Client Field}  will be billed the agreed amounts specified in the “Contract v3.0” document.

| Name: |  | Name: |  |
| --- | --- | --- | --- |
| Title: |  | Title: | {Company Field} |
| Date: |  | Date: |  |
| Signature: |  | Signature: |  |