Template

for the

Project Handbook

Copyright© itsm IP 2009

Document Information:

| Prepared By: | Anthony Symons |
| --- | --- |
| Title: | ITSM Consultant |
| Document Version: | 0.1 |
| Document Version Date: |  |

Document Distribution List:

| To | Action | E-Mail |
| --- | --- | --- |

Version History:

| Version | Version Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 11-Mar-09 | Anthony Symons | Initial Draft |

Proprietary Notice

This document is the property of itsm Partnership Pty Ltd. All copyright is pursuant to the license by itsm Partnership Pty Ltd accompanying this document.

COPYRIGHT

All information contained in this document which relates to itsm Partnership Pty Ltd shall be kept absolutely confidential.

All {Client Field} employees and their representatives shall not communicate, release or permit the communication of any information or data provided, collected and or developed for the purpose of or in connection with this document except, for the purpose of or in connection with the performance of evaluating the document.

The information contained in this document constitutes trade secrets and/or information that is commercial or financial and confidential or privileged. It is provided to {Client Field} in confidence with the understanding that it cannot, without permission of itsm Partnership Pty Ltd be used or disclosed for any purpose.

©Copyright 2009 itsm Partnership Pty Ltd. All rights reserved.

Table of Contents

1	Purpose	6

2	Project Overview	7

3	Project Organisational Chart	8

3.1	Project Manager Operational Structure	8

4	Roles and Responsibility	9

4.1	Project Manager	9

4.2	Solution Architects	10

4.3	Team Leads	10

4.4	Technical Consultants	11

5	Contact Details	12

6	Project Time and Expense Reporting Procedures	13

6.1	Timesheets (Contractors)	13

7	Project Office	14

8	Dress Code	15

9	Working Hours	16

10	Laptop & Desktop PC Security	17

11	Rules of Engagement	18

12	Communication	19

12.1.1	Team Meetings	19

12.1.2	Solution Architect & Team Lead Meetings	19

12.1.3	Client Meetings	19

12.1.4	Client Communication	19

12.2	Correspondence	19

12.2.1	Email Communication	19

13	Documentation Management Plan	21

13.1	Purpose	21

13.2	Objective	21

13.3	Document Management Process Summary	21

13.4	Software	21

13.5	Document Preparation	22

13.5.1	Document Templates	22

13.5.2	Version Control	22

13.5.3	Work Breakdown Structure Number (WBS)	22

13.5.4	Document Naming Conventions	23

13.5.5	Document Repository	25

13.5.6	Recommended Folder Structure for Document Location	25

13.5.7	Document Register	25

14	Deliverable Release Management Process	26

14.1	To be completed by the submitter:	26

14.2	To be completed by the Project Manager:	26

15	Issue Management Procedures	27

15.1	What is an issue?	27

15.1.1	Resolving Issues	27

16	Management Procedures	29

17	The Escalation Process	30

17.1	Overview	30

17.2	Project Issues	30

17.3	Escalation Criteria	30

17.4	Escalation	32

18	Access to machines on the network	33

19	Appendix 1 – Project Induction Checklist	34

19.1	Entry Checklist	34

19.2	Exit Checklist	34

20	Appendix 2 – Using MS Visual SourceSafe	36

20.1	Project rules	36

20.1.1	Projects and files	36

20.2	Getting started	36

20.2.1	Register	37

20.2.2	Installing VSS	37

20.2.3	Map network drive	38

20.2.4	The VSS Explorer	38

20.2.5	The VSS toolbar	38

20.2.6	Selecting your database	39

20.2.7	Setting your working folder	40

20.3	Working with VSS	41

20.3.1	Viewing files	41

20.3.2	Viewing file history	42

20.3.3	Checking files out	43

20.3.4	Checking files in	44

20.3.5	Creating a new project	44

20.3.6	Adding a file to a project	45

20.3.7	Where to get help	46

# Purpose

The purpose of this document is to provide a point of reference for general information and processes for the {Client Field} Project. It should be especially helpful for people entering the project.

This handbook is divided into the following sections:

- Project Overview

- Project Organisation

- Roles and Responsibilities

- Contact Details

- Project Time and Expense Reporting Procedures

- Program Office

- Dress Code

- Working Hours

- Laptop & Desktop Security

- Rules of Engagement

- Communication

- Documentation

- Deliverable Release Management Process

- Issue Management Procedures

- Resource Request Procedures

- Scope Management Procedures

- {Client Field} Technical Change Management Process

- The Escalation Process

- Interview Processes

- Consultant Feedback

- Procurement

- Access to Machines on the {Client Field} Network

- Appendices

This Project Handbook is a document that will be used throughout the life-cycle of the project and will be regularly reviewed and updated where applicable.

# Project Overview

itsm Partnership understands that {Client Field} is embarking on a significant project to improve the delivery of Service Management across the {Client Field} environment and the end user community.

This initiative represents an opportunity to fundamentally change the way that {Client Field} delivers Service Management. itsm Partnership acknowledges that {Client Field} recognises that the historical approach to the undertaking of such projects must change in order to realise the business benefits sought. itsm Partnership is committed to partnering with {Client Field} to reach the objectives of the Project Handbook Project.

Furthermore, itsm Partnership recognises and understands that {Client Field} requires:

- A Collaborative Partnership approach

- A business outcomes focused solution

- Strong leadership capabilities through a valued partner

- The ability to leverage itsm Partnership experience in Best Practices

- Knowledge Transfer to expedite successful outcomes and ongoing management

- Effective identification and management of risk

# Project Organisational Chart

## Project Manager Operational Structure

The {Client Field} Project will be managed as two projects with a Collaboration Project Manager sitting between the two projects. The actual roles and responsibilities of the Collaboration Project Manager and the Project Manager listed below are detailed in Section 5.

# Roles and Responsibility

## Project Manager

The Project Manager is responsible for:

- The day to day delivery of the {Client Field} project to budget, time and quality standards

- The updating & development of project plans including schedules and resourcing in conjunction with Team Leads

- Ensuring issues and risk mitigation strategies are in place and all risks and issues are managed

- Obtaining technical sign off for deliverables that are aligned to itsm Partnership project deliverables

- The day to day liaison with {Client Field} and any Third Parties

- Project resource management issue escalation to the Practice Lead

- Reporting to itsm Partnership Practice Lead

- Contributions to proposals and business development from a project management perspective

- Holding regular meetings with {Client Field} as required

- Generating reports as required by {Client Field} e.g. weekly status reports

- Generating reports as required by itsm Partnership e.g. monthly management reports

- Motivating team to meet goals set

- Producing documents from meetings held with {Client Field}

- Identifying new opportunities

- First point of contact for issues related to the itsm Partnership project

- Liaison with client for acceptance of change requests, additional work requests and completion of project milestones

- The filing of project paperwork

- The preparation and submission to client of project reports

- Production and distribution of minutes of client/itsm Partnership project meetings

- Production and distribution of minutes of team meetings

- Production and distribution of contact lists to the client/itsm Partnership team members

- Saving correspondence to shared drive (including the {Client Field} Portal)

- Processing expense reports

- Organising travel arrangements for the team

- Organising access passes for new starts

- Assisting team members with documentation

- Ensure the team maintain documentation standards for all deliverables

- Ensure the timely triggering of invoices

- Ensure issue, risk and change logs are updated weekly by the respective owners.

## Solution Architects

The Solution Architects are responsible for:

- Assist the Project Manager in the development of the System Integration Methodology

- Assistance and Guidance to all team leads

- Continuous Development of the Team Leaders, providing continuous and regular feedback as per the itsm Partnership Consultant Feedback Process

- To design the technical solution for their workstream

- To provide technical advice to the team

- To advise the Project Manager on determining technical strategy for the project

- To act as an escalation point for technical problems

- To drive the technical solution and oversee implementation in conjunction with team leads

- To review and approve all technical documentation

## Team Leads

The Team Leads are responsible for:

- The assurance of the proposed strategy and solution

- Acting as an escalation point for technical problems

- To drive the technical solution and oversee implementation, ensuring deadlines and milestones are met

- To co-ordinate the work allocation of the Technical Consultants

- To prepare and drive technical preparation activities and signoff criteria

- To lead all technical documentation preparation and review final documents

- To prepare work breakdown structure for project activities

- To prepare project schedule based on WBS and assist the Project Manager to set milestones

- To request adequate and appropriate resource allocation from the PM

- To manage day to day activities of the technical team

- To provide the Project Manager with weekly status reports

- To ensure that the team is adhering to appropriate standards and all work is documented

- To hold regular meetings with team members

- To manage project specific issues

- To highlight significant issues and risks to the Project Manager

- To motivate the team to meet goals set

- To document meetings held with {Client Field}

- To ensure all work being done by the team is part of the proposal

- To requesting that a change request be raised if scope of work is creeping

- To assist the Project Manager with preparation of change requests and proposals

- To alert the Project Manager in good time of potential project slippage’s

- To provide regular reports to the Project Manager

- To highlight any new business opportunities to the Project Manager

## Technical Consultants

The Technical Consultants are responsible for:

- To perform development/build/test/implementation activities as instructed by Team Leads and Project Manager (This may involve working across multiple workstreams)

- Problem solving

- Environment familiarisation/ training/ simulation

- Testing

- Follow-up confirmation / support  (when assigned)

- Understanding the agreed scope of work as outlined in the proposal and working to that

- Informing Team Lead if scope of work appears to be beyond that agreed in the project proposal

- Understanding agreed scope of work as agreed in the proposal and working to that

- Adhering to appropriate standards

- Documentation (e.g. test cases, etc)

- The escalation of all technical issues and risks to the Team Lead

- The escalation of all non-technical issues and risks to the Project Manager

- To proactively take responsibility for meeting deadlines and alert the Team Lead in good time if deadlines cannot be met

- To report to the Team Lead on a day to day basis

- To assist other team members when deadlines require extra effort

# Contact Details

Project contact details change during the project lifecycle. For the latest information and contact details for all project contacts please refer to: XXX

on the itsm Partnership Share Drive – {Client Field} Portal. See Section 13.5.5 for general access details for the project portal)

# Project Time and Expense Reporting Procedures

Project Management is accountable for the financial status of the project. It is the responsibility of all project members to accurately report hours and expenses in a timely manner.

## Timesheets (Contractors)

- All time reports must include a breakdown of time spent on individual projects or subprojects

- Copies of the timesheet can be obtained from the Project Manager.

- Weekly Timesheets are to be submitted by email to the itsm Partnership Project Manager no later than Midday Friday of each week. The Email copy list will need to include the following recipients:

* team.leader@example.com

* admin@example.com

Relevant details are to be entered into the 'Timesheet' Worksheet within this Spreadsheet.  Project WBS Codes are tabled within the '{Client Field} WBS Codes' Worksheet.

- Naming Convention for Email Subject and Attachment FileName is:

- {Client Field} <Firstname Lastname> Timesheet YYYYMMDD

- Once recieved, the Project Manager will reply to all noting his/her approval. This will initiate the payment Process.

- For all Post Approval queries regarding Payment, please refer to Anthony Symons in the first Instance.  For all other queries please refer to the Project Manager.

# Project Office

- The team members will be located at XXX.

- Each team member will be provided with a desk space, a LAN port and a telephone (where possible)

- Team members are expected to spend their time at the {Client Field} site during normal business hours

- Team members are to advise the Project Manager should they be ill for the day. (Notification should be via email or phone).

- Team members are to request permission to work from home from the Project Manager the day before the intended work is to be performed.

# Dress Code

- When onsite at {Client Field} premises all consultants are required to wear appropriate business attire to the client.

- Smart casual clothing may be worn on Fridays, as advised by the Project Manager, however jeans and trainers are discouraged.

# Working Hours

- Standard business hours are 8.30am – 5.00pm with one hour for lunch (7.5 hours). Although flexibility is acceptable by arrangement with your Project Manager.

- Extended hours are only expected at critical times. Team members are discouraged from working extended hours as a matter of habit.

- Team members may be asked to work on weekends or extended hours on occasions. Weekend work will be compensated with time off in lieu at the discretion of the Project Manager only.

# Laptop & Desktop PC Security

Whilst on site consultants must be aware of the need to protect Intellectual Capital specific to the project, and itsm Partnership equipment. When leaving laptops and desktop PC’s unattended for any extended period of time such as for meetings or lunch, consultants must ensure they are locked (eg – using the CTRL-ALT-DEL lock computer function), and that a password protected screen saver that activates after 30 minutes is set in the display properties. {Client Field} do NOT provide locker facilities or the like for securing any IT equipment, therefore team members are asked to NOT leave laptops on-site overnight.

# Rules of Engagement

The team agrees to the following ‘rules’:

- Be on time to meetings

- Let the Project Manager know if you’re running late/ off sick etc

- Let another team member know if you’re going offsite

- Speak up if there is a problem

- Ask questions if you don’t understand

- Be accommodating if the PM asks you to help with tasks outside your usual responsibilities

- Speak your mind, respecting everyone’s opinions

- Stick to decisions made

- Be proactive

- Be respectful of {Client Field} staff and {Client Field} office standards

- Switch off mobile phones during meetings

- Have fun

- Believe you can change the world.

- Work quickly, keep the tools unlocked, work whenever.

- Know when to work alone and when to work together.

- Share tools, ideas. Trust your colleagues.

- No politics. No bureaucracy.

- The customer defines a job well done.

- Radical ideas are not bad ideas.

- Make a contribution every day. If it doesn’t contribute

- Achieve more together, as one team, customer and partner.

# Communication

### Team Meetings

Team meetings will be held on a weekly basis usually at Wednesday morning at a location determined by the Project Manager. Most meetings will be held at XXX and will be facilitated by the Project Manager. Minutes for these meetings will be taken by the Project Manager and distributed no later than 1 business day after the meeting.

All team members are expected to attend these meetings.

### Solution Architect & Team Lead Meetings

The Project Manager, Project Architect, Solution Architects and Team Leads are encouraged to hold a weekly meeting at a location determined by the Project Architect. Minutes of these meetings should be taken, provided to the Project Manager for saving on the share and distribution to the required team members.

### Client Meetings

Technical meetings and/or workshops may be held with {Client Field} which involve Team Leads and Technical Consultants. A member of itsm Partnership’s team should take responsibility for documenting the meetings, in particular recording actions and decisions. The record of these meetings should be promptly distributed to all those who attended the meeting and copied to the Project Manager.

### Client Communication

The Project Manager will manage all formal communication with the client. Team Leads will manage technical meetings and workshops (see above).

The Project Manager will send a formal status report to the {Client Field} Program Manager on a weekly basis based on reports provided by Team Leads.

Team members should not communicate project issues or delays to the client without approval from the Project Manager.

If the client asks for information that you don’t know, tell them you’ll find out and pass it onto the Team Lead for a response. Never just say “I don’t know” or offer an opinion if you don’t have all the facts.

## Correspondence

The Project Manager is to be cc’d on all emails that contain documentation, decisions by itsm Partnership and/or {Client Field} or any other important information. Emails of a similar nature received from {Client Field} should also be forwarded to the Project Manager and stored on the portal for backup.

### Email Communication

All project related mail correspondence, whether between team members, to the team or the client must be done via your employee@example.com mailbox. It is not acceptable practice to use public mailboxes such as hotmail and yahoo for email communication.

All emails should be sent using a proprietary disclaimer:

This email is intended only for the use of the individual or entity named above and may contain information that is confidential or privileged. If you are not the intended recipient, you are hereby notified that any dissemination, distribution or copyright of this email is strictly prohibited. If you have received this email in error, please notify itsm Partnership immediately by return email and destroy the original message.

# Documentation Management Plan

## Purpose

The Document Management Plan is to provide guidance in the practice of project document management for the {Client Field} Project.  The standards adopted are based on itsm Partnership iPM©.

## Objective

The {Client Field} Project requires a standard process of document management.  This involves the filing, tracking and automating of all documentation within the programme.  It is expected that all activities in the project environment be documented and recorded.

## Document Management Process Summary

- All documents will be prepared in accordance with the itsm Partnership iPM© standards which include:

- Document Templates (Section 13.5.1)

- Version control (Section 13.5.2)

- Naming convention (Section 13.5.4)

- All documents are to be stored in a central location & folder structure.

- All documents and revisions to documents are reviewed and approval prior to issue.

  - The Project Manager shall review any correspondences to {Client Field} in relation to any changes in scope, price, milestones, cancellations etc prior to release.

## Software

All Project documentation should be prepared using one of the following software tools: -

- Microsoft Word 2003

- Microsoft Excel 2003

- Microsoft PowerPoint 2003

- Microsoft Visio Standard 2003

- Adobe Acrobat Professional 8.0

- Microsoft Project 2002

- Microsoft Access 2003

## Document Preparation

### Document Templates

All documentation prepared by itsm Partnership for use on the contract will be prepared in accordance with the itsm Partnership templates. These templates ensure consistency in terms of the document’s ‘look and feel’ and cover the following:

- Document Header and Footer

- Document Information

- Distribution List

- Version History

- Title Page

- Table of Contents

- Proprietary Notice

### Version Control

Version numbers are tracked in the document filename as well as within the document in the version history table.  It is the editor’s responsibility to ensure that the filename version and the version history table are updated whenever changes are made to documents.  The version number format adopted is:

- Draft document versions start at 0.1 and continue 0.2, 0.3 etc.

- Issued document versions start at 1.0 and continue 2.0, 3.0 etc.

The distinction between draft and issued is:

- Draft documents are in pre-production state and reviews are continuously being done.

- Issued documents are released for use and have been approved by the appropriate parties.

- When documents are approved, they are to be locked to prevent updates but to allow viewing by stakeholders and interested parties.

- Updates to an issued document require review and approval by a similar authority as the original.

Version History

| Ver. No. | Ver. Date | Revised By | Description |
| --- | --- | --- | --- |
| 0.1 | 20/01/09 | Anthony Symons | Initial version. |
| 0.2 | 21/01/09 | Gavin McKee | Updated Document ID section. |
| 1.0 | 22/01/09 | Muthu Raju | Approved version after review. |

### Work Breakdown Structure Number (WBS)

The Work Breakdown Structure Number (WBS) is a project identifier that is used within itsm Partnership. This WBS has a relationship with itsm Partnership’s engagement system.  itsm Partnership consultants assign their time to a WBS when submitting their timesheets each week. It is important that an abbreviated WBS is used in the document filename where required for document control and management.

### Document Naming Conventions

There are two types of documentation developed for the contract:

Management / System Documents

- Examples include Project Management Plan and the Quality Plan

- Management / System documents will be uniquely identified by their function and version status for example – Project Management Plan v0.5

And

Work Package Documents – WBS Allocated

- Including all enhancement, project and break-fix related documents for example Project Schedules, Monthly

- Reports, Minutes of meetings etc.

- Work package document will be named according to the following convention:

{abbreviated WBS} {Project or Enhancement Name} {Document Name} {YYYY-MM-DD} v#.#

The date component will only be included in the filename where the document produced is a regularly updated record for example weekly schedule, meeting minutes or monthly reports.

| Work Package Naming Convention ( WBS Allocated ) |  |
| --- | --- |
| Document Type | File Name Convention and Description |
| Enhancement Document | e.g. 01 ECS Template October 2008 Request Form v0.2 |
|  | Where: Abbreviated WBS = 01 Enhancement Name = ECS Template Document Name = October 2008 Request Form v#.# = 0.2 |
| Project Documents | e.g. 01 PROJECT Phase 0 Equipment Move Request Form v0.1 |
|  | Where: Abbreviated WBS = 01 Project Name = PROJECT Document Name = Phase 0 Equipment Move Request Form v#.# = 0.1 |
| Enhancement and Project Deliverables | e.g. 01 PROJECT Phase 0 Equipment Move Project Deliverable v0.1 |
|  | Where : Abbreviated WBS = 01 Project Name = PROJECT Document Name = Phase 0 Equipment Move Project Deliverable v#.# = 0.1 |
| Minutes | e.g. A2-1562 PROJECT Change Program Minutes 2008-11-26 |
|  | Where : Abbreviated WBS = 01 Project Name = PROJECT Document Name = Change Program Minutes YYYY-MM-DD = 2008-11-26 Minutes of meeting taken - 26th November 2008 |
| Timesheets | e.g. 01 PROJECT Anthony Symons Timesheet 2008-10-31 |
|  | Where : Abbreviated WBS = 01 Project Name = PROJECT First Name = Anthony Last Name = Symons Document Name = Timesheet YYYYMMDD = 2008-10-31 Timesheet as at - 31st October 2008 |
| Status Reports | e.g. 01 PROJECT Status Report 2008-10-31 |
|  | Where : Abbreviated WBS = 01 Project Name = PROJECT Document Name = Status Report YYMMDD = 2008-10-31 Status Report as at - 31st October 2008 |

### Document Repository

All Project documents are to be stored on the itsm Partnership managed {Client Field} Portal at XXX

The aim is to have a document repository that contains (the Project Managers are responsible for ensuring the directory share on the {Client Field} site is kept up to date with the itsm Partnership based {Client Field} Portal):

- {Client Field} specific documents

- Common documents

- itsm Partnership specific documents

### Recommended Folder Structure for Document Location

All documentation will be stored in designated folders located on the {Client Field} Portal detailed below.

### Document Register

The folder structure will act as the document register.   The document register acts as a Master List for all documents in the programme environment for the {Client Field} project and enhancements.

# Deliverable Release Management Process

This process describes the required order of events for a document to be delivered to the client:

## To be completed by the submitter:

The submitter prepares the document.

- The submitter must ensure peer reviews are completed.
	ALL documents must undergo at least one peer review before submission to {Client Field}.

- The submitter must seek approval from their team lead.
	ALL documents must be approved by the team lead.

- Peer review details (who did the reviews and when were the reviews completed)

- Name of the team lead that approved the document and the date of approval

- The submitter must email the document to the itsm Partnership Project Manager

## To be completed by the Project Manager:

The Project Manager must add to the document the deliverable number that was assigned for that deliverable in the deliverable communication log

- The Project Manager must update the deliverable communications log with the details of the new document

- The Project Manager must approve all documentation submitted to {Client Field}
	NO other team member has the authority to formally authorise the submission of documentation to {Client Field}.

- If and only if points 1 through 3 have been completed may the Project Manager then electronically release the deliverable to {Client Field}.

- The release email must be sent to {Client Field} Program Manager (Michael Ruge).

# Issue Management Procedures

All team members should take responsibility for raising issues as they become aware of them.

## What is an issue?

An issue is any previous unforeseen circumstance that has the potential to negatively impact an achievement of agreed outcomes within agreed constraints. An issue may jeopardise a deliverable or may risk client satisfaction.

Not all issues are worth tracking. The following questions may help in deciding whether an issue should be raised:

- Could this have a material impact on scope, timeframe, costs or client satisfaction?

- If I ignore it will it persist or get worse?

- Is it something that others need to know about?

- May I need to escalate it to get help?

- The diagram in the following page refers to a project issues log. An issues log applicable for the entire project based on the iPM© Issues Log.doc, should be available in a central location.

### Resolving Issues

The normal route for resolution of issues is as follows:

# Management Procedures

All scope changes will be handled through the following change request process.

Team members should highlight the need for a change request if they see an addition to scope

- The itsm Partnership Project Manager or the {Client Field} Project Manager may originate a change request. The request is to be submitted in writing to the project manager using the appropriate form.

- The change is logged by the Project Manager and given the next change number.

- A written acknowledgement of this change request is then returned to the originator of the request.

- All affected parties review the statement of impact and the recommendation of the project manager. A final decision is made whether to accept or reject the proposed change.

- Any change or delay in schedule, resulting in additional costs to the client, requires approval of the client representative.

- Costs for work towards the impact analysis will be charged back to the requestor, outside the project.

# The Escalation Process

## Overview

During the course of the engagement, issues arise that affect various aspects of the project. The Issue Management Process is designed to manage issues as they arise. The Escalation Process, which is an integral part of the Issue Management Process, is necessary to ensure that timely and effective action is taken to resolve issues.

The Escalation Process establishes the criteria for escalating an issue within the project as defined by Project Management.

The escalation process is intended to be used by all Project Team members for processing issues during all phases of the project

## Project Issues

During the Implementation Phase of a project issues may arise due to a number of causes:

| Missed Requirements | Functionality defined in the approved or signed-off requirements is not implemented in the solution. |
| --- | --- |
| New Requirements | New features or functionality is required that is not within the scope of the project. |
| Functionality Problems | The application or solution is not functioning in accordance with the requirements or specification. |
| Operational Problems | The solution meets all the defined requirements but has performance, usability, or reliability problems that require enhancements that are not within the original Project Scope. |

The project areas affected by these issues are:

| Technical | Solution or technical design changes are required. WBS elements, work packages and resources are affected. |
| --- | --- |
| Schedule | Schedules changes are necessary, which will affect the critical path, project milestones, and deliverables. |
| Financial | Project costs are affected in areas such as labour, materials, subcontracting, and other overhead or project load factors. |
| Contractual | Contract clauses as well as subcontractor contracts may be affected, requiring contract modifications. |
| Performance | Client satisfaction in attaining technical or business project objectives may be affected. |

When the affected areas of the project are identified, an assessment must be made to determine the course of action and the need to escalate the issue.

## Escalation Criteria

The criteria for escalating issues should be determined individually for each project/phase, since each project/phase may have unique circumstances. The escalation process is not used to request changes or for enhancement to the project; it is used in conjunction with these procedures to prioritise issue resolution.

Categorising the impact based on some criteria is essential to the escalation process. Following is an example of an approach - the actual criteria will vary depending on individual project size, complexity, duration, number of resources, and other factors:

| TYPE OF IMPACT | MINOR | MEDIUM | HIGH |
| --- | --- | --- | --- |
| SCHEDULE | < 1 week | >1 Week <2 Weeks | > 2 Weeks |
| EFFORT | < 1 week | >1 week < 1 month | > 1 Month |
| FINANCIAL | < $10K | >$10K < $50K | > $50K |
| PERFORMANCE | A few users | Limited group | Majority of users |

The resolution of an issue may require a Change Request. The Project Manager needs to prioritise the issues for the purpose of escalation.

## Escalation

The normal escalation route for resolution of an issue is as follows:

If your next point of escalation is unavailable and the matter requires urgent attention, you should contact the next point of escalation further up the route above. However, in this instance you must also leave a voicemail for your first point for information.

These escalation criteria determine the level within the escalation route at which the issue may be resolved.

| IMPACT SEVERITY | ESCALATION ROUTE/RESOLUTION |
| --- | --- |
| MINOR | Team member to Team Leader or Project/Collaboration Project Manager |
| MEDIUM | Team Leader/Project/Project Manager to {Client Field} Project Manager/itsm Partnership Management |
| HIGH | itsm Partnership Client Manager to {Client Field} Management |

# Access to machines on the network

Users requiring access to development machines on the LAN at {Client Field} need to make the Project Manager aware of this in writing via email in the following format so this access can be approved and made available in a timely manner.

Current Position: 	 (within PROJECT)

Direct Report:		 (name of team lead)

Access required to:	 (machine access is required to)

Reason for access:	 (explanation of requirement)

Tools required:		 (software required to access system(s))

# Appendix 1 – Project Induction Checklist

## Entry Checklist

|  | Action | Responsibility |
| --- | --- | --- |
|  | Conduct office orientation (incl. fire escapes, exits, bathrooms, kitchen) | Project Manager |
|  | Supply copy of Project Handbook | Project Manager |
|  | Contractor pass form | Project Manager |
|  | Access Pass form | Project Manager |
|  | Add any itsm Partnership supplied asset details into the Resource Tracking sheet | Project Manager |
|  | Ensure any leave/training is documented in Program Calendar | Project Manager |
|  | Ensure desk is available – LAN, Phone lines | Project Manager |
|  | Inform member about WBS | Project Manager |
|  | Input contact details into Contact List spreadsheet | Project Manager |
|  | Enable LAN & Phone Line Connection | Project Manager |
|  | Provide awareness to SourceSafe procedures & installation instructions | Project Manager |
|  | Arrange for connection to internal server | Team Leader |

## Exit Checklist

|  | Action | Responsibility |
| --- | --- | --- |
|  | Collect passes and return to reception on Level 9 | Project Manager |
|  | Access Pass |  |
|  | Ensure any itsm Partnership assets are returned | Project Manager |
|  | Remove Software Licenses pertinent to project | Team Leader |
|  | Delete any electronic IP from supplied itsm Partnership PCs | Project Manager |
|  | Remove any document IP from desks / cabinets | Team Member Project Manager |
|  | Backup all IP on server | Team Member |
|  | Ensure all timesheets and program costs are submitted | Team Member Project Manager |
|  | Feedback Form to be Completed | Team Lead Project Manager |
|  | Oversee Handover Process | Project Manager |

# Appendix 2 – Using MS Visual SourceSafe

Microsoft Visual SourceSafe (VSS) is the version control and document management tool used on the itsm Partnership Project. It is also the primary file backup resource for the project.

When you add a file to VSS, it is backed up on the database. It is then available to other people, and changes are saved so you can recover earlier versions at any time. Members of your team can see the latest version, make changes, and save a new version in the database.

## Project rules

The following rules apply to all PROJECT team members with responsibility for creating or editing project documents:

- ALL project documents MUST be stored in VSS

- Project and sub-project names and locations must be created according to itsm Partnership rules

- When you update a file, DO NOT change it’s name. When you update the file version number in document, VSS automatically recognises a newer version of the file, and adds the previous version to the file history list.

### Projects and files

A project is a collection of files (any type) that you store in VSS. You can add, delete, edit, and share files within and among projects. A project has much in common with an operating system folder, but has better support for file merging, history, and version control.

Your projects exist in a VSS database.

Files are stored in projects within the VSS database. You never work with the master copy of the file that is stored in VSS except occasionally to examine it or to compare another copy to it.

VSS provides you with a copy of the file to read or change in your working folder. You can view a file without a working folder, but you cannot edit a file without setting up a working folder.

## Getting started

Before you can start using VSS for version control you must follow the steps illustrated below.

### Register

Before you can start using VSS you must be registered in the system. The Infrastructure team does this.

Contact:

- Anthony Symons	+61 411 285 871	anthony.symons@itsmp.com

You must make yourself available for this since your login and password are needed for registration.

- Your login will always be your itsm Partnership employee ID number

- A password can be set for you by the VSS Administrator, but the preferred option is synchronise your VSS password with your NT password (for which you need to be present).

### Installing VSS

You install the VSS client from the network. The installer is located at:

\\??\VSS\NETSETUP.EXE

### Map network drive

VSS needs a mapped drive to find a document repository database. If this isn’t done you can’t browse or work with the PROJECT document repository. Make sure you assign a drive letter (typically F:\) to broadband on '??'.

  - Note:	If you’re not sure how to do this, open Windows Explorer, select 
Tools: Map Network Drive…
and then follow the prompts.

### The VSS Explorer

When you start VSS the VSS Explorer appears. This window shows status information, such as your current working folder, search criteria, number of files, and so on.

The components of the VSS Explorer are illustrated below.

### The VSS toolbar

Some commonly used toolbar buttons are:

Create a new project

Add files

Label a version

Delete

Get latest version

Check out

Check in

Undo checkout

Share

Branch

View

Edit

View differences

Properties

View history

Find

Set your working folder

Refresh

Help

### Selecting your database

When you run VSS, you must connect to the VSS database where your files are stored. This should happen automatically, but if it doesn't or if you need to connect to a different database, follow the steps below.

From the File menu select Open SourceSafe Database …
The Open SourceSafe Database window appears.

- Click 
The Find Database window appears.

- Navigate to \\??\VSS_Databases\PROJECT

- Select srcsafe.ini.

- Click 
You return to the Open SourceSafe Database window.

- Check that your login details are correct, then click 
You return to the VSS Explorer window with PROJECT now set as your default database.

### Setting your working folder

When you edit a file from the VSS document repository, it is checked out to a folder on your local machine. You work on the file locally in your designated check out folder, and, when you are finished, check it back in to the VSS document repository. To do this you must first specify the check out folder (also known as your working folder) on your local machine.

You specify a working folder for each VSS project that you work with.

On the toolbar of VSS Explorer click .
The Set Working Folder window appears.

- In the Drives: field  select your local drive.

In the Folders: field select the folder you want to use as your check out folder.

The folder you selected appears in the Name field.

If you want to create a check out (working) folder, type the name you want for the folder at the end of the path displayed in the Name field, eg C:\data\checkout, then click

A new check out (working) folder is created.

## Working with VSS

This section shows you some basic VSS functions:

- Viewing a file without editing

- Viewing a file history, including previous versions of the file

- Checking files out to your working folder for editing

- Checking files back in to VSS after editing

- Creating a new project to organise files in

- Adding a new file to an existing VSS project

- Browsing/searching for files

- Where to get more help.

### Viewing files

You can view files in VSS without editing them. If you select this option, VSS opens a read-only copy of the file on your desktop. The original remains in VSS and is available for editing by another user.

To view a file:

Click  on the VSS toolbar.
A dialog box appears.

- Make sure the  View SourceSafe’s copy of this file radio button is selected, 
then click .
A read-only copy of the file opens on your desktop ready for you to review or print.

  - The read-only file does not have the same name as the original – VSS assigns a system name to it.

### Viewing file history

As subsequent versions of a file are created and saved, VSS maintains a history list for that file or project. You can view the history of a file or project and determine:

- Changes made in each iteration

- Dates of changes

- Who made the changes.

You view file or project history:

In VSS Explorer, select the file or project whose history you want to view.

- Click .
The History Options dialog box appears.

- Choose one of the following options.

| If… | Then… |
| --- | --- |
| …you want to view the entire history of the file | Do this: - Click |
| …you want to view the history of the file over a specific date range | Do this: - Type the start date (dd/mm/yy) for the date range in the From: field. - Type the end date in the To: field. - Click |
| …you want to view the history of changes made to the file by a particular user | Do this: - Type the username eg U448236, in the User: field. - Click |

The History of … window appears, displaying the file or project history according to the display criteria you selected in step 3.

- If you want to view details of the changes made in a particular version of the file, 
click .
The History Details window appears, displaying comments entered by the editor of that version when it was checked into the database.

### Checking files out

When you check a file out into your working folder, the file is immediately locked to editing by any other user.

In VSS Explorer select the file you want to check out.

  - Note: You must have a working folder set for the project you are checking the file out from.

- Click 
The Check Out <filename> window appears.

- Click 
An editable copy of the file is copied to your working folder ready for you to open and edit.

### Checking files in

Once you have finished editing:

In VSS Explorer, navigate to the project that you want to check the file in to.

- Click 
The Check In <file name> window appears with your checkout folder and the file you have been working on displayed in the From: field.

- In the Comment: field type a description of the changes you made.

- Click 
The file is thenchecked back into the database.

### Creating a new project

A project is a collection of files (any type) you store in VSS.

In VSS Explorer, navigate to where you want to locate the new project.

- Click 
The Create Project In $/…/<path> window appears.

- In the Project: field type an appropriate name for the new project.

- In the Comment: field type a short description of the project.

- Click 
The new project is created.

### Adding a file to a project

When you create a new file, you must include it in the VSS database.

In VSS Explorer navigate to the project (or sub-project) where you want to add the new file.

- Click 
The Add File to <Project> window appears.

- Locate the file you want to add, then click 
The Add File <filename> window appears.

- In the Comment for… field, type an appropriate description for the file you are adding.

- Click 
The new file is added to your selected project in VSS.

### Where to get help

For more help using VSS, or to find out more about VSS advanced functions, you can:

- Use the VSS application help

- Visit the VSS support pages at

http://msdn.microsoft.com/ssafe/technical/documentation.asp

- or

- http://msdn.microsoft.com/library/default.asp?URL=/library/devprods/vs6/ssafe/ssusexp/ssugeusing_vss.htm