## Slide 1: Test Strategy CITEC ISM Project
Warren Hunt Project Manager HP Technical Services Group | Rob Champion Solution Architect CITEC | 

## Slide 2: Agenda
Test Objectives and Scope
Test Strategy and Methodology
Test Classes and Test Categories
Documentation
Roles and Responsibilities
Defect Resolution
Solution Acceptance Criteria

## Slide 3: Test Objectives
To ensure that the ISM Solution meets the defined requirements and design specifications
And that defects are detected and corrected or mitigated prior to go live
These objectives will be achieved by:
Clearly defining Test Scope, and
Roles and responsibilities
Ensuring a consistent approach for testing, tracking, and defect resolution
Ensuring adequate test coverage via a Risk Based Testing approach that is derived from the Business Requirements and Solution Design.
Establishing a quantitative measure for Test and Solution Acceptance
Notes: The purpose of the Test Phase is to ensure that the
ISM Solution meets the defined requirements and
design specifications, and that any defects are found,
corrected and/or mitigated before the product moves into
the live production environment.
These objectives will be achieved by:
Clearly defining Test Scope, and HP and CITEC Roles and responsibilities
Ensuring a consistent approach for testing, tracking, and defect resolution
Ensure adequate testing of Solution Requirements and Design
Establishing a quantitative measure for Test and Solution Acceptance

## Slide 4: Scope
Verification of;
Configuration and Customisation of System Components as per the Solution Design
System functionality as per Solution designs
Integrated System functionality as per the Solution Design and Interface Specification
Solution Architecture as per the OpenView Platform Design
Operational assurance as per Requirements

## Slide 5: Scope continued
HP will be responsible for functional testing of the
    Solution Integration between Delivery Streams
    Service Desk and Reporting Streams
CITEC will be responsible for
    Functional testing of the Integrated Monitoring stream
    All Environmental and Performance testing +
    All User Acceptance testing
Notes: At a high level HP will be responsible for functional testing of the
    Solution Integration between Delivery Streams
    Service Desk and Reporting Streams
At a high level CITEC will be responsible for
    User Acceptance testing
    Environmental and Performance testing
    Functional testing of the Operations stream

## Slide 6: ISM Test Strategy
Pass
Planning
Design
Test
Cases
Fail
Strategy
Test
Execution
Defect Resolution
?
Acceptance

## Slide 7: The V Model
Business
Requirements
Solution
Architecture
Solution
Design
Build/Code
Unit Testing
System &
System Integration
User Acceptance
Testing (UAT)
Load testing
Expectation
Interpretation
Acceptance
Verification
Solution
Creation
Solution
Assurance
Notes: On the left we have the Project phases related to solution Creation.
  Resolution of Customer expectations to Business Requirements
  Resolution of Supplier Interpretation to the Solution Architecture, the Solution Design, and then the Solution Build/Development.
On the Right we have the corresponding Project phases related to Quality assurance and Solution integrity

## Slide 8: Risk Based Testing
Derive Test Ideas
Build test cases
Test Execution
Review Testability
Solution Acceptance
Requirements or Design
Test Plan
Test Report
prioritisation
Estimate Effort
Resolve Defects

## Slide 9: Test Classes and Categories
Test Class | Unit | System | System Integration | Load | User
Summary Objective | Confirm correct operation of System Components | Confirm effective integration of System components through end to end functional testing within a Product or Delivery Stream | Confirm effective integration of System components through end to end functional testing both within and between Delivery Streams | Prove acceptable System performance under load conditions for which the System was designed | Obtain assurance of operational integrity from Target Users
Test Category | Navigation Event Handling Interface Mandatory Fields Object Configuration | Interface Integration Functional Security Backup/Recovery High Availability Installation | Interface Integration Functional Security Backup/Recovery High Availability | Performance Stress Volume Capacity Planning | Sociability Usability User Documentation Requirements Procedures

## Slide 10: Test Strategy Document
The purpose of the Test strategy document is to describe at a high level the overall test strategy for the ISM Solution.
This includes
the testing goals and objectives,
the scope,
testing phases to be completed,
testing approaches to be used,
test data and test resources required

## Slide 11: Document Map
Blue = HP
Yellow = Shared
White = CITEC
Notes: Provide QA checklists
Document Examples and/or Templates

## Slide 12: Test Plan
Details of how the Test Strategy will be enabled
  Test Cycles
  Test types and Styles
  Defect Resolution Processes, ie Problem and Change
Appendices - Test Logs
  Test Ideas / Register
  Logging and Tracking
  Test Cases
  Test Execution

## Slide 13: Test Plan Appendices
Test Ideas / Register
Test Case ID and Name
Summary Description
Risk based Priority
Estimated effort
Test Cases
Traceability Reference
Test Objectives
Test Data Requirements
Special Conditions (eg entry and exit criteria)
Test Procedure
Expected Results
Pass/Fail Criteria
Test Acceptance

## Slide 14: Test Plan
Types and Styles of testing
Dependencies and Groupings
TestEntry and ex
Test Case register and Prioritisation
Logging and tracking of Test Case results

## Slide 15: Test Log
Test Case ID and Name
Traceability Reference
Objectives
Required Test Data
Special Conditions for Testing (eg entry and exit criteria)
Test Procedure (eg step by step instructions)
Expected Results
Pass/Fail Criteria

## Slide 16: Roles and Responsibilities
Test Manager | Manages the test resources/analysts and has ownership of the defect tracking process. Can be the same as the project manager, but the separation of these two roles is recommended.
Test Analyst | The test analyst is the author of the test cases. They can also be the ‘executor’ of the test cases but this is not recommended practice.
Test configuration manager | The test environment manager is responsible for setting up the test infrastructure and scheduling access if it needs to be shared by a number of different teams.
Tester | The testers are the ‘executors’ of the test cases. They should not be the developer of the product they are testing, to avoid a scenario where ad-hoc fixing occurs.
Implementer | Implementer is a general term used to identify the party responsible for Delivery of a particular Solution component.

## Slide 17: CITEC – HP Responsibilities
Service Desk |  |  |  |  | 
Test Class | Unit | System | System Integration | Load | User Acceptance
Test Category | Navigation | Interface | Interface | Performance | Sociability
 | Event Handling | Integration | Integration | Stress | Usability
 | Interface | Functional | Functional | Volume | User Documentation
 | Mandatory Field | Security | Security | Capacity Planning | Requirements
 | Object Configuration | Backup/Recovery | Backup/Recovery |  | Procedures
 |  | High Availability | High Availability |  | 
 |  | Installation |  |  | 

## Slide 18: CITEC – HP Responsibilities
Integrated Monitoring |  |  |  |  | 
Test Class | Unit | System | System Integration | Load | User Acceptance
Test Category | Navigation | Interface | Interface | Performance | Sociability
 | Event Handling | Integration | Integration | Stress | Usability
 | Interface | Functional | Functional | Volume | User Documentation
 | Mandatory Field | Security | Security | Capacity Planning | Requirements
 | Object Configuration | Backup/Recovery | Backup/Recovery |  | Procedures
 |  | High Availability | High Availability |  | 
 |  | Installation |  |  | 

## Slide 19: CITEC – HP Responsibilities
Reporting |  |  |  |  | 
Test Class | Unit | System | System Integration | Load | User Acceptance
Test Category | Navigation | Interface | Interface | Performance | Sociability
 | Interface | Integration | Integration | Stress | Usability
 |  | Functional | Functional | Volume | User Documentation
 |  | Security | Security | Capacity Planning | Requirements
 |  | Backup/Recovery | Backup/Recovery |  | Procedures
 |  | High Availability | High Availability |  | 
 |  | Installation |  |  | 

## Slide 20: CITEC – HP Responsibilities
Overall ISM Solution |  |  |  |  | 
Test Class | Unit | System | System Integration | Load | User Acceptance
Test Category | Test Class Not Applicable | Test Class Not Applicable | Interface | Performance | Sociability
 |  |  | Integration | Stress | Usability
 |  |  | Functional | Volume | User Documentation
 |  |  | Security | Capacity Planning | Requirements
 |  |  | Backup/Recovery |  | Procedures
 |  |  | High Availability |  | 

## Slide 21: Defect Resolution
Implementer to validate Test case, and perform initial diagnosis
Test Manager/s to determine responsibility for Defect Resolution
Defect owner to Begin Problem Management
Test Manager to Monitor and Manager progress

## Slide 22: Solution Acceptance Criteria
Severity | Solution Impact | Acceptance Criteria Metric |  | Defect Response Target
 |  | Unit, System & System Integration | Solution Acceptance | 
1 | Critical Impact: Failure of a major functionality which has a major business impact to Customer and no acceptable workaround is available. | Zero | Zero | 2 Days
2 | High Impact: A considerable amount of users are Significantly affected. A Short term workaround exists, which is suitable for Go Live. | 5% | Zero | 4 Days
3 | Medium Impact: A problem occurs which does not impact Customer’s business process. A Long term workaround exists, which is suitable to the business. | 10% | 5% | 5 Days
4 | Low Impact: The business is, at most, inconvenienced or defect is cosmetic in nature and has no impact on functionality. | 15% | 10% | 10 Days
Note: The Solution Impact descriptions represent a summary extract from the Test Strategy Document only.

## Slide 23: Question and Answer

## Slide 24: Test Plan Review CITEC ISM Project
Warren Hunt Project Manager HP Technical Services Group |  | 

## Slide 25: Objectives
Provide an understanding of the Testing approach
Identify Key focus Areas for discussion as part of the Test Plan Review
Review and Agree Test Case:
    Prioritisation
    Coverage
    Quality
Invite contribution to Test Plan Development
Obtain Acceptance of Unit, System and System Integration Test Cases

## Slide 26: The V Model
Business
Requirements
Solution
Architecture
Solution
Design
Build/Code
Unit Testing
System &
System Integration
User Acceptance
Testing (UAT)
Load testing
Expectation
Interpretation
Acceptance
Verification
Solution
Creation
Solution
Assurance
Notes: On the left we have the Project phases related to solution Creation.
  Resolution of Customer expectations to Business Requirements
  Resolution of Supplier Interpretation to the Solution Architecture, the Solution Design, and then the Solution Build/Development.
On the Right we have the corresponding Project phases related to Quality assurance and Solution integrity

## Slide 27: Test Case Derivation and Prioritisation
risked based test approach
prioritization based on collective know-how
reviewed and agreed by all relevant stakeholders
Maximises efficiency and effectiveness of the Testing effort
input for test case development plan
defines agreed requirements based test coverage
risk assessment, prioritization
stakeholder review
test ideas
Derive
test ideas
coverage
effort estimations
Agree test design specification
Solution
Design
Develop and Build
Test Cases

## Slide 28: Test Plan
Details of how the Test Strategy will be enabled
  Test Case Development
  Test Execution
  Defect Resolution Processes, ie Problem and Change
Appendices - Test Logs
  Test Case register
  Accepted Test Cases

## Slide 29: Test Plan Appendices
Test Case Register
Test Case ID and Name
Summary Description
Risk based Priority
Estimated effort
Accepted Test Cases
Traceability Reference
Test Objectives
Test Data Requirements
Special Conditions (eg entry and exit criteria)
Test Procedure
Expected Results
Pass/Fail Criteria
Test Acceptance

## Slide 30: Risk Based Testing
Derive Test Ideas
Build test cases
Test Execution
Review Testability
Solution Acceptance
Requirements or Design
Test Plan
Test Report
prioritisation
Estimate Effort
Resolve Defects

## Slide 31: Question and Answer

## Slide 32: RBT in the Lifecycle
Design
Build and implementation cycles
Design phase exit
Implementation complete
Acceptance /
release
Project activities
test activities
bugfixing cycles
t
testability review
derive test ideas
prioritize ideas
tc dev. plan
develop test cases
test execution and reporting

## Slide 33: Improving Quality
Testing is not the only part to quality. Also need to look at:
  Environment
  Version Control
  Change Management
  Release management

## Slide 34: Functional Breakdowns
Core issue for any test is how to plan the Test Cases
Isolate major functions (requirements) in all forms:
  Functional (sales, new members)
  Technical (DB setup, Modules loaded, navigational)
  Performance (SLA’s, users, volumes of data)
Break these into levels or sub-functions
Requirements documents are critical for this task

## Slide 35: Defects - why
Bugs, Incident Reports (IR), errors etc.
Irrespective as to how we arrive at the defect, once found tracking the error is the core aspect of defect management
Defects provide one of the major factors in deciding the Go/No Go for project
A defect is ANY error in the “system” which should be tracked and rectified

## Slide 36: Defect Types
All types of defects should be raised
    Code issues – based on coding developed for the ISM project
    Infrastructure issues directly linked to the ISM solution
    Test case documentation errors
    Training, requirements, enhancements (product enhancements to be addressed separately)
The choice to fix or repair or delay a fix can be made for a defect based upon severity and priority
Defects need the audit trail from open to close

## Slide 37: Defect Tracking
Defect Tracking is a formal process to ensure:
    Defects are tracked by number, version, time and status
    Defects are not forgotten
    Defects can be revisited and reviewed for previous tests
    Defects can be easily managed and reported
    There is a single point for all testers and developers to work from
    Defects should only be closed by the Test Manager

## Slide 38: Severity Matrix
Severity | Description | Expected Turn Around Time
1 | Severe impact on system. Unable to continue with testing. An immediate hot fix is required. For example; Service Desk database crash | As soon as possible.
2 | Major problem experienced. A workaround does exist for testing, but is not acceptable for release. A hot fix is required. For example; Distribution of templates works from the command line but not from the OpenView Operations GUI | Within a week.
3 | Minor problem found. This is likely to be a common problem. A hot fix is recommended before release. For example; Condition in log file is not picked up by OpenView Operations template. | Within 2 weeks.
4 | A process may be difficult to understand, or possibly a Cosmetic bug. Therefore a possible enhancement. Should be incorporated into next build. For example; An error message does not make sense. | Can be in the next release or service Pack after go-live.

## Slide 39: Benefits of Defect Tracking
Defects are not forgotten
No ad-hoc fixing; error prone
Accountability
Improved time management and productivity
Reporting
Can assign a defect to another team member where required

## Slide 40: Writing Test Cases
Documentation of test cases is a key part of the audit trail for the testing
Has validation points – expected results
Matches the objective of the test
  i.e. checking a call is logged into the CRM correctly
Matches the type of test
  i.e. Unit or Systems etc.

## Slide 41: Defect Levels
Effort and
Cost to find
and
Fix errors
Relative
Effort Used
Classical
Effort used
Ideal
Effort
Used
UAT
10
Integration
testing
50
Systems Testing
150
Functional Testing
200
Unit Testing
400
Peer Review and Development Techniques
1000

## Slide 42: Writing Test Cases
Clearly allows an isolation of an error
If it is too ‘high’ a level (lacking detail) the retracing of the error is difficult
A test cannot have too much detail – although maintainability is higher for regression testing

## Slide 43: Writing Test Cases
Test/Service information |  |  | 
Test Case Name: | Launch AppLaunch.exe from Desktop |  | 
Test Case ID: | 02 | Use Case # (if appl): | UCASE004
Test Case Description: | AppLaunch is an In-house application for installing and updating applications on the desktop. Product revised from NT only to support NT and XP concurrently and to allow NT installations to use the MSI wrapper. Version updated to include: Spaces in MSI file Variables in reg file Supporting % character in reg file |  | 
Hardware and software |  |  |  | 
Stream: | Operations | SD | Reporting | Other……………
Test Hardware: | Client machine name: |  |  | 
 | Database Server name: |  |  | 
 | Application Server name: |  |  | 
Environment and Network Requirements (if any): | BOB Test Environment located in Napier Close Need access to drive D://apps on Server001 |  |  | 
Software requirements (incl. versions); | Windows XP SOE 124 build Windows Server with GLB_APPS share |  |  | 
Prerequisites: | Ensure Environment is set up as per Applaunch Test Setup Documentation Test Accounts Test accounts will be domain accounts unless otherwise specified |  |  | 

## Slide 44: Writing Test Cases
Test Case and Tester Details
Cases prepared by:
Peter Kennedy
Date:
6/12/2002
HP Tester name
:
Signature:
CITEC representative
Signature:
Test Execution Date:
Test login account:
Applaunch1
-
4
Test password:
<none>
Administrator
Account:
Administrator
Administrator
Password:
password
Duration of Test:
2 hours
Entry Criteria:
The test prerequisites are met.
Expected Result/
Success Criteria:
The new application is able to handle;
s
paces in MSI file; Variables in reg file
and supporting % character in reg file
Test Objectives:
Test Description:

## Slide 45: Detail Levels
Tests that are too light are:
  Not repeatable
  Require specialist knowledge technical or business
  Are not clear in process and outcomes
Tests that have too much detail:
  Require lots of maintenance
  Do not allow for much human factor
  Force an outcome – i.e. sometimes to write the test you need to have done the test
  Balance this with an excellence for automation

## Slide 46: Detail Levels
Test Results |  |  | 
Test Procedure | Expected Result | Pass/Fail Actual Result | Defect No.
Step 1; Login system UAT (http:// abcd) Step 2; Select Order from main menu Step 3; Add location numbers (data file xxxxx) | Main page appears Order requests location number Location should show all current orders. Review table dd for current orders |  | 

## Slide 47: Unit vs. System Test vs. UAT
Testing a Cup
Unit
  Check internal/external of the cup for errors in the glazing
Systems test
  Check the heat retention of the cup with liquid
UAT
  Make coffee
  Is the handle position acceptable (to requirement)
Notes: Cup Unit Test:
Tap cup to ensure solid fired
Check internal/external glazing for bubbles
Check handle for strength (put 10 kg on it)
Run chemistry test on it to test toxicity
Cup System Test:
Place hot water in cup to check porus level
Check heat retention
Check labelling
Check dishwasher proof
Pressure volume
Put in microwave to test strength/heat
Cup UAT:
Make tea
Make coffee
Handle position OK
Volume OK – SLA’s
Heat retention – SLA’s
Verifying height x diameter
Colour
Spelling

## Slide 48: Execution Cycles
Test Execution
High Risk
Test Cases
High Risk
Test Cases
Medium Risk
Test Cases
Low Risk
Test Cases
Defects Found
Coverage Levels

## Slide 49: Environments
Development
A
Integrated
Development
(Master)
VSS
Development
B
Development
C
Development
D
Systems
Integration
Integrated
Final
(Staged)
Release
Bundle
Development
Playpens
Master
Test
Staging
Production
Production
Production
Production
Version
Controlled
Release
coordinated
UAT
Load
Deployment

## Slide 50: Recap
Testing teams only find and track defects
  We do not make them nor do we fix them.
Process is KING
  Follow the process and the outcome is always a higher quality
Work through the planning into test cases not the other way around
Risk profile initially the functional breakdown and then the test cases

## Slide 51
Transition slide example
(with +hp brand device)

## Slide 52: Test Styles vs. Test Types
 | Unit | System | Load | Integration | UAT
Positive Style Test | Mandatory field Test | Installation Test | Performance Test | System-to-System Integration Test | Sociability Test
 | Operational software Test | Migration/ Data Conversion Test | Soak Testing | Application Interface Test | Usability Test
 | Event Handling Test | Navigational Flow Test | Capacity Planning Test | Application Security Test | Requirements Test
 | Code Coverage Test | Design Validation Test | Volume Test | Network Security Test | User Documentation Test
 | Object Handling Test | System configuration Test | Scalability Test |  | Procedure Test
 | Object Configuration Test |  |  |  | 
Negative Style Test | Boundary Test | High Availability Test | Stress Test | Disaster Recovery Test | Disaster Recovery Test
 | Character Acceptance Test | Backup and Recovery Test |  | Fail-Over Test | Error Conditions Test
Using Random Style |  | Error Recovery and general 'Break It' Tests |  | Error Recovery and general 'Break It' Tests | Business Process Tests

## Slide 53: Test Idea Derivation and Prioritization
state based
risked based test approach
prioritization based on collective know-how
reviewed and agreed by all relevant stakeholders
input for test case development plan
defines agreed requirements based test coverage
status = accepted testability = ok
risk assessment, prioritization
stakeholder review
require- ments
test ideas
require- ments
derive test ideas
coverage
effort estimations
test design specification
90% ready at elaboration phase exit

## Slide 54: The V Model
Business
Requirements
Solution
Architecture
Solution
Design
Build/Code
Unit Testing
System &
System Integration
User Acceptance
Testing (UAT)
Load testing
Expectation
Interpretation
Acceptance
Verification
Solution
Creation
Solution
Assurance
Notes: On the left we have the Project phases related to solution Creation.
  Resolution of Customer expectations to Business Requirements
  Resolution of Supplier Interpretation to the Solution Architecture, the Solution Design, and then the Solution Build/Development.
On the Right we have the corresponding Project phases related to Quality assurance and Solution integrity

## Slide 55: Business Case for Testing
Effort and
Cost to find
and
Fix errors
UAT
Integration
testing
Systems Testing
Functional Testing
Unit Testing
Peer Review and Development Techniques

## Slide 56: Risk Based Testing
Derive Test Ideas
Build test cases
Test Execution
Review Testability
Solution Acceptance
Requirements or Design
Test Plan
Test Report
prioritisation
Estimate Effort
Resolve Defects